.

Moretele Local Municipality

Integrated Development Plan – Final 2024/2025

Revision Control

Draft

____________________________________________________________________________________________________

Department of the Municipal Manager

IDP/PMS Unit

012 716 1433 / 012 716 1301

www.moretele.gov.za

____________________________________________________________________________________________________

Contents

1. Introduction	10

2. IDP Process Rationale	10

3. Municipal Vision, Mission and Values	12

4. Legislative Framework for the drafting and Approval of the Integrated Development Plan	13

4.1 IDP Development Process	13

Legislative Framework	13

Municipal Finance Management Act (2003)	15

4.2 Allocated Powers and Functions	16

4.2.1 Object of Local Government	16

4.2.2 Powers and Functions	16

5. IDP Review Process undertaken	17

5.1 Key Structures and processes	17

5.2 Key phases/stages of the IDP Process and Activities	17

5.3 Institutional Arrangements	18

5.3.1 Internal Structures	19

5.3.2 External Structures	19

5.4 Schedule of Key Activities	19

5.5 Ward-based Identified Needs 2024/2025	20

Development Priorities 2024/2025	32

6. Demographic profile	33

6.1 Population	33

6.2 Economic Analysis	48

6.3 Spatial development rationale	49

6.3.1 Location of the Municipality	49

6.3.2 Municipal Areas per Wards	50

6.3.4 Traditional Leadership	51

6.3.5 Topography and Hydrology	53

7. STATE OF THE NATION, PROVINCIAL ADDRESS AND BUDGET SPEECH	56

In his state of the Province Address on the 20 February 2024 Acting Premier of the Northwest Province Nono Maloi raised the following issues regarding Municipalities:	56

8. STATUS QUO ANALYSIS	57

8.1 Service Delivery and Infrastructure Development	57

8.1.1 Water and sanitation	57

8.1.3 Electricity	74

8.1.4 Environmental Management (Waste management)	78

8.1.5 Air quality	80

8.1.6 Climate change	80

8.1.7.	Social Services	81

9. FINANCIAL STRATEGY	108

Operating Revenue Framework	114

Operating EXPENDITURE Framework	114

BUDGET TABLES	120

Table 6 Explanatory notes to MBRR Table A1 - Budget	122

Table 7 MBRR Table A2 - Budgeted Financial Performance (revenue and expenditure by standard classification) Explanatory notes to MBRR Table A2 - Budgeted Financial Performance (revenue and expenditure by standard classification)	123

Table 8 MBRR Table A3 - Budgeted Financial Performance (revenue and expenditure by municipal vote)	123

Explanatory notes to MBRR Table A3 - Budgeted Financial Performance (revenue and expenditure by municipal vote)	124

TabLe 9 MBRR Table A4 - Budgeted Financial Performance	127

Table 10 MBRR Table A5 - Budgeted Capital Expenditure by vote, standard classification and funding source	129

TABLE 11 STATEMENT of Financial Position a	131

Table 12   Cash Flow Statement a7	132

TABLE 13 Cash back Reserve/ Accumulated Surplus Reconciliation a8	133

Table 14 A9 Assets Management	134

Table 15 A10 Basic Service Delivery Measurements	136

MEASUREBLE PERFORMANCE OBJECTIVES AND INDICATORS	138

i.	Free Basic Services: basic social services package for indigent households	139

ii.	Providing clean water and managing waste - water	139

MTREF Budget Assumptions 2024/2025	142

OVERVIEW OF BUDGET FUNDING	145

ALLOCATIONS OR GRANTS MADE BY THE MUNICIPALITY	147

COUNCILLORS ALLOWANCE AND EMPLOYEE’S BENEFITS	147

Monthly targets for Revenue, Expenditure and Cash flow	148

ANNUAL BUDGETS AND SERVICE DELIVERY AND BUDGET IMPLEMENTATION PLANS	149

ANNUAL BUDGET AND SERVICE DELIVERY AGREEMENTS- ENTITIES AND EXTERNAL MECHANISMS	151

CONTRACTS HAVING FUTURE BUDGETARY IMPLICATIONS	151

CAPITAL EXPENDITURE DETAILS	152

10. Institutional Development and Transformation	153

11. Local Economic Development	182

12. Public Participation and Good Governance	188

12.1 Public participation	188

12.2 Ward Committees	194

12.3 Stakeholder Mobilization and Empowerment	196

12.4 Mayoral Outreach Programmes	197

12.5 Access to Council Meetings	198

12.6 Management and Operational Systems	199

12.6.1 Customer Management	199

12.6.2 Complaints Management System	200

12.6.3 Communication Strategy	201

12.6.4 Municipal Websites	202

13. Promoting Efficiency, Effectiveness and Compliance and Sustainable Outcomes	203

13.1 Internal Audit	203

13.2 Audit Committee	206

13.3 2022/2023 Audit Opinion	208

13.4 Risk and Disaster Management	209

13.5	Supply Chain Management	222

13.6 Municipal Public Accounts Committee	240

14. Council Committees	245

14.1 Executive Committee	245

14.2	list of Councilors	248

15. HIGH LEVEL SECTOR PLANS	252

15.1 Water Services Development Plan	253

15.2 Land Use Scheme	254

15.3 Spatial Development Framework	257

15.4 Local Economic Development Strategy	268

15.5 SMME Development Policy	270

16. ANNUAL OPERATIONAL PLAN	272

17. Service Delivery Objectives, Indicators and Targets	276

19.	ORGANISATIONAL AND INDIVIDUAL PERFORMANCE MANAGEMENT SYSTEM	384

# 1. Introduction

The 2024/2025 Integrated Development Plan (IDP) provides an opportunity to the municipal council, constituent community and other interested stakeholders to journey together towards a developmental path aimed at ensuring access to basic services and infrastructure and to harness growth and development for all the local community.

The review process further provides an opportunity to the municipal council to consider and review its institutional systems and capacity to deliver on its mandate consistent with section 152 of the Constitutional (Constitution of the Republic of South Africa, 1996) and other related legislations and policies.

# 2. IDP Process Rationale

The current local government system has to a large extent placed a great deal of responsibility on municipalities who constitute the local sphere of governance. A responsibility of being key anchors of development and transformation at local level. Section 152 of the Constitution of the Republic of South Africa (1996) illuminates the critical objects for local government, which are to:

- Provide democratic and accountable government for local communities.

- Ensure the provision of services to communities in a sustainable manner.

- To promote social and economic development

- Promote safe and healthy environment.

- Encourage the involvement of communities and community organizations on matters of local government.

Municipalities are required and empowered by various legislations enacted to give effect to the realisation of these objects. The Local Government White Paper (1998) advanced that the IDP, Performance Management and the Budget are the tools available to municipalities in discharging their development mandate. Section 23 of the Municipal Systems Act (2000) as amended requires that a municipality must undertake developmentally oriented planning to ensure that it.

(a) strives to achieve the objects of local government set out in section 152 of the Constitution.

(b) gives effect to its developmental duties as required by section 153 of the Constitution; and 10

(c) together with other organs of state contribute to the progressive realization of the fundamental rights contained in sections 4, 25, 26, 27 and 29 of the Constitution.

Section 24. (1) of the Constitution provides that the planning undertaken by a municipality must be aligned with, and complement, the development plans and strategies of other affected municipalities and other organs of state so as to give effect to the principles of co-operative government contained in section 41 of the Constitution.

Importantly section 25(1) of the Municipal Systems Act requires that each municipal council must, within a prescribed period after the start of its elected term, adopt a single, inclusive, and strategic plan for the development of the municipality which—

(a) links, integrates and co-ordinates plans and considers proposals for the development of the municipality:

(b) aligns the resources and capacity of the municipality with the implementation of the plan:

(c) forms the policy framework and general basis on which annual budgets must be based.

Annual review and amendment of integrated development plan

Section 34 o0f the Municipal Systems Act provides that a municipal council.

(a) must review its integrated development plan—

(i) annually in accordance with an assessment of its performance measurements in terms of section 4 i; and

(ii) to the extent that changing circumstances so demand; and

(b) may amend its integrated development plan in accordance with a prescribed process.

Further the section 3 of the Municipal Planning and Performance Regulations (2001) provides for the following in relation to process of amending municipal integrated development plans, that:

- - Only a member or committee of a municipal council may introduce a proposal for amending the municipality’s integrated development plan in the council.

(2) Any proposal for amending a municipality’s integrated development plan must be-

(a) accompanied by a memorandum setting out the reasons for the proposal; and

(b) aligned with the framework adopted in terms of section 27 of the Act.

(3) An amendment to a municipality’s integrated development plan is adopted by a decision taken by a municipal council in accordance with the rules and orders of the council.

(4) No amendment to a municipality’s integrated development plan may be adopted by the municipal council unless-

(a) all the members of the council have been given reasonable notice.

(b) the proposed amendment bas been published for public comment for a period of at least 21 days in a manner that allows the public an opportunity to make representations with regard to the proposed amendment.

(c) the municipality, if it is a district municipality, has complied with sub-regulation; and

(d) the municipality, if it is a local municipality, has complied with sub-regulation

(5) A district municipality that considers an amendment to its integrated development plan must-

(a) consult all the local municipalities in the district municipality on the proposed amendment; and

(b) take all comments submitted to it by the local municipalities in that area into account before it takes a final decision on the proposed amendment.

(6) A local municipality that considers an amendment to its integrated development plan must-

(a) consult the district municipality in whose area it falls on the proposed amendment; and

(b) take all comments submitted to it by the district municipality into account before it takes a final decision on the proposed amendment.

# 3. Municipal Vision, Mission and Values

# 4. Legislative Framework for the drafting and Approval of the Integrated Development Plan

## 4.1 IDP Development Process

### Legislative Framework

The following key legislations provide a broad framework for the requirement and development of the integrated development plan

| Legislation / Policy | Key Directive |  |
| --- | --- | --- |
| The Constitution of the Republic of South Africa (1996) | Section 152 requires local government to – - Provide democratic and accountable government for local communities - Ensure the provision of services to communities in a sustainable manner - To promote social and economic development - Promote safe and healthy environment - Encourage the involvement of communities and community organizations on matters of local government | Further section 153 requires that municipalities must – - Structure and manage its administration, and budgeting, and planning processes to give priority to basic needs of the community and to promote social and economic development of the community, and - Participate in national and provincial development programmes |
| Municipal Systems Act (2000) | Section 25(1) stipulates that municipal council’s must within a prescribed period after the start of its elected term, adopt a single, inclusive and strategic plan for the development of the municipality. Section 30 of the Municipal Systems Act empowers the Executive Committee and or a Committee of councillors appointed by Council to – - Manage the drafting of the municipality’s integrated Development Plan - Assign responsibilities in this regard to the municipal Manager, and - Submit the draft plan to municipal council for adoption by council requires the management of the drafting process Section 26 articulates what should constitute the core components of the municipal IDP which are as follows – - The municipal council’s vision for the long-term development of the municipality with special emphasis on the municipality’s most critical development and internal transformation needs. - An assessment of the existing level of development in the municipality, which must include an identification of communities which do not have access to basic municipal services. - The council’s development priorities and objectives for its elected term, including its local economic development aims and its internal transformation needs. | - The council’s development strategies which must be aligned with any national or provincial sectoral plans and planning requirements binding on the municipality in terms of legislation - A spatial development framework which must include the provision of basic guidelines for a land use management system for the municipality - The council’s operational strategies - Applicable disaster management plans - A financial plan, which must include a budget projection for at least the next three years, and - The key performance indicators and performance targets Section 29 requires that the process followed to draft the IDP must be in accordance with a predetermined programme specifying time frames for the different steps and through appropriate steps allow community consultation and participation including organs of state. Section 34 requires that municipalities review their Integrated Development Plans - Annually in accordance with the assessment of its performance measurements, and To the extent that changing circumstances so demand. |
| Local Government Municipal Planning and Performance Regulations (2001) | stipulates that at least the Integrated Development Plan of a municipality must identify – - The institutional framework, which must include the organogram required for – - The implementation of the integrated development plan - Addressing the municipality’s internal transformation needs - Any investment initiatives in the municipality - Any development initiatives in the municipality, including infrastructure, physical, social, economic, and institutional development. - All known projects, plans and programmes to be implemented within the municipality by any organ of state - Key performance indicators set by the municipality | The regulations further requires that the financial plan reflected in the IDP must – - Include the budget projects - Indicate financial resources that are available for capital projects development and operational expenditure - Include the financial strategy that defines sound financial management and expenditure control, as well as ways and means of increasing revenues and the external funding for the municipality and its development priorities and the objectives, which strategy may address the following – - Revenue raising strategies - Asset management strategies - Financial management strategies - Capital financing strategies - Operational financing strategies - Strategies that will enhance cost-effectiveness |
| # Municipal Finance Management Act (2003) | Section 21(1) requires that the mayor of a municipality must – - Coordinate the process for the preparation of the annual budget and for the reviewing of the municipality’s integrated development plan and the budget related policies to ensure that the tabled budget and any revision of the integrated development plan and the related policies are mutually consistent and credible. - At least ten months before the start of the budget year, table in the municipal council a time schedule outlining key deadlines for- | - the preparation and tabling of the annual budget - the annual review of - - the integrated development plan in terms of section 34 of the Municipal Systems Act - the budget and related policies - the tabling and adoption of amendments to the integrated development plan and the budget related policies, and any consultative process forming part of the process |

## 4.2 Allocated Powers and Functions

### 4.2.1 Object of Local Government

Section 152 of the Constitution of the Republic Mandates local government to perform the following functions –

- to provide democratic and accountable government for local communities

- to ensure the provision of services to communities in a sustainable manner

- to promote social and economic development

- to promote safe and healthy environment, and

- to encourage the involvement of communities and community organisations in the matters of local government

The table below provides a list of allocated powers and functions of the municipality in accordance with Schedule 4 B and 5 B of the Constitution and Sections 83, 84, 85 and 86 of the Municipal Structures Act. The table below gives an indication of how the municipality has fared in the performance of the allocated functions

### 4.2.2 Powers and Functions

The table below provides a list of allocated powers and functions of the municipality in accordance with Schedule 4 B and 5 B of the Constitution (1996) and Sections 83, 84, 85 and 86 of the Municipal Structures Act.

| Authorized Functions |  |  | Non-Authorized |
| --- | --- | --- | --- |
| - Air Pollution - Local tourism - Municipal Airport - Storm Water - Sanitation - Billboards and the Display of Advertisement in Public Places - Control of Public Nuisance - Fencing and Fences - Local Amenities - Local Sports Facilities - Municipal Parks and Recreation - Public Places - Street Lighting | - Building Regulation - Municipal airport - Municipal Public Transport - Trading Regulations - Beaches and Amusement Facilities - Cemeteries, Funeral Parlours and Crematoria - Control of Undertaking that Sell Liquor to the public - Licensing of dogs - Markets - Noise Pollution - Refuse Removal, refuse Dumps and solid waste disposal - Traffic and Parking | - Child Care Facilities - Municipal planning - Pontoons and Ferries - Water (potable) - Billboards and the Display of Advertisement in Public Places - Cleansing - Facilities for the accommodation, care and burial of animals - Licensing of undertakings that sell food to the Public - Municipal Abattoirs - Pounds - Street Trading | - Electricity - Fire fighting - Municipal Health Services |

# 5. IDP Review Process undertaken

The review process is informed and guided by the 2024/2025 IDP/Budget Process Plan approved by Council in August 2023 which heralded a journey consistent with section 34 of the Municipal Systems Act (2000) compelling the municipality to review annually the approved 5-year IDP. The process plan is summarized by the following figures.

## 5.1 Key Structures and processes

## 5.2 Key phases/stages of the IDP Process and Activities

Approval Phase

- Submission of Draft IDP to Council

- Roadshow on Public Participation and publication

- Amendments of the Draft IDP according to comments;

- Submission of final IDP to council for approval and adoption.

## 5.3 Institutional Arrangements

### 5.3.1 Internal Structures

### 5.3.2 External Structures

## 5.4 Schedule of Key Activities

## 5.5 Ward-based Identified Needs 2024/2025

Pursuant to the approval of the 2024/2025 Process Plan, an intensive community consultation programme was ensued which culminated in the development or review of community needs as indicated in the table below:

IDP Needs Consolidation November 2023

| Ward | 2022-2023 Identified Needs (Year IDP) | 2023-2024 Identified Needs (1st Review) | 2024-2025 Identified Needs (2nd Review) | 2025-2026 (3rd REVIEW) |
| --- | --- | --- | --- | --- |
| 1 | - Water and sanitation - Land formalization - RDP houses - High school with facilities - Bridge and culverts - High mast lights - Provincial roads and internal roads - Clinic and Hospital - Electrification - Disaster (Working on fire) - Police station (satellite) - Shopping complex - Cemetery fencing - Tele communication - Purification plant Sports facility | - Land formalisation - Water and sanitation - RDP houses - High school with facilities - Bridge and culverts - High mast lights - Provincial roads and internal roads - Cemetery fencing - Electrification - Tele communication - Sports facilities - Clinic and Hospitals - Disaster Management - Police station - Shopping complex | - Land formalisation - Water and sanitation - RDP houses - High school with facilities - Bridge and culverts - High mast lights - Provincial roads and internal roads - Telecommunications - Clinic and Hospital - Fire Disaster Management - Sports and recreational facilities - Cemetery fencing - Electrification - Paving and Stormwater |  |
| 2 | - High mast lights - Internal routes - RDP Houses - Development of SMME’s - Library - Electricity - Agriculture - Community hall - Tittle deeds - Sports facilities - Tarred road - Cemetery | - High mast lights - Internal roads - RDP Houses - Water - Sanitation - Library - Electrification - Formalisation - Cemetery fencing | 1.High mast lights 2.Internal roads 3.RDP Houses 4.Development of SMME’S 5.Library 6.Electrification 7.Agriculture 8.Community Hall 9.Title Deeds 10.Sports facility 11.Tarred Road 12.Cemetery |  |
| 3 | - High mast light - Internal routes - RDP houses - Storm water control - Community library - Fire station - Recreational Park - Fencing of old cemetery - Sanitation - Security for all schools - Electricity @ Zuma Park village | - Electrification @ Walman extension - High mast Lights - Fire Station - RDP houses - Sanitation @ Walman Extension - Community Library - Fencing of Old Cemetery - Internal roads - Security for all Schools | 1.Electrification @ Walman extension 2.High mast Lights 3.Fire Station 4.RDP houses. 5.Sanitation@Walman Extension 6.Community Library 7.Fencing of Old Cemetery 8.Internal roads 9.Security for all Schools |  |
| 4 | - Water and sanitation - Internal routes - Electricity - High mast lights - Health Centre (Mobile clinic) - Bridge - Sports facilities - Tarred road - RDP Houses | - Information hub - Water and Sanitation - Electrification - Internal road - High mast lights - Sanitation - RDP Houses | 1. Water and Sanitation 2.Internal roads 3.High mast lights 4.Health mobile clinic 5.Bridge (thulwe) 6.Information hub 7.RDP Houses 8. Sports facilities 9.Electrification 10.Local Economic Development |  |
| 5 | - Water reticulation and yard connection - Internal roads - Tarred roads - RDP Houses - High mast lights - Graveyards fencing - Street naming - Renovation of community hall - Internal access roads between villages including bridges on both roads - Mobile clinic - V-drain | - Water reticulation and Yard connection @ Ga habedi, Sutelong, Blackrock, Jonathan and Flinksendrift - Internal Road @ Ga habedi, Sutelong, Blackrock, Jonathan, Dikgopaneng and Flinksendrift - Tarred Road D639, D634 and D632. - RDP Houses @ Ga habedi, Sutelong, Blackrock, Jonathan, Dikgopaneng and Flinksendrift - High mast lights @ Ga habedi, Sutelong, Blackrock, Jonathan, Dikgopaneng and Flinksendrift - Graveyards fencing @ Lekgolo, Sutelong, Blackrock, Jonathan, Dikgopaneng - Street Naming @ Ga habedi, Blackrock new stands and Jonathan - Renovation of community hall @ Gahabedi, Sutelong and Flinksendrift - Internal access roads between villages including bridges on both roads @ Ga habedi to Dikgopaneng and Dikgopaneng to Dikebu - Mobile clinic @ Dikgopaneng, Jonathan and Lekgolo - V-Drain @ Sutelong, Jonathan and Black rock - Sanitation @ Whole wards - Satellite police station @ Sutelong - Library @ Sutelong - Agricultural Boreholes for livestock @ Dikgopaneng - Road signs on Provincial roads | - Water reticulation and Yard connection @ Ga habedi, Sutelong, Blackrock, Jonathan and Flinksendrift - Internal Road @ Ga habedi, Sutelong, Blackrock, Jonathan, Dikgopaneng and Flinksendrift - Tarred Road D639, D634 and D632. - RDP Houses @ Ga habedi, Sutelong, Blackrock, Jonathan, Dikgopaneng and Flinksendrift - High mast lights @ Ga habedi, Sutelong, Blackrock, Jonathan, Dikgopaneng and Flinksendrift - Graveyards fencing @ Lekgolo, Sutelong, Blackrock, Jonathan, Dikgopaneng - Street Naming @ Ga habedi, Blackrock new stands and Jonathan - Renovation of community hall @ Gahabedi, Sutelong and Flinksendrift - Internal access roads between villages including bridges on both roads @ Ga habedi to Dikgopaneng and Dikgopaneng to Dikebu - Mobile clinic @ Dikgopaneng, Jonathan and Lekgolo - V-Drain @ Sutelong, Jonathan and Black rock - Sanitation @ Whole wards - Satellite police station @ Sutelong - Library @ Sutelong - Agricultural Boreholes for livestock @ Dikgopaneng - Road signs on Provincial roads |  |
| 6 | - Water - Internal roads/Provincial roads - RDP Houses - Sport Centre - Electricity/High mast light - Community hall - Emergency services - Street naming - Fencing of cemetery - Community library | - Water - Sanitation - Internal Roads and Storm Water - RDP Houses - Fencing of cemetery - Emergency services and satellite police station - Community library - Sports centre - Community hall - Network tower | 1. Internal Roads and Storm Water 2 .RDP Houses 3. Water and Sanitation 4.Cemetery 5. Electrification 6.High mast light 7.Hall 8.Sports 9.Library |  |
| 7 | - High mast light and electricity - Water and sanitation - Internal roads - D63512 & D634 roads - Resurfacing of R16571 road - Community hall - RDP - Funding of SMME’S and cooperatives and agriculture - Sports complex and community park Schools | - High mast lights - Electrification - Water - Sanitaion - Internal roads - D635 and D634 Roads - Resurfacing of Roads R16571 - Community hall @ Mmotong - RDP Houses - SMME and Agriculture Development - Sports complex - Community Park - Renovation of schools (Maruatona Primary, Nyorwe Primary, Makgabetloane Primary, Molotlegi Primary. - Fire Brigade and Dams - Maintenance of Graveyards - Boreholes | - Water - High mast lights - Electrification - Sanitation - Internal roads - D634 and D635 Roads - Resurfacing of road P65-1 - Community hall - RDP Houses - SMME, Agriculture Development - Sports complex - Community Park 13 Renovation of schools (Maruatona,Nyorwe,Makgabetloane and Molotlegi) - Fire Brigade and Dams - Maintenance of Graveyards - Maintenance of Boreholes |  |
| 8 | - Community Centre - Access Roads and Storm Water Drainage - High Mast Lights - 2nd Phase RDP Houses - Water and Sanitation - 2nd Phase of Khubomelo Road - Park and Recreational - Library - Satellite Police Station | - Community Centre - Access Roads and Storm Water Drainage - High Mast Lights - 2nd Phase RDP Houses - Water and Sanitation - 2nd Phase of Khubamelo Road - Skills Development center - Library - Satellite police station - Electrification | 1.Community Centre 2.Access Roads and Storm Water Drainage 3.High Mast Lights 4.Water and Sanitation 5. Electrification 6.Khubamelo road 7.2nd phase RDP 8. Skills development centre 9.Library 10.Satelite police station |  |
| 9 | - Water - Roads and Storm water - Upgrading of TK Mokonyane classes - Community hall - Upgrading of graveyard - Upgrading of clinic - Tittle deeds and land formalization - Phase two stadium - Post office - Shopping mall | - Water - Roads and Stormwater - Phase 2 High Mast lights - Community hall - Upgrading of graveyard - Land formalisation - Phase 2 stadium - Upgrading of TK Mokonyane school - Upgrading of clinic - Shopping mall - Post Office - RDP Houses | 1.Water yard connections and sanitation 2.Roads and Stormwater 3.Phase 2 High Mast lights 4.Community Hall 5.Upgrading of graveyard 6.Land formalisation 7.Phase 2 sports facility 8.Upgrading of TK Mokonyane school 9.Upgrading of clinic 34 hours 10.shopping mall 11.RDP Houses |  |
| 10 | - Water - Internal Roads - Sports - High Mast Lights - RDP Houses - Community Hall and Parks | - Water - Internal Roads - Sports - High Mast Lights - RDP Houses - Community Hall and Parks - Street naming - Internal roads between villages including bridges on both roads. - Mobile clinic | 1.Water 2.Internal Roads with street naming 3.High Mast light 4. Sports facilities 5.RDP Houses 6.Community Hall Parks 7.Recreational Park 8.Fencing and upgrading of cemetery in Dikebu,Mochiko,Moema,Mmatlhwaele,Tladistad 9.Local Economic development projects 10.Police station |  |
| 11 | - Internal Routes, roads and storm water phase 3 - Water and sanitation - High mass light - Cemetery - School transport - Mobile police station - Library - Rehab Centre | - Internal roads and storm water phase 3 - Water and sanitation - High mass light - Cemetery - School transport - Mobile police station - Library - RDP Houses | 1.Internal roads and storm water phase 3 2.Water and sanitation 3.High mass light 4.Cemetery 5.School transport 6.Mobile police station 7.Library 8.Rehabilitation centre |  |
| 12 | - Internal roads, storm water drainage/tared D608 Provincial Road - Ward office - Sports facility - Library - Clinic - Internal roads - RDP House - Community hall | - Water - Internal Roads - Community Hall - Sports Facility - Ward Office - Library - RDP Houses - Clinic | - Water - Internal roads and Provincial roads - Ward office - Upgrading of 2 cemeteries - Sports facilities - Library - Clinic - Community hall - Wheelchair friendly sanitation RDP Houses |  |
| 13 | - 24-hour clinic - Water & sanitation - Internal roads - Sports facility - Police station - Community Hall - School - Skills Centre - Library | - 24-hour clinic - Water & sanitation - Internal roads - Sports facility - Police station - Community Hall - School - Skills Center - Library | - Internal Roads and stormwater - Water and sanitation - Community hall - Sports facility - Cemetery Library |  |
| 14 | - Internal roads - Formalization - Multipurpose Centre - Storm water drainage - High mast lights - Upgrading of cemetery - VIP toilets - Clinic - School - LED projects - Library - Parks - Police station - RDP houses | - Internal roads - RDP Houses - Multipurpose centre - High mast lights - Storm water drainage - Upgrading of cemetery - Formalisation - VIP Toilets - 24 Hour operation of ambulance at Bosplaas Clinic - LED Projects - Library - Parks - Satellite Police station - Clinic - School Sports facilities | - Internal Roads - Formalisation of land - Multipurpose centre - Storm water drainage - High mast lights - Upgrading of cemetery - VIP Toilets - Clinic - School - LED Projects - Library - Parks - Police station - RDP Houses |  |
| 15 | - Internal routes & Storm water - Sanitation - Hall/Multi-purpose/Skills Centre - Electricity - Water - High mast light - Library - Graveyard - Clinic 24/7 - Tanks in the whole ward - Old age home - Agriculture projects | - Internal roads and Storm water - Water and Sanitation - Community hall - Electrification - High mast lights - Library - Graveyards | - Internal roads and stormwater - Community hall - Water and Sanitation - Sports complex - Maubane cultural village - High mast lights - Graveyards - 24-hour clinic - Old age home Agricultural projects |  |
| 16 | - Internal roads and storm water - High mass lights - Community hall/Multipurpose Centre - Sanitation - Clinic - High school | - Internal roads - High Mast Lights - Community hall/Multipurpose Centre - Sanitation - Clinic - High school - Cemetery | - Internal roads - High mast lights - Community hall/multipurpose centre - Sanitation - Clinic - High school - Cemetery |  |
| 17 | - Roads and Stormwater - Water yard connections - High Mast lights - Housing | - Roads and Stormwater - Water yard connections - RDP Houses - High Mast Lights and Maintenance - Potoane Bridge - Sports facilities/Stadium - Electrification of households - Solar Panels/Geysers - Communication tower & fibre - Ward 17 community library | - Road and stormwater drainage and bridges at Seaparankwe - Yard connection at Potoane, Priska and Opperman - RDP Houses at One and ten, Opperman and Thulwe - High mast lights at Makapanstad, Opperman, Thulwe, Potoane, Prieska and one and ten - Potoane bridge and graveyard fencing plus upgrading. - Sports facilities/recreational (cleaning of sports grounds) - Electrification of households at Opperman new stands - Solar panels/Geysers - Community library at Makapanstad Communication tower and fibre |  |
| 18 | - Water: Yard connection - High mast light - Housing – RDP Houses at extension at section 4 - Health- Upgrading of Mathibestad Clinic - Paving of internal roads and storm water drainage | - High Mast Lights - Roads and storm water - RDP Houses - 24HR Clinic - Cemetery fencing - Sports ground - Agriculture projects - Yards connections - Skills development centre - Library | 1.High Mast Lights 2.Roads and storm water 3.RDP Houses 4.24HR Clinic 5.Cemetery fencing 6.Sports ground 7.Agriculture projects 8.Yards connections 9.Skills development centre 10.Library |  |
| 19 | - Internal road - High mast light - Sanitation - Skills development center - Library | - High Mast Lights - Community Hall - RDP Houses - Yard connections - Electrification - Sanitation | - High Mast lights - Internal roads - Sanitation - Skills development centre and community hall - Library - RDP Houses - Graveyard fencing - Crash Pan |  |
| 20 | - Water & yard connection - Internal Routes - Housing (RDP) - Library - MPCC/Community Hall - Upgrading of cemetery - High mast light - Upgrading of stadium - Agricultural projects - Parks & Recreational Centre | - Water & yard connection - Internal Routes - Community hall and MPCC - Housing (RDP) - Library - High mast light - Upgrading of Stadium - Agricultural projects - Parks & Recreational Centre | - Water and yard connection - Internal roads, storm water and drainage and regraveling - High mast lights - Multipurpose centre/skills development centre - Library - Police station - Housing and sanitation - Agricultural projects |  |
| 21 | - Internal Routes - 24hour clinic - Multi-purpose center - Sanitation - Upgrading of cemetery - RDP Houses | - High Mast lights - Internal Roads - Multipurpose Center - Upgrading of cemetery - Sanitation - Fire belt | - Internal roads and storm water - High mast lights - RDP Houses Parks |  |
| 22 | - High mass light - RDP - Internal roads/storm water drainage - Water - Sport facilities/stadium - Clinic - Satellite police station - Skill development center - Sanitation - Electricity | - High Mast Lights - Internal roads - RDP Houses - Clinic - Water - Sports facility - Sanitation - Cemetery fencing - Mobile Police Station - Skills Development Centre | 1.High Mast Lights 2.Internal roads 3.RDP Houses 4.Extension of Clinic 5.Water 6.Sports facility 7.Sanitation 8.Cemetery fencing 9.Mobile Police Station 10.Skills Development Centre |  |
| 23 | - Water - High mast light - RDP houses - Sanitation - Land formation - Upgrading of internal routes - Yard connections - Health Centre 24hours services - Primary and High schools - Fencing & renovations of the graveyard | - Water Yard connections - High Mast Lights - Upgrading of Storm Water and Roads - Land Formalisation - Electrification - Sanitation - Construction of High school - Solar and Solar Geysers - Upgrading of Graveyard | - Water Yard connections - Sanitation - High Mast Lights - Community hall - Land formalisation 6. Upgrading of Storm Water and Roads at Ga monama 7. Upgrading of D615 Road and bridge in Kromkuil 8. Upgrading of Primary school in Skierlik 9. 1000 RDP Houses 10. Fencing of Graveyard 11. Clinic in Skierlik |  |
| 24 | - High mast light - Internal routes - RDP Houses - Cemetery upgrading - Agricultural projects | - High mast light - Internal roads - RDP Houses - Cemetery upgrading - Agricultural projects | 1.High mast light 2.Internal roads 3.RDP Houses 4.Cemetery upgrading 5.Agricultural projects |  |
| 25 | - Water reticulation - Kosea Moeka Primary School Implementation - Community hall - High mast light and maintenance - 2000 RDP Houses - Internal road and stormwater drainage - Graveyard fencing - Land formalization - Speed humps for internal roads - Recreational Park - Electrification | - Water - Internal roads and Storm water - High mast lights and maintenance - Land formalisation - Recreational Park - Graveyard fencing - Electrification - Speed humps and internal roads - RDP Houses - Community hall | - Water - Internal roads and Storm water - High mast lights and maintenance - Land formalisation - Recreational Park - Graveyard fencing - Electrification - Speed humps and internal roads - RDP Houses - Community hall - Retravelling of internal road - Speedhumps on internal roads - Speedhumps on national road - Clinic - Scholar transport (Savannah and Prutchard) Savanah primary school |  |
| 26 | - Water reticulation - Internal roads and storm water - RDP Houses - High mast light - Community center - Cemetery upgrading - Renovation of school - Provincial road - Sanitation | - Water reticulation - Internal roads and storm water - RDP Houses - High mast lights - Community center - Cemetery upgrading - Renovation of school - Provincial road | - Internal road - Water reticulation - High mast lights - Community hall - Sanitation - Renovation of school - Cemetery upgrading - Scholar transport - Provincial road - Storm water drainage - 24-hour clinic - RDP Houses - Maintenance of sports ground Yard connection |  |

21 Days’ Notice

A notice inviting comments from communities and stakeholders regarding the Draft IDP and Budget for 2024/2025

| Priority/Focus area Ward | Comments/Inputs | Recommendations | Reference |
| --- | --- | --- | --- |
| Priority/Focus area Ward | Comments/Inputs | Recommendations | Reference |
| Priority/Focus area Ward | Comments/Inputs | Recommendations | Reference |

NEEDS ANALYSIS 2024/2025

| WARDS | WATER | SANITATION | YARD CONNECTION | HOUSING | COMMUNITY HALL | WARD OFFICE | HIGH MAST LIGHTS | STORM WATER DRAINAGE | INTERNAL ROUTES | SPORTS FACILITIES | COMMUNITY SAFETY | CEMETERY | ELECTRICITY | LAND FORMALIZATION | PROVINCIAL ROAD | POST OFFICE | STREET LIGHTS | POVERTY ALLEVIATION | LED PROJECTS | MALL/SHOPPING COMPLEX | FARMING /AGRICULTURE | HEALTH FACILITIES | LIBRARY | TAXI RANK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

### Development Priorities 2024/2025

New Municipal Development Priorities

- Internal roads and Stormwater Drainage systems

- High mast lights

- Water

- Sports facilities

- Community halls / Facilities

- Housing

# 6. Demographic profile

## 6.1 Population

South African Population as at census 2022 is at 62,027,503 and Northwest population is at 3,804,548 and Bojanala is at 1,624,428.

Access to electricity lighting

Number of households

Average household size in the District

Source :2022 CENSUS

According to Census survey (2022) the Moretele Local Municipality’s population (as depicted in the figure below) has increased from 191 306 in 2016 to 219 120 by 2022, which represents a growth of 0,33% which is highly rural with 88% of the population residing in traditional areas, about 7,4% residing in urban areas and about 3% residing on smallholdings. Black Africans constitute 99, 5% of the Moretele Local Municipality’s population. The most spoken or dominating language is Setswana.

Population distribution by Group

|  | Male | Female | Total |
| --- | --- | --- | --- |
| Black African | 107590 | 110335 | 217925 |
| Coloured | 297 | 259 | 556 |
| Indian or Asian | 69 | 23 | 91 |
| White | 202 | 127 | 330 |
| Other | 169 | 39 | 208 |
| Unspecified | 6 | 3 | 9 |

Census 2022

Population distribution by Age Group and Sex

Census 2022

The figure indicates that person between the ages of 4 and 14 constitutes the larger percentage of population structure. The demand for services will be higher in this age groups.

The pyramid shows that rom age 0 – 4 males are more than females, till the age of 40 – 44 years. Then it changes females become more than males. Therefore, this shows that male die or migrate in high numbers than females.

| Population by functional age groups |  |  |
| --- | --- | --- |
|  | Male | Female | Total |
| 0 - 14 (children) | 32117 | 30836 | 62953 |
| 15 - 34 (youth) | 36556 | 34765 | 71321 |
| 35 - 64(Adults) | 32129 | 34104 | 66233 |
| 65 - 130 (elderly) | 7531 | 11082 | 18613 |

Census 2022

Distribution of households by number of household members

Community Survey 2016

The figure indicates that there are 13098 households that has 1 member only in the household with less members in households with 5 members and above.

Number of Persons, Households and Average Household Size

Population Distribution

The figure indicates that Moretele has a higher proportion of persons between the age of 0 – 29. 21963 older persons were recorded which has a number of implications in relation to service provision and payment of services.

Population distribution by municipality, CS 2016

A Map show that in both Census 2011 and CS 2016, the majority of the population was in Bojanala, followed by Ngaka Modiri Molema district. In 2011 the population in Bojanala was 1,5 million (42,9%) and increased in 2016 to 1,7 million (44,2%), whilst in Ngaka Modiri Molema the

population was 24,0% in 2011 and decreased to 23,7% in 2016. Dr Ruth Segomotsi Mompati was the district with the lowest population in both Census 2011 and CS 2016, with 13,2% in Census 2011 and 12,3% in CS 2016. Rustenburg Municipality had the highest number of people (549 575 in

Census 2011 and 626 522 in CS 2016), followed by the Local Municipality of Madibeng.

| Development implication - The figure suggests that the municipality has to plan and develop infrastructure that caters for the needs of this sector of the population. These includes: - Sports and Recreation - Education and Library services - Economic Development |  |  |
| --- | --- | --- |
| Languages Language spoken at Home.; Census 2011; CS 2016. Number; %; Number; %. Afrikaans English IsiNdebele IsiXhosa IsiZulu Sepedi Sesotho Setswana Sign language 14 455 0,4 1 850 0,1 Siswati Tshivenda Xitsonga Khoi, Nama and San languages Other Northwest 3 373 542 100 3 669 204 100; 305 197 42 822 185 735 5,1 185 735 82 761 81 933 196 647 2 137 071 11 766 15 801 123 797 0 58 211; 9,0 1,3 5,5 5,5 2,5 2,4 5,8 63,3 0,3 0,5 3,7 0,0 1,7; 263 028 14 385 188 445 188 445 58 517 72 429 212 485 2 622 334 9 725 15 155 108 578 876 49 748; 7,2 0,4 5,1 5,1 1,6 2,0 5,8 71,5 0,3 0,4 3,0 0,0 1,4. Northwest; 3 373 542 100; 3 669 204 100. Note: Excludes ‘Not applicable’ (52 949) for 2011 and ‘Not specified’ (658) for CS 2016. Table 2.9 shows the distribution of the population by home language (language most spoken at home). Setswana was the language most frequently spoken at home by the majority of inhabitants residing in Northwest, both for Census 2011 and CS 2016. It was used by 2 137 071 or 63,3% of people in Census 2011, and 2 622 334 or 71,5% in CS 2016 as the language most spoken at home. The next most frequently spoken home language was Afrikaans in Census 2011 (305 197 or 9,0%) and 263 028 or 7,2% in CS 2016. Among the least frequently spoken home languages were Siswati with 11 766 or 0,3% people in Census 2011, and Sign language with 1 850 or 0,1% in CS 2016. |  |  |
| Source: Stats SA Consumer Survey 2016 |  |  |
| Marital Status |  |  |
| Distribution of population aged 12 years and older by marital status and sex, CS 2016 |  |  |

| Marital status | Male |  | female |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Number | % | Number | % | Number | % |
| Never married Legally married Living together like husband and wife/partners Divorced Separated; but still legally married Widowed | 899 235 349 492 147 337 15 464 5 780 27 241 | 62,3 24,2 10,2 1,1 0,4 1,9 | 813 343 309 636 133 198 23 333 7 273 90 656 | 59,0 22,5 9,7 1,7 0,5 6,6 | 1 712 578 659 128 280 535 38 797 13 052 117 897 | 60,7 23,4 9,9 1,4 0,5 4,2 |
| Total | 1 444 549 | 100 | 1 377 439 | 100 | 2 821 988 | 100 |

The results presented in Table 2.7 show that six in ten persons (60,7%) aged 12 years and older

have never married while 23,4% were legally married. Looking at sex variations in marital status, a

large proportion of both the male (62,3%) and female (59,0%) population in Northwest were never

married, while 24,2% of males and 22,5% of females were legally married. It is also observed that

proportions divorced and widowed were relatively smaller for males.

Education Levels

Only 3% persons had access to higher education. 12% had attended some primary education with about 70% who had attended/ completed secondary education. The level of education as indicated in the figure points to lower levels of skills and economic opportunities which in the main points to high levels of unemployment and indigency.

Community Survey 2016

Educational Attendance (Ages 5 – 24)

The figure indicates that attendance to educational facilities has moved from 73.0% in 2011 to 78.5% by 2016.

Development Implications

- The figure suggests that the municipality has to plan and develop measures that have to mitigate on the situation depicted above. These includes:

- Collaboratively work with other sectors in ensuring that education opportunities are accessible to all.

- Implementation of sustainable skills development programmes

- Facilitation of investment into the municipal area for improved access to job opportunities

Living Conditions

The Moretele Local Municipality has a relatively rural population, with more than 88% of the population located in traditional areas. There are about 52 063 households in Moretele with an average household size of 3,6. More than 80% of the population lives in formal dwellings and about 15% of households occupy informal dwellings.

Settlement Type

The figure below indicates that 96% of the local population are located in a tribal/ traditional settlement with 4% found in urban areas.

Internet Services

The figure below indicates 95% have no access to internet services.

Development Implications

The figure clearly points to the fact that there is a strong need for action to maximize internet access throughout the municipal area. The municipality should in partnership with other sectors explore available means of improving internet and cell phone network access.

Tenure Status

The figure below indicates that 72% of the households are owned and fully paid off and with about 23, 7% households occupied rent free. It should be noted that very few areas have been proclaimed and there is a larger percentage of households found in traditional councils areas, which means that security of tenure is not guaranteed for 72% as indicated.

Development Implications

The municipality must initiate a consultative process which must lead to community resolutions towards guarantee of tenure rights including traditional council’s areas.

Distribution of households by Main Dwelling Type

RDP (Government subsidized Dwellings) Quality Rating

The Community Survey (2016) indicates that 11 594 RDP houses were constructed and 3907 (34%) were in poor condition.

## 6.2 Economic Analysis

The spatial development framework of the municipality is shaped by the rich agricultural history characterizing large pieces of land in the area. It is against this backdrop that agriculture has become a focal point in all economic development prospects for the municipality constituency.

The municipality has vast tracts of land which can be used to harness economic development opportunities. It is believed that livestock farming is the main type of farming activity that is carried out in the local municipality. The tourism sector in the Moretele Local Municipality is not well established.

Trading Services are key economic drivers of the local economy. The district economy is largely driven by mining primarily around Rustenburg and Brits.  The weakness for the local economy is that there are no industries to boost the economy and create jobs to cushion poverty for the more than 25 000 people who are unemployed.

The real economic growth rate for the Northwest province in 2007 was 2.7% with the poverty gap standing at 8.8%. the contribution of Gauteng province into the South African Economy in 2011 was 34.5% whereas that of the Northwest Province at the same period was 6.5%, this implies that chances of finding employment in the province and the municipality in particular are very slim.

Employment (15 – 64)

Average Household Income

The figure indicates that 19,9% economically active persons have no income, with about 23,9% earning in the category of R9,601 to R19,600, followed by 21,8% of those earning in the R19,601 to R38,200 category.

Development Implications

The figure suggests that the majority have the capacity to pay for services provided by the municipality. This challenges the municipality to improve on the revenue generation programmes implemented to take advantage of this emerging trend.

## 6.3 Spatial development rationale

### 6.3.1 Location of the Municipality

Moretele local Municipality is a constituent municipality of the Bojanala Platinum District Municipality in the Bokone Bophirima Province. Moretele Local Municipality is found 60 Km to the north of Tshwane, the capital of the South Africa. It comprises 26 wards, constituting 65 villages spread over 1369 km2 land area. The municipality is boarded to the Northeast by Thabazimbi Local Municipality, to the North by Bele-Bela Local Municipality, to the South by City of Tshwane and to the West by Madibeng Local Municipality.

### 6.3.2 Municipal Areas per Wards

The number of wards have decreased from 28 (2011 – 2016 administration) to 26 for the current administration. The municipality continues to realise growth in key constituencies.

| WARD NO | VILLAGES | WARD CLLR |
| --- | --- | --- |
| 01 | Ruigtesloot, De Grens,Phedile,Little Trust,Tlholoe & Bollantlokwe | Cllr A.Zimba |
| 02 | Olverton,Voyenteen,Swaartboom,Tlounane & Utsane | Cllr C. Moatshe |
| 03 | Cyferskuil,RDP & Walman | Cllr C.Lekalakala |
| 04 | Lebotlwane,Slaagboom & Mmukubyane | Cllr D.Sono |
| 05 | Sutelong,Jonathan,Dikgopaneng,Flynkzydrift & Ga-habedi | Cllr J.Molefe |
| 06 | Ngobi,Dipetlelwane,Transactie,Selepe & Jumbo | Cllr P. Letlhabi |
| 07 | Lebalangwe, Mmakgabetlwane, Rabosula, Kalkbank Trust, Noroki, Swaartdam & Mmotong | Cllr L.Mosane |
| 08 | Mmakaunyane | Cllr M.Baloi |
| 09 | Motla | Cllr S.Motshegoa |
| 10 | Dikebu.Moema, Mocheko, Lekgolo, Tladistad & Matlhwaela | Cllr D.Mathimbi |
| 11 | Mogogelo | Cllr L.Tlhabane |
| 12 | Mathibestad, Marcus View & Papatso View | Cllr V.Mashaba |
| 13 | Bosplaas East, Carousel View (Mathibestad RDP) & Mogogelo | Cllr B.Sithole |
| 14 | Ramaphosa & Bosplaas | Cllr S.Ndlovu |
| 15 | Greenside | Cllr S.Skhosana |
| 16 | Hani View, Dihibidung & Danhouse | Cllr S.Nkwana |
| 17 | One & Ten,Opperman,Thulwe,Potoane,Prieska & Makapanstad | Cllr J.Baloyi |
| 18 | Lefatlheng | Cllr V.Moatung |
| 19 | Mathibestad | Cllr L.Modise |
| 20 | Makapanstad | Cllr P.Letlape |
| 21 | Kgomo Kgomo,Kontant,Moratele & Makapanstad | Cllr Motlhasedi |
| 22 | Lefatlheng, Dertig,Danhouse,Sespond | Cllr D.Sithole |
| 23 | Mmakaunyane,Skierlik,Kromkuil & Motla | Cllr M.Segona |
| 24 | Mathibestad | Cllr D.Nkutshweu |
| 25 | Moeka,Vuma,Mzimdala 1&2. Prutchard Power, Msholosi, Union Buildings | Cllr V.Mphaphudi |
| 26 | Ratjiepane & Mogogelo | Cllr O.Mmamabolo |

### 6.3.4 Traditional Leadership

There are four Traditional Councils recognised in the municipal jurisdiction in terms of section 2 of the Traditional Leadership and Governance Framework Act (Act 41 of 2003). That is:

| Traditional Council | Traditional Leader | Seat of Council |
| --- | --- | --- |
| Bahwaduba Traditional Council | Hon Kgosi Mathibe L J | Mathibesatd |
| Bakgatla Ba Mosetlha Traditional Council | Hon kgosi Makapan N | Makapanstad |
| Bakgatla Ba Mocha Traditional Council | Hon Kgosi Maubane M B | Maubane |
| Baphuthing Ba Ga Nawa Traditional Council | Hon Kgosi Nawa | Lebotloane |

Map: Land Ownership

### 6.3.5 Topography and Hydrology

The topography characterizing the municipal area is generally flat, the highest point in the A23 catchment in which the municipality falls id=s the ridge at Centurion (Tshwane Municipal Area) which reaches a height of 1500amsl. Further in general the southern rim of the catchment varies between 1500 and 1350 amsl. The A23 tertiary catchment slopes to the north-west with the confluence of the Pienaar’s River and the Crocodile at 800 amsl, a difference of about 700m between the highest and the lowest points.

Vegetation

The vegetation in the catchment is mainly tropical bush and savannas. Riparian vegetation occurs in some reaches of the rivers and may consist of tall standing trees. The Moretele River flood plain supports large wetlands, riparian and aquatic communities. The vegetation in the wetlands as well as the wetlands as well as the riparian vegetation consists of both indigenous and exotic species.

Geology and Soils

Geology influences both current and future land uses in the municipal area since the geological properties and the agricultural potential of soils vary according to existing bedrock. Geology of the Municipal area is composed of mainly arenaceous and argillaceous sedimentary strata with volcanic lavas and intrusives. Some of the rocks are mechanically weathered and moderate to deep soil overlay them. The sedimentary and volcanic rocks that occur in these sub-catchments are not particularly susceptible to chemical weathering and as a consequence the natural background concentrates of dissolved solids in the surface water are relatively low. And further that the geology of the catchment is fairly uniform with and therefore does not play a major role in the development of drainage patterns.

Climate and Rainfall

The Municipal catchment area experiences warm summers and cool winters. The climate is very low humidity in winter. Most clouds occur in summer, during the rainy season. Although high winds do occur during rainstorms, the winds in the region are generally gentle.

The municipal area falls in the summer rainfall area, and receives almost 50% of its rainfall from November to January periods. The high rainfall occurs in the southern region than in the central and northern region. The disparity in term s of rainfall may be ascribed to topography. Rainfall over the catchment in the form of thundershowers, and the higher areas in the south form natural focal points where advection occurs and the greatest instability in the air column can be found. The municipal areas experiences thunderstorm activity is the highest during November to January with some activity during October, February and March. And hail occurs on average 2 or 3 per year while it hardly ever snows.

Evaporation

The distribution is quite uniform, ranging from 1750 to 1800 mm/a. Evaporation in the catchment is much higher than the rainfall, as is the case in most places in South Africa. As with the rainfall, most of the evaporation occurs in summer.

Air Quality

Provincial State of the Environment Report identifies the following as the main air pollution issues in the Northwest Province-

- Traffic, vehicle emissions from fuel combustion and dust (particulate matter; volatile organic compounds; lead; noise; nitrogen oxides, and carbon oxides)

- Domestic fuel (coal, charcoal, wood) burning by households. (Release of sulphur dioxide; smoke; carbon oxides). Households with no access to electricity are the main contributor.

- Mining operations (particulate matter; asbestos fibres; heavy metals (e.g. vanadium, Chrome, odours and noise)

- Forest, bush and veld fires are a substantial contributor during periods of the year.

- Industrial activities, e.g. smelting, energy production, transport, waste dumps (release of sulphur dioxide; nitrogen dioxide; carbon monoxide; volatile organic compounds; heavy metals; total suspended particulates and odours and noise)

- Environmental emissions distributed by air movements. (Sulphur dioxide; nitrogen dioxide; carbon dioxide; methane; volatile organic compounds, and fugal spores and pollen)

- Other sources not categorized by the above, such as dust smoke from landfills, informal business burning tyres, copper cables, etc.

Runoff

The runoff in the A23 tertiary catchment consists of three different types, namely natural runoff (i.e. discounting man’s influence on the runoff), urban runoff and effluent. The effluent from the various urban areas which is discharged to the rivers constitutes an inter-basin transfer of relatively large proportion. The catchment MLM alone is not very urbanised, just over 7% (96.11 km2) of the total MLM land area (1370.25 km2). This means that about 0.88% of MLM land area is impervious if it is accepted that 81 of the urban area is paved or roofed. The impervious surfaces created by roads, pavements and roofs means that less rainfall infiltrates the ground and that more runoff is generated.

Land Use

The overall broad land cover of Moretele Local Municipality is depicted in the Table below. The majority of the area is broadly described as “degraded forest and woodland” which constitutes 41.1% (563 km2) of the total area of the municipal area. Other important land cover categories include areas described as “forest and woodland” (29.8%), “subsistence farming activities” (14.6%) and “urban build-up areas” (representing just over 7% of the total municipal land area).

The Roads and Storm Water Master Plan further indicates the areas utilized for temporary subsistence dry land activities as mainly located in the south-eastern parts of Moretele around Bosplaas, Mathibestad and Thulwe areas, as well as the central and western parts of the Municipality. Commercially cultivated dry land farming activities mainly occurs within the extreme northern parts of the study area. More than 200 km2 of the entire area of Moretele is taken up by this type of farming activities.

Disasters

The important hazards are in:

- Drought

- Tornadoes/ strong winds

- Mining accidents

- Hazardous material spills

- Wildfires/Floods

- Civil strife/ xenophobia

- HIV-AIDS

Like elsewhere in the country a certain level of preparedness needs to be developed related to the following hazards:

- Explosions

- Structural fire

- Fires in informal settlements

- Road accidents

- Mine related seismic activity

- Biological incidents

## 7. STATE OF THE NATION, PROVINCIAL ADDRESS AND BUDGET SPEECH 7.1 STATE OF THE NATION ADDRESS In His state of the Nation Address on the 08 February 2024 the President outline the Following issues regarding local government. - To provide support to local government, including professionalizing the civic service and ensuring that the people with the right skills are appointed in key positions. - The presidency, National treasury and COGTA are working together to enhance technical capacity in local government and to improve planning, coordination, and fiscal oversight. - To see how District development model has brought together all spheres of government and key stakeholders to address the service delivery challenges in communities through Presidencial Izimbizo. 7.2 2024 BUDGET SPEECH In his Budget speech on the 21 February 2024 the Honourable Enoch Godogwana raised the Following issues on local government. R1.4 billion is provided for the municipal disaster recovery grant to fund the repair and reconstruction of infrastructure damaged by the tragic floods of 2023. Municipalities are the coalface of service delivery. Sadly, an unacceptable number of them are experiencing weaknesses in governance, financial management, and service delivery. To address these challenges, and to transform municipalities into engines of growth, the government and national treasury have adopted a multi-pronged approach. It focusses on tightening budget processes, ramping up oversight, increasing the skills and capacity of municipal employees, and driving investment in maintaining and building infrastructure. 7.3 2023 State of the Provincial Address ### In his state of the Province Address on the 20 February 2024 Acting Premier of the Northwest Province Nono Maloi raised the following issues regarding Municipalities: The audit outcomes of municipalities reflect a mixed picture of progress and stagnation with only three municipalities receiving unqualified opinions. The Executive Council has approved the appointment and deployment of Provincial Executive Representatives (PER’s) to implement financial recovery plans for identified municipalities, under the joint coordination of Provincial Treasury and Department of Cooperative Governance and Traditional Affairs (COGTA). The province has rolled out skills and qualification audit in all municipalities. This project has to date audited 5 487 employees. The province has completed this exercise in Dr Kenneth Kaunda District Municipality, Tswaing and Ratlou Local Municipalities and that the province will in due course complete the remaining municipalities. The province instituted a sustainable implementation of a turnaround strategy in all the 22 municipalities in the province through the District Development Model (DDM).

# 8. STATUS QUO ANALYSIS

## 8.1 Service Delivery and Infrastructure Development

### 8.1.1 Water and sanitation

Policy Framework

The Water Services Act of 1997 provides that every water services authority has a duty to all consumers or potential consumers in its area of jurisdiction to progressively ensure efficient, affordable, economical and sustainable access to water services. The Act continues to say that the duty is subject to the following-

- Availability of resources

- The need for equitable allocation of resources to all consumers and potential consumers within the area of jurisdiction

- The need to regulate access to water services in an equitable way

- The duty of consumers to pay reasonable charges

- The duty to conserve water resources

- The right by the water authority to limit or discontinue the provision of water services if there is a failure to comply with a reasonable conditions set for the provision of such services

Challenges

- Dry taps.

- Lack of infrastructure

- Water supplied through tankering which has a cost implication

- Huge backlogs on sanitation

- Current VIP sanitation facilities erected in various villages has spillage effect

Existing Systems

System Layouts and Operation – Southern Part of Municipality

Temba Water Treatment Works

The Temba WTW is located in Temba adjacent to the P66-1 Provincial road and is owned by the City of Tshwane but is operated and maintained by Magalies Water(MW). The treatment works extracts raw water from the Leeukraal Dam, which is situated along the Apies River and is pumped up to the Temba WTW. Potable water is then supplied to various areas in and around the Hammanskraal area in addition to water being sold onto the Moretele Local Municipality. The municipality is supplied with potable water via 3 pipelines from the Temba WTW .These three pipelines supply the following zones in the southern parts of the municipal area:

East Bank

Is supplied by a 500mmØ pipeline which is reduced to a 200mmØ and supplies the following areas and reservoirs:

Carousel View, Carousel Hotel, Boplaas East, Hani View, Greenside, Dihibing and One & Ten with the following reservoirs:

Babelegi Reservoir – 9.8Ml

Babelegi Tower Reservoir – 0.25Ml

(It must be noted that these reservoirs above are located in the City of Tshwane area of jurisdiction.)

West Bank

Is supplied by a 500mmØ pipeline from the Temba WTW which reduces to a 400mmØ before supplying the following area and reservoirs:

Mathibestad

From the 400mmØ pipeline a 200mmØ pipe branches off into a north easterly direction towards the following community;

Opperman

Opperman Reservoir – 0.42Ml

A 350mmØ pipe connection continues Northwest from Mathibestad towards:

Makapanstad – A 500mmØ connection supplies the:

Makapanstad Reservoir – 2.0Ml

Makapanstad Tower Reservoir – 0.42Ml

The 350mmØ splits up into two 250mmØ water pipes. One branch in a westerly direction towards:

Tladistad and Kwa-Matlhwaela

The other branch continues north to:

Mobatile, Modiane and Kgomokgomo

Western Area

Is supplied by a 500mmØ pipeline from the Temba WTW and serves the following areas

Mogogelo, Kromkuil, Kwa-Ratsiepane, Ga-Motlegamotike, Ga-Moeka,

Mmahaunyane, Botshabelo, Swartdamstad and Legkraal with the following: New Eerste Rus Reservoir – 5Ml

Systems Layouts and Operation – Northern Part of Municipality Northern Part

Bulk water supply to the northern parts of the municiaplity is from boreholes located in the Transactie Well Field’s and supplies ±12 communities with water. Whilst the ownership of the well fields is the MLM, they are however operated and maintained by Magalies Water (MW). The boreholes, pumps the water from the well fields, untreated into storage tanks and supplies the following communities;

Jumbo, Ngobi, Transactie, Slagboom, Mmukubyene, Bollantlokwe, Lebotlwane, De Grens, Little, Thlokwe and Flink Zyn Drift.

Distribution of households by main source of water for drinking

Distribution of households by access to safe drinking water

The figure indicates that 63.8% of households have access to safe drinking water. Of concern though is the fact the number of those without access remains too high at 36.2%, requiring urgent response.

Distribution of households by main source of water for drinking

Distribution of households by main source of water supplier

A number of reservoirs have been constructed to give capacity to water distribution and storing systems in anticipation of the completion of Klipdrift and Temba water Treatment Plants which are still under construction.

2023/2024 Capital Implementation Progress Reporting (as at 30 December 2023)

| CAPITAL BUDGET 2022/2023 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description | MIG 2023/24 | WSIG 2023/24 | Internal Funding | Total Budget 2023/24 | Implementation / Progress Report as at 30 September 2023 | Implementation / Progress Report as at 31 December 2023 |
| WATER |  |  |  |  |  |  |
| Water Supply to Moeka (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with Reticulation and Yard Connections – Phase 2 Schedule A | 37 250 000 |  |  | 37 250 000 | Construction Stage | Construction stage |
| Water Supply to Moeka (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with Reticulation and Yard Connections – Phase 2 Schedule B | 46 820 458 |  |  | 46 820 458 | Construction Stage | Construction Stage |
| Refurbishment of sewer line in Ga-Motla | Water |  | R10 000 000 | R10 000 000 | Construction stage | Construction stage |
| yard connections in Ward 16 | Water |  | R5 000 000 | R5 000 000 | Tender stage | Tender stage |
| Upgrading of Bulk Water Supply & Installation of Water Reticulation in Ngobi & Jumbo | 30 816 321.60 |  |  | 30 816 321.60 | Construction Stage | Construction Stage |
| ROADS |  |  |  |  |  |  |
| Upgrading of Internal Roads in Motla | 2 117 272.77 |  |  |  | Construction Stage | Construction Stage |
| Mogogelo Internal Roads | 8 010 46.72 |  |  |  | Contractor Appointed | Construction Stage |
| Upgrading of Internal Roads and Stormwater in Ward 19 | 2 440 937.00 |  |  |  | Project Complete | Project Complete |

| COMMUNITY FACILITIES |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Ward 2 High Mast Lights |  |  | 6 000 000 | 6 000 000 | Construction Stage | Construction Stage |
| Ward 12 High Mast Lights | 4 328 676.56 |  |  | 4 328 676.56 | Contractor appointed | Construction Stage |

2023/2024 Final Water Capital List

| Project name (list of projects which will be implemented for the 2023/24 FY including the PMU admin fees) | Project Category (e.g. water/sanitation/road etc.) | Construction end date | Total 2023/24(WSIG) | Total 2023/24 | Total 2023/24 (MIG) | 2023/24(INTERNAL) | 2023/24 (STATUS) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Total expenditure | Total amount projected |  |  |
| WATER |  |  |  |  |  |  |  |
| Water Supply to Moeka (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with Reticulation and Yard Connections – Phase 2 Schedule A | Water | 23 April 2024 |  | 31 085 783.49 | 37 250 000 |  | Construction |
| Water Supply to Moeka (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with Reticulation and Yard Connections – Phase 2 Schedule B | Water | 21 June 2024 |  | 23 496 611.41 | 46 820 458 |  | Construction |
| Upgrading of Bulk Water Supply & Installation of Water Reticulation in Ngobi & Jumbo | Water | 15 March 2024 |  | 23 846 878.40 | 30 816 321.60 |  | Construction |
| Refurbishment of sewer line in Ga-Motla | Water |  | R10 000 000 | R10 000 000 |  |  | Construction |
| Yard connections in Ward 16 | Water |  | R5 000 000 | R5 000 000 |  |  | Tender stage |

Sanitation

2023/2024 Capital Implementation Progress Reporting (As at 30 December 2023)

| SANITATION | MIG 2023/24 | WSIG 2023/24 | INTERNAL FUNDING | TOTAL BUDGET 2023/24 | IMPLEMENTATION/ PROGRESS REPORT AS AT 30TH SEPTEMEBER 2023 | IMPLEMENTATION/ PROGRESS REPORT AS AT 31ST DECEMBER 2023 |
| --- | --- | --- | --- | --- | --- | --- |
| Ward 1 basic sanitation budget |  | R5 000 000.00 |  | R5 000 000.00 | Progress |  |
| Ward 6 basic sanitation |  | R5 000 000.00 |  | R5 000 000.00 | Progress |  |
| Ward 7 basic sanitation |  | R5 000 000.00 |  | R5 000 000.00 | Progress |  |

2023/2024 Final Sanitation Capital List

| DESCRIPTION | MIG 2023/24 | WSIG 2023/24 | INTERNAL FUNDING 2023/24 | TOTAL BUDGET | STATUS |
| --- | --- | --- | --- | --- | --- |
| Ward 1 basic sanitation budget |  | R5 000 000.00 |  | R5 000 000.00 | Progress |
| Ward 6 basic sanitation |  | R5 000 000.00 |  | R5 000 000.00 | Progress |
| Ward 7 basic sanitation |  | R5 000 000.00 |  | R5 000 000.00 | Progress |

2023/2024 Capital Implementation Progress Reporting (As at 30 December 2023)

| ROADS | MIG 2023/2024 | WSIG 2022/23 | INTERNAL FUNDING 2023/24 | TOTAL BUDGET 2023/24 | IMPLEMENTATION PROGRESS AS AT 30TH SEPTEMBER 2023 | IMPLEMENTATION PROGRESS AS AT 31ST DECEMBER 2023 |
| --- | --- | --- | --- | --- | --- | --- |
| Upgrading of Internal Roads in Motla | 2 117 272.77 |  |  | 2 117 272.77 | Construction Stage | Construction Stage |
| Mogogelo Internal Roads | 8 010 46.72 |  |  | 8 010 46.72 | Contractor Appointed | Construction Stage |
| Upgrading of Internal Roads and Stormwater in Ward 19 | 2 440 937.00 |  |  | 2 440 937.00 | Project Complete | Project Complete |

2023/2024 Final Roads Capital List

| ROADS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| DESCRIPTION | MIG 2023/24 | WSIG 2023/24 | INTERNAL FUNDING 2023/24 | TOTAL BUDGET | STATUS |
| Upgrading of Internal Roads in Motla | 2 117 272.77 |  |  | 2 117 272.77 | Construction Stage |
| Mogogelo Internal Roads | 8 010 46.72 |  |  | 8 010 46.72 | Contractor Appointed |
| Upgrading of Internal Roads and Stormwater in Ward 19 | 2 440 937.00 |  |  | 2 440 937.00 | Project Complete |

2023/2024 Capital Implementation Progress Reporting (As at 30 December 2023)

| CAPITAL BUDGET 2023/24 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description | MIG 2023/24 | DWS 2023/24 | Internal Funding | Total Budget 2023/24 | Implementation / Progress Report as at 30 September 2023 | Implementation / Progress Report as at 31 December 2023 |
| HIGH MAST LIGHTING |  | - |  |  |  |  |
| Ward 2 High Mast Lights |  |  | 6 000 000 | 6 000 000 | Construction Stage | Construction Stage |
| Ward 12 High Mast Lights | 4 328 676.56 |  |  | 4 328 676.56 | Contractor Appointed | Construction Stage |

2023/2024 Final Public Lighting Capital List

| COMMUNITY FACILITIES |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Ward 2 High Mast Lights |  |  | 6 000 000 | 6 000 000 | Construction Stage | Construction Stage |
| Ward 12 High Mast Lights | 4 328 676.56 |  |  | 4 328 676.56 | Contractor Appointed | Construction Stage |

2023/2024 Capital Implementation Progress Reporting (As at 30 December 2023)

| CAPITAL BUDGET 2023/24 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description | MIG 2023/24 | DWS 2023/24 | Internal Funding | Total Budget 2023/24 | Implementation / Progress Report as at 30 September 2023 | Implementation / Progress Report as at 31 December 2023 |
| COMMUNITY FACILITIES |  |  |  |  |  |  |

Sanitation Systems

Existing Systems

The Moretele Local Municipality has one Wastewater Treatment Works (WWTW) that treats waste water in the area. The WWTW is owned and maintained by the Bojanala Platinum District Municipality (BPDM) and was transferred from the Department Water Affairs and Forestry (DWAF) in July 2003.

Swartdam Wastewater Treatment Works (WWTW)

The Swartdam WWTW is located adjacent to Soutpan Road, on the northern outskirts of the Swartdam Community and consists of an activated sludge plant.

Ventilated Improved Pit Toilets (VIP Toilets) & Septic Tanks

The remainder of the MLM area of jurisdiction is served by VIP Toilets and no individual septic tanks are known to be installed in the municipality’s area of jurisdiction. The vast number of communities using VIP Toilets are scattered across the municipality’s area where the provision of water borne sanitation to each community, would be costly. It is suggested, that as a result of the number of VIP Toilets located in the area and in neighbouring municipalities, an in-depth study of the ground water resources, and water conditions be undertaken on a regular basis.

Private Systems

Numerous private systems exist within the municipal area.

Backlogs

Water and Sanitation Services

More than 75% of the households have access to water. However, of serious concern is the fact that currently there are challenges with supply issues which will be addressed once the Klipdrift and Temba Treatment Plants are completed. And further that close to 22% of households are still outside of access water. The provision of sanitation facilities across the municipal communities remains one of the key challenges for the municipality however there has been a steady climb in addressing the backlogs. Close to 27478 households have no access to adequate sanitation facilities.

Distribution of households by type of toilet facility

The figure indicates that there are 27 478 sanitation facilities without proper ventilation requiring greater push in the delivery of adequate sanitation facilities.

Development Implications (Water and sanitation)

Water is the elixir of life, which makes it a very important commodity whereas sanitation is about human dignity. Great strides have been made towards ensuring access to water and sanitation by the majority of the local community. Access to water services have improved, the biggest challenge is the with regard to the consistency of supply. The two new reservoirs that are under construction will provide the much needed relief. However the following needs to be considered by the municipality:

Water

- Ensuring water access to all municipal households.

- Provision of high level of service – which will enhance payment levels.

- Improved operation and maintenance.

Curbing of illegal water connections.

Cooperate Government and Traditional Affairs 2024-25 Plan

| Project / Programme Name | Local Municipality | Source of Funding | IDMS Gate | Nature of investment | Total Project Cost | Total Expenditure to date from previous years | Main appropriation (22/23) | Main appropriation (23/24) | Main appropriation (24/25) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MATHIBESTAD RDP WATER RETICULATION &YARD CONNECTION PHASE1SE 1 | Moretele | Equitable Share | Stage 5: Works | Infrastructure Transfers - Current | R33 000 000 | R 10 808 365 | R - | R - | R - |

8.1.2 Roads and Strom water Legislative Framework

| Constitution Competency Schedule 4B | Definition | The division of powers and functions in terms of section 84(1) and 85 of the Municipal Structures Act, 117 of 1998 |  |  |
| --- | --- | --- | --- | --- |
|  |  | Bojanala District Municipality | Moretele Local Municipality | Allocated, adjusted or 84(2) |
| Municipal airports | Establishment, regulation, operation, management and control of an airport facility | Municipal airports serving the area of the municipality as a whole | Airports that serve only the local municipality | 84(1) and 84(2) |
| Municipal public transport | Establishment, regulation, operation, management and control of municipal public transport service over or underground. Includes municipal bus, taxi, railway and subway services, ranks and stands, stopping places, traffic policy and collection | Regulation of passenger transport services | Establishment, regulation, operation, management and control of municipal public transport for the area of the local municipality subject to district regulations. | 84(1) and 84(2) |
| Municipal public works | Provision of all infrastructure required for the effective carrying out of all municipal powers and functions | Public works relating to district municipality’s powers and functions | Public works relating to the local municipality’s powers and functions | 84(1) and 84(2) |
| Storm water management system in built-up areas | Provision, planning, control, regulation and maintenance of storm water systems in built-up areas. | No powers | Full powers in the area of jurisdiction | 84(2) |

Current Backlogs: Local Roads

The municipality has backlogs on local roads that exceeds over 690 km.

The municipality has implemented a paved roads construction programme which has brought so much relief to many households and roads users. However the design of such roads in some instances have not taken into account issues around possible flooding or natural water streaming in villages resulting in communities taking out bricks in some of the roads to allow for water or floods to flow.

Current backlogs: Provincial Roads

Below is the list of provincial roads in the municipal are that requires immediate attention:

- Kgomokgomo –Moretele road (refurbishment in progress)

- Lebotloane – Ngobi road

- Ruigtesloot – Lebotloane road

- Seutelong – Ga-Habedi road

- Mmakaunyne / Wintervelt road

- Mmatlhawaele / Dikebu Road is gradually deteriorating.

- Ngobi/Swartboom to Cyferskuil road

- Makapanstad / Temba road edges requires attention (the road has become very risky for taxi transport services and commuters)

- Bedwang to Bollantlokwe (P65/1)

- Little to Ruigtesloot (D614/3)

- Mogogelo to Mathibestad road

The condition of many of the provincial roads remains dire requiring urgent attention.  Critically key economic roads that links Moretele and Tshwane are in the bad shape:

- Makapanstad – Bosplaas to Temba road

- Dikebu- Swardam – Motla to Soshanguve road

- Mmakaunyane to Mabopane road

Many of the district roads constructed by the province some years back are in the dilapidated state. The situation is severe in areas such as:

- Maubane

- Bosplaas

The Bedwang to Lebotloane road is under construction with notable delays.   The Provincial department of public works and roads has appointed a contractor for that road.  Additionally, the department has appointed service providers for the re-gravelling of Mogogelo - Mathibestad road and the Dipetloane road.

The Provincial Department of Roads has invited prospective service providers to submit proposals for the re-gravelling of Swartdam to Mmakgabetlwane road.

Great strides have been made in the construction of local roads however greater care and focus should be placed in insuring that the designs take into account local conditions like water flow during heavy raining. Some paved roads have been interfered with to allow for free water flowing owing to lack of proper storm water channels.

List of Provincial roads for 2024-25 financial year

| Project / Programme Name | Local Municipality | Source of Funding | IDMS Gate | Nature of investment | Total Project Cost | Total Expenditure to date from previous years | Main appropriation (22/23) | Main appropriation (23/24) | Main appropriation (24/25) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pothole patching and reseal of road D604 and Z607 Makaunyana. approximately 7km | Moretele | Provincial Roads Maintenance Grant | Stage 1: Initiation/ Pre-feasibility | Maintenance and Repairs | R 15 750 000 | R - | R 3 480 000 | R 870 000 | R - |
| Patch and reseal (sectional of road P65/1 from tswaing (Shoshaguve to Sutelong) of approximately 20km | Moretele | Provincial Roads Maintenance Grant | Stage 1: Initiation/ Pre-feasibility | Maintenance and Repairs | R 27 000 000 | R - | R - | R - | R - |
| Patch and reseal (sectional of road P66/1 from Themba to Makapanstad, approximately 10km | Moretele | Provincial Roads Maintenance Grant | Stage 1: Initiation/ Pre-feasibility | Maintenance and Repairs | R 26 000 000 | R - | R - | R 30 000 000 | R 7 500 000 |
| Special maintenance of road D625 and D626 in Maubane for approximately 10km | Moretele | Provincial Roads Maintenance Grant | Stage 1: Initiation/ Pre-feasibility | Maintenance and Repairs | R 15 000 000 | R - | R15 000 000 | R 3 750 000 | R - |
| Upgrading of road D634 from Swartdam to Jonathan. | Moretele | Equitable Share | Stage 5: Works | Upgrading and Additions | ########### | R 97 193 995 | R - | R - | R 15 000 000 |
| Upgrading of road D608 between Mogogelo to Mathibestad. | Moretele | Equitable Share | Stage 4: Design Documentation | Upgrading and Additions | R 60 000 000 | R 978 000 | R - | R 10 000 000 | R 16 500 000 |

Traffic Services

Traffic services housed in the then Mampadi High School which is situated next to the municipal buildings continues to provide the much needed relief to vehicle owners. The municipality will continue to consider other options available in ensuring that full spectrum of services are offered in the centre.  These include licensing renewals towards establishing a fully-fledged testing centre over a period of time.

### 8.1.3 Electricity

Household Connections

The Integrated Energy Pan (2013) provides that energy is one of the key elements in production processes. A lack or shortage of energy has a serious effect on the economy and gross domestic growth. Equally households rely on electricity for cooking, heating and other use which indicates the importance of electricity towards improving the quality of life of the citizens. It should be noted however that the municipality is not authorized to performing on the function. This does not absolve the municipality the responsibility of determining needs and backlogs and planning for electrification of households in the municipal are of jurisdiction.

Distribution of households with or without access to electricity

The figure above indicates that 54329 of households have access to electricity.

Energy Sources

The figure above indicates that 48818 household’s uses electricity for cooking whereas 54158 households uses electricity for lighting.

Development implications

The figure suggests that the municipality has to plan and develop measures that will ensure that the 4% without access to electricity, have access. These includes:

- Undertaking a detailed audit that will verify and quantify the backlogs that still exist.

- Develop plan in collaboration with the competent authorities to address the backlogs.

- Promotion of the efficient use of electricity.

Eskom’s Electrification Programme

The municipality is not authorized to perform the electricity function and the function is wholly performed by Eskom. The role of the municipality becomes to identify needs which are communicated to Eskom hence the plan presented below:

2023/2024 Electrification Programme

| Project Name | Capex R’000 | Planned Connections | Actual Connections | Remarks |
| --- | --- | --- | --- | --- |
| Skotiphola | 1 415 247.50 | 50 | 50 | In progress |
| Maubane Block A (Greenside) | 3 085 128.00 | 120 | 120 | In progress |
| Mmotong | 10 474 200.00 | 506 | 506 | Complete |
| Bosplaas Phase 2 | 1 469 263.23 | 60 | 60 | In progress |
| Moretele LM DoE Infills | 3 214 250.00 | 430 | 250 | In progress |
| TOTAL | 35 606 729.21 | 1873 | 986 |  |

Future Planning

2024/2025 Eskom Identified Projects (Approved)

| Project Name | Project Type | Planned Capex | Planned Connections |
| --- | --- | --- | --- |
| Mogogelo | Household | To be confirmed by Eskom | 120 |
| Phedile Trust, Ruigtersloot | Household | To be confirmed by Eskom | 210 |
| Norokie Phase 3 | Household | To be confirmed by Eskom | 150 |
| Sutelong | Household | To be confirmed by Eskom | 110 |
| Ratjiepane Angola& Mashabela Phase 2 | Household | To be confirmed by Eskom | 30 |
| Tshwene Farm Phase 2 Ptn 2,3,4 | Household | To be confirmed by Eskom | 485 |
| Moeka | Household | To be confirmed by Eskom | 80 |
| Lebotloane, Slaagboom | Household | To be confirmed by Eskom | 90 |
| Kgomo-Kgomo, Lefatlheng, Maseding, Mmatlhwaela | Household | To be confirmed by Eskom | 42 |

| Total |  |  | 1 371 |
| --- | --- | --- | --- |

2024/2025 Identified Projects (Not yet funded / Approved)

| Project Name | Planned Connections |
| --- | --- |
| Norokie | 40 |
| Rabusula, Kalkbank | 30 |
| Motla | 75 |
| Ngobi,Slagboom,Transactie | 70 |
| Carousel View | 50 |
| Mkapan,Kgomo Kgomo | 120 |
| Mogogelo | 60 |
| Lebalangwe | 10 |
| Voyenteen | 50 |
| Dipetlelwane | 89 |
| Bosplaas West | 80 |
| Moretele LM Infills | 250 |
| 924 |  |

High Mast lighting (Public Lighting)

In terms of the allocate powers and functions the municipality is competent to perform the Street lighting function as defined below:

| Street Lighting (Local Function) | “Street lighting” means the provision and maintenance of lighting for the illuminating of streets |
| --- | --- |

The municipality has over the years erected 207 high mast lights in various wards and will appoint a contractor to service and maintain all the lights. Energy saving measures will also be considered

### 8.1.4 Environmental Management (Waste management)

The desired future

The 2012 Integrated Waste management Plan provides that a desired future state for the municipality in terms of waste management is a municipality that is aware and actively involved in waste avoidance initiatives, that runs well coordinated and efficient recycling and waste treatment facilities and provides all residents with a basic collection service and further that the waste division should be financially stable providing a good quality service to the consumer at a reasonable cost, and should be managed with an adequate number of staff that is well trained. The municipality should have waste management by-laws in place that are monitored regularly for compliance. There should be adequate disposal sites for future requirements for all waste types. The municipality should further provide campaigns and education drives to ensure that the public is aware of the impacts of waste on people’s health and the environment.

Legislative Framework

National Environmental Waste Act, 2008

Chapter 1, Section 2 of the Act describes the objectives of the act:

a) to protect health, well-being and the environment by providing reasonable measures for minimising the consumption of natural resources  avoiding and minimising the generation of waste reducing, re-using, recycling and recovering waste treating and safely disposing of waste as a last resort preventing pollution and ecological degradation securing ecologically sustainable development while promoting justifiable economic and social development promoting and ensuring the effective delivery of waste services remediating land where contamination presents, or may present, a significant risk of harm to health or the environment; and achieving integrated waste management reporting and planning.

b) to ensure that people are aware of the impact of waste on their health, well-being and the environment;

c) to provide for compliance with the measures set out in paragraph (a); and

d) generally, to give effect to section 24 of the Constitution in order to secure an environment that is not harmful to health and well-being.

The Act requires the drafting of a National Waste Management Strategy (NWMS) for achieving the objectives of the Act. The Act sets waste service standards, covering areas such as tariffs, quality of service and financial reporting. The Act requires that each municipality designate a waste management officer.

Refuse Removal Services

The figure below indicates that 46 593 households depend on own refuse dump. The picture has changed completely. The municipality has revitalized the municipal wide waste collection project where all households have access to the project in terms of weekly collection in all households.

Distribution of households by refuse removal

The figure indicates that 69.6% of households have access to refuse removal by the municipality once a week. Of concern is the 21% of households that manages own refuse which should be addressed.

Development Implications

The municipality has to develop and implement measures that will enhance the sustainability of the project. These include the following:

- Mobilization of customers to pay for services rendered.

- Implementation of credible cost recovery programmes

Waste Collection status

The municipality has appointed three service providers to manage waste in the whole of the municipality, where one is responsible for household and business collections and the other two are responsible for cleaning of illegal dumps.  There is a reviewed focus in ensuring that the municipality operates a fully compliant landfill site at Motla village.

Mathibestad Buy Back Centre

The project funded by the Department of Environmental Affairs at a cost of R2m is at the construction phase.

### 8.1.5 Air quality

The municipality is, in terms of the allocated powers and functions, authorized to perform the air quality function. However the municipality has not developed the institutional systems necessary to deal with the function. The fact that there are no industries that may voluminously pollute the air does not suggest that there should not be any plans to deal cogently with air quality management issues.

### 8.1.6 Climate change

According to the Northwest Environmental Outlook (2013) ‘Climate change’ refers to any change in the average long-term climatic trend, and is a natural part of the earth system. Human activities, since the Industrial Revolution, have succeeded in altering the composition of the atmosphere to such an extent though that it will absorb and store increasing amounts of energy in the troposphere within the coming century. This will result in the atmosphere heating up, thereby altering weather and climate patterns. In particular, it is expected that the average temperature of the atmosphere will increase by between 1.5 and 4.5 degrees in the next 90 years (IPCC, 2013). This will lead to a cascade of effects, including changes to precipitation, seasons, micro-climates and habitat suitability. It is also reported that “there will be more frequent hot and fewer cold temperature extremes over most land areas on daily and seasonal timescales as global mean temperatures increase. It is very likely that heat waves will occur with a higher frequency and duration” (IPCC, 2013:18).

According to the Long-term Adaptation Scenarios programme (DEA, 2013), observed changes in the climate over South Africa include:

• Mean annual temperatures have increased by about 1 degree Celsius during the past 50 years

• High temperature extremes have increased significantly in frequency, and low temperatures have decreased significantly in frequency, both annually and in most seasons

• Annual rainfall trends are weak, but there is a tendency towards a significant decrease in the number of rain days which implies an increase in the rainfall intensity and increased dry spell duration

• A marginal reduction in rainfall for the autumn months

The Northwest Province is one exception to the observed trend of increasing minimum and maximum temperatures across the country, with these increases not being evident (DEA, 2013).

The municipality is committed in working within the frameworks developed by others spheres of government in mitigating the effects of climate change. The effects of climate change manifest themselves in various ways. Many parts of the country have experienced the worst possible drought in over two to three decades. Local farmers were supported in conjunction with other sectors with regard to relief measures to safeguard livestock in the local area.

### Social Services

| Type of Infrastructure | Project Name | IDMS Gate | District Municipality | Local Municipality | Project Duration |  | Total Project Cost | Total Expenditure to date from previous years | MTEF Forward Estimates |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Date: start | Date: finish |  |  | 24/25 | 25/26 | 26/27 |
| Office Accomodation | Moretele Service Point | Stage 4: Design Documentation | Bojanala Platinum | Moretele | 01 Apr 2020 | 31 Mar 2029 | 1,300 | 1,367 | 500 | 500 | 500 |
| Upgrading and additions | Moretele Service Point (New) | Stage 4: Design Documentation | Bojanala Platinum | Moretele | 01 Apr 2020 | 31 Mar 2029 | 6,200 | 2,898 | 11,780 | 4,000 | 4,000 |

#### 8.1.7.1 Sports, Arts, Culture and Recreation

Powers and Functions

| Constitution Competency Schedule 4B | Definition | The division of powers and functions in terms of section 84(1) and 85 of the Municipal Structures Act, 117 of 1998 |  |  |
| --- | --- | --- | --- | --- |
|  |  | Bojanala District Municipality | Moretele Local Municipality | Allocated, adjusted or 84(2) |
| Local sports facilities | The provision, management and/or control of any sport facility within the municipal area |  | Yes |  |
| Municipal parks and recreation | The provision, management, control and maintenance of any land, gardens or facility set aside for recreation, sightseeing and/or tourism and includes playgrounds but excludes sport facilities |  | Yes |  |

Sports, Arts and Recreation

The municipality has over the years focused more on, in terms of MIG allocation, water and sanitation at the expense of other critical community needs like sports. This will create a situation with other unintended consequences due the fact that there will be scarcity of facilities for recreation.  Sports allocation within the MIG funding will henceforth receive its fair share in ensuring that facilities are created in the municipal area. Sports and Recreation projects have been registered with MIG as indicated in the capital plan herein which will ensure that the 15% allocated for Sports and Recreation is fully utilised.

The distribution of community halls is another challenge. Where they exist they are under-utilised, whereas in other areas they are not there. These facilities can be used to host indoor sporting codes.

#### 8.1.7.2 Library services

The Tladistad Library and the Dertig library are indications of a firm commitment and partnership between the Department of Sports, Arts and Culture towards ensuring access by the local community library services. This will go a long in ensuring that literacy level are improved and that students and all people are generally assisted with their studies and knowledge improvement.

The Papi Ntjana Community Library constructed in Ga-Motla (Ward 9) funded at a tune of R4.7m has been by DSAC has been launched and is now fully operational.

The municipality needs to implement programmes to:

- Market libraries

- Increase daily visits

- Implement awareness campaigns focusing on the role and responsibilities of users.

The northern part of the municipality is a bit far in terms of access to the three existing libraries, making a strong case for an additional library.

| Type of Infrastructure | Project Name | IDMS Gate | Local Municipality | Project Duration |  | Total Project Cost | Total Expenditure to date from previous years | MTEF Forward Estimates |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Date: start | Date: finish |  |  | 24/25 | 25/26 | 26/27 |
| 1. Maintenance and Repairs |  |  |  |  |  |  |  |  |  |  |

| Arts and Culture Centre | Makapaanstadt Library | Stage 1: Initiation/ Pre-feasibility | Moretele | 01 Apr 2025 | 31 Mar 2028 | 20,000 | - | - | 500 | 8,000 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

#### 8.1.7.3 Education

According to the National Development Plan (NDP) the South African education system needs urgent action and that building national capabilities requires quality early childhood development, basic education, further and higher education. The NDP further says that the education system will play a greater role in building an inclusive society, providing equal opportunities and helping all South Africans to realise their full potential, in particular those previously disadvantaged by apartheid policies, namely black people, women and people with disabilities.

For these outcomes to be realised all spheres of government must work in concert. Moretele Local Municipality, through the Community Development Services Directorate, aims to harness better relations with all education stakeholders. In the last few years a number of schools have been merged resulting in facilities left unused. A better and improved coordination will result in the development of a plan that will provide alternative productive use of the unused schools.

The unused schools can be turned into:

- ICT Centres

- Life Skills Centres

- Vocational Training Centres

However in other areas the demand for additional classes or new schools remains the challenge that has to be addressed as indicated by the community needs below which requires further investigation.

List of projects by the department of Education for the 2024-25 financial year

| Type of Infrastructure | Project Name | IDMS Gate | District Municipality | Local Municipality | Project Duration |  | Source of Funding | Budget program name | Total Project Cost | Total Expenditure to date from previous years | MTEF Forward Estimates |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Date: start | Date: finish |  |  |  |  | 24/25 | 25/26 | 26/27 |
| Secondary | Gaseitsiwe High | Stage 5: Works | Bojanala Platinum | Moretele | 06 Jan 2020 | 31 Mar 2027 | Education Infrastructure Grant | Programme 6 - Infrastructure Development | 29,454 | 28,117 | 2,800 | - | - |
| Secondary | Mamodibo High | Stage 5: Works | Bojanala Platinum | Moretele | 01 Apr 2018 | 24 Feb 2027 | Education Infrastructure Grant | Programme 6 - Infrastructure Development | 118,924 | 38,659 | 9,500 | 2,000 | - |
| Secondary | Moratwe Secondary School | Stage 1: Initiation/ Pre-feasibility | Bojanala Platinum | Moretele | 07 Feb 2024 | 31 Mar 2027 | Education Infrastructure Grant | Programme 6 - Infrastructure Development | 2,000 | - | 1,618 | 13,000 | 9,000 |
| Primary | Relebogile Primary | Stage 4: Design Documentation | Bojanala Platinum | Moretele | 01 Apr 2019 | 31 Mar 2027 | Education Infrastructure Grant | Programme 6 - Infrastructure Development | 60,000 | 22,651 | 33,000 | - | - |
| Secondary | Thulare High | Stage 5: Works | Bojanala Platinum | Moretele | 10 Nov 2020 | 01 Mar 2027 | Education Infrastructure Grant | Programme 6 - Infrastructure Development | 90,825 | 71,581 | 12,500 | - | - |
| Primary | Batlhalerwa Primary School | Stage 3: Design Development | Bojanala Platinum | Moses Kotane | 01 Nov 2019 | 31 Mar 2027 | Education Infrastructure Grant | Programme 6 - Infrastructure Development | 60,000 | 26,268 | 21,000 | 31,737 |  |

#### 8.1.7.4 Health Services

Background and Policy Framework

The Policy on Quality Health Care in South Africa (2007) released by the National Department of Health says achieving the goal of a quality health care system requires a national commitment to measure, improve and maintain high-quality health care for all its citizens. The policy further says that this involves measuring the gap between standards and actual practice and working out ways to close the gap.

National aims for health care improvement

- Addressing access to health care

- Increasing patients' participation and the dignity afforded to them

- Reducing underlying causes of illness, injury, and disability through preventive and health promotion activities

- Expanding research on evidence of effectiveness;

- Ensuring the appropriate use of health care services; and

- Reducing health care errors (adverse events)

Health Facilities

- The Moretele Sub-district has 21 clinics with 6 of those converted to operate 24 hours a day

- Of the 21 clinics 9% have extended hours of operations

- One youth centre with satellite service points

- Two health mobile clinics with 20 mobile points

- One dental mobile clinic with 10 mobile points including clinics

Health Services Provided

Services provided by the local clinics includes the following –

Comprehensive PHC services.

Ante natal and Post natal care

Maternity services

Child Health

Reproductive Health

PMTCT and VCT

ARV site at Mathibestad

Youth services at two points only

CTOP Services at Makapanstad only

Mental Health services

Improving Access to Health Services

The Mathibesatad Community Health Centre and Mmakaunyane Clinic have been completed with official launch still pending.

- The facilities once operational will bring access and relief to many of the municipal areas who for a long time had to travel long distances to receive the kind of services offered in these facilities.

- The municipality needs to work more closely with the Department of Health and related in the promotion of healthy living and use of local facilities

Municipal Health Services

The Bojanala Platinum District Municipality has seconded Environmental Practitioners to capacitate the municipality in as far as the function is concerned. However the municipality is required to develop institutional capacity to perform other allocated functions like cleansing which currently are not performed.

Department of Health projects for 2024-25 financial year

| Project Name | IDMS Gate | Local Municipality | Project Duration |  | Total Project Cost | Total Expenditure to date from previous years | MTEF Forward Estimates |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Date: start | Date: finish |  |  | 24/25 | 25/26 | 26/27 |
| Bojanala Standby Generator Term Contract Phase 2 | Stage 5: Works | Moretele | 15 Jun 2021 | 30 Jun 2027 | 10,800 | 5,916 | 2,100 | 1,666 | 3,600 |
| Bojanala District HVAC Term Contract Phase 2 | Stage 5: Works | Moretele | 01 Jun 2023 | 31 May 2027 | - | - | 17,952 | 7,840 | 7,000 |
| Lebotloane CHC | Stage 4: Design Documentation | Moretele | 22 Jul 2019 | 30 Apr 2027 | 9,000 | 19,570 | - | 4,900 | 10,000 |
| Mathibestadt CHC Completion of Project | Stage 5: Works | Moretele | 25 Sep 2018 | 30 Nov 2027 | 61,254 | 48,804 | 3,500 | 12,250 | 15,000 |
| Mathibestadt CHC-HT | Stage 3: Design Development | Moretele | 01 Jun 2016 | 01 Dec 2027 | 8,404 | 8,433 | - | 1,960 | 4,000 |
| Makapanstad CHC Replacement - HT | Stage 5: Works | Moretele | 01 Feb 2023 | 31 Mar 2026 | 20 | 20 | - | - | - |

#### 8.1.7.5 Community Safety

Public Safety

Effective stakeholder involvement in the fight against crime and other related social ills has become a pivotal instrument for effective policing. The municipality has identified the need to revitalize and capacitate local Community Policing Forums in all 26 wards. Fighting crime through environmental design requires that the municipality invest more in public lighting which can serve to reduce crime.  The 2016 Community Survey points to a positive picture in terms safety perceptions by local communities.

Safety Perceptions

The figure indicate generally close to 64% of community members feel safe in Moretele.

Safety Perceptions When Walking alone in the Dark

However 57% feel very unsafe when it is dark. This could be attributed to the fact large parts of the municipality have no access to public lighting.

Safety perceptions during the day

64% feels very safe during the day. There is a need for effective and visible policing in many parts of the municipality mostly during the night.

Police Services

Crime in whatever form has become a very serious menace for the country as whole. Crime undermines the commitment and effort of government at all levels to focus on core service delivery mandate of government.  There are 3 police stations in the municipal area, which the infrastructure thereof is not favourable to effective provision of police services.

The construction of Ga-Moeka /Vuma Police Station is completed, and a police station is functional.  Some of the villages have functional Community Policing Forums and some not. Fighting crime requires a joint effort, therefore the Police and the Municipality must continue the partnership to establish and capacitate the forums as critical vehicles to fight crime.

#### 8.1.7.6 Disaster Services

Powers and functions

| Constitution Competency Schedule 4B | Definition | The division of powers and functions in terms of section 84(1) and 85 of the Municipal Structures Act, 117 of 1998 |  |  |
| --- | --- | --- | --- | --- |
|  |  | Bojanala District Municipality | Moretele Local Municipality | Allocated, adjusted or 84(2) |
| Firefighting services | Establishment, operation, control and regulation of firefighting services Includes safety regulations, safety of premises and dangerous substances Exclude disaster management | Full powers in area of jurisdiction | No powers |  |
| Cleansing | Provision of service to clean and maintain public streets and public places and regulation and control thereof | No powers | Full powers in the area of jurisdiction |  |
| Municipal health services | Establishment, regulation, operation, management and control of municipal health services Includes environmental health care, preventative and promotive health care and may include curative primary health care | Municipal health services | No powers | 84(1) |

Disaster Management

The District Municipality has in accordance with powers and functions allocated ensured that the Fire and Emergency Centre which is housed in Makapanstad is fully operational and has the capacity to respond and is able to deal or mitigate any disaster or emergency that might arose. Further the local Disaster management Plan has been developed and approved.

Heavy Water inflow from Tshwane

The municipality has experienced during rainy seasons heavy water inflow which has resulted in damages and serious flooding in the western part (Motla, Moeka, Swartdam areas) of the municipality. A number of initiatives were implemented to channel the water flow which has not been successful. The water flow will affect the Kromkuil road that is currently under construction (1st phase completed). The only lasting solution will be to engage with the City of Tshwane towards a common approach which will relieve the affected areas. This might include the following proposals:

- Construction of the catchment area / dam which will enhance recycling of the water.

- Constructing of proper water channels.

- More improved communication among affected stakeholders.

The municipality has established a local disaster management unit mandated to coordinate all disaster related functions in partnership with the District Municipality. There plans in place to review/ finalize the Disaster Management Plan to be reflective of the local challenge and to offer better and relevant alternative in relation to disaster response or mitigation.

The recent floods in January and May in the areas of Maubane, Makapanstad, Kromkuil,Carousel view, Moeka and Swartdam have highlighted the need to develop measures that will bring ultimate relief to the communities of the affected areas. The following are some of the plans:

- Engaging the City of Tshwane in collaborative measures towards shared approach

- Road and storm water unit will develop trenches to direct water.

- Installation of stormwater control system

The Multi hazards disaster management plan was approved by council and Draft Disaster Management Plan was developed and will be approved in December 2023.The Municipality will engage and partner with the Bojanala Platinum District Municipality towards the review or development of the Disaster Management Plan considering other alternatives.

#### 8.1.7.7 Social and Welfare Services

Early Childhood Development

The NDP provides that the benefits of intervening early in the lives of children include:

- Better school enrolment rates, Retention and academic performance

- Higher rates of high school completion Lower levels of antisocial behaviour

- The municipality appreciates the importance of developing programmes that will ensure that outcomes highlighted by the NDP are realized.

The Community Development Services has developed the institutional capacity to perform in collaboration with stakeholders the function better. However, the funding constraints remain the biggest challenge which limits the full extent in terms of performing the function.

Social Welfare

VALIDATED BUSINESS PLANS

| Programme | Moses Kotane | Madibeng | Moretele | Kgetleng | Rustenburg | Total Compliant Business Plans at District |
| --- | --- | --- | --- | --- | --- | --- |
| HIV/AIDS Programme | 04 | 03 | 02 | 01 | 01 | 11 |
| Child Care and Protection | 0 | 01 | 01 | 0 | 01 | 03 |
| Social Crime Prevention | 0 | 01 | 01 | 0 | 0 | 02 |
| Older Persons | 01 | 08 | 06 | 04 | 02 | 21 |
| Substance Abuse | 01 | 0 | 01 | 0 | 0 | 02 |
| Services to Persons With Disabilities | 02 | 01 | 01 | 0 | 0 | 04 |
| VEP | 01 | 02 | 02 | 0 | 01 | 06 |
| Partial Care Services | 0 | 01 | 0 | 0 | 01 | 02 |
| Family Care Services | 0 | 01 | 0 | 0 | 0 | 01 |
| Total Compliant Business plans per Service Point | 09 | 18 | 14 | 05 | 06 | 52 |

List of Social Development projects for 2024-25 financial year

| PROJECT NAME | 2023/24 ALLOCATION | 2024/25 ALLOCATION | 2025/26 ALLOCATION |
| --- | --- | --- | --- |
| MORETELE SERVICE POINT | R2 600 000 | R2 600 000 | R2 000 000 |

Cemeteries Development

Powers and Function

| Constitution Competency Schedule 4B | Definition | The division of powers and functions in terms of section 84(1) and 85 of the Municipal Structures Act, 117 of 1998 |  |  |
| --- | --- | --- | --- | --- |
|  |  | Bojanala District Municipality | Moretele Local Municipality | Allocated, adjusted or 84(2) |
| Cemeteries, funeral parlours and crematoria | The establishment conducts and control of facilities for the purpose of disposing of human and animal remains. |  | Yes |  |

There over 80 cemeteries in the whole of the municipality. Some villages have more than one cemetery. This therefore places a challenge on the municipality to plan around the development of the cemeteries, both in terms of maintenance and upgrades. Only Seven cemeteries were improved since the establishment of the municipality.The Municipality is planning to maintain and upgrade the following cemetery in the 2022-23 financial year

- Swartboom

- Carousel view

- Mootla

- Makapanstad

There more than 70 local cemeteries which clearly indicates the point it close to being impossible to upgrade all these cemeteries. The only feasible way is to develop regional cemeteries which will serve to ease on the pressure and the need to revamp all these existing cemeteries.

#### Department of Cooperative Governance and Traditional Affairs (GOGTA)

List of GOGTA PROJECTS FOR 2024/25 financial year

| Project / Programme Name | Local Municipality | Source of Funding | IDMS Gate | Nature of investment | Total Project Cost | Total Expenditure to date from previous years | Main appropriation (22/23) | Main appropriation (23/24) | Main appropriation (24/25) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MATHIBESTAD RDP WATER RETICULATION &YARD CONNECTION PHASE1SE 1 | Moretele | Equitable Share | Stage 5: Works | Infrastructure Transfers - Current | R33 000 000 | R 10 808 365 | R - | R - | R - |

#### Thusong Services

The Leretlhabetse Thusong Services Centre situation at Lebotloane has for several years running become the epitome of integrator (one stop) service delivery Centre in the municipality which should be expanded to many areas to increase on access to government services to the local community. Creating more awareness and expanding on the services offered requires that the municipality engage and involve key stakeholders in maximizing the benefits of the Centre.

The municipality should further develop joint programmes with the Government Departments that are located at the Makapanstad Government Centre in ensuring that communities benefit more in terms of services available in the centre. The Leretlhabetse Thusong Centre management should be the key driver of the initiative. Thusong Services will best serve to ensure that communities have access to government services and information which will in the main empower and benefit all communities.

#### 8.1.7.10 Transversal Services Women, Youth and Disabled Persons Development

The 2011 Census indicates that women and youth constitute a greater percentage of the population structure of the municipality. The Special Projects Committee and its administrative desk are mandated to develop measures to systems strategies to support, develop and empower Women, Youth and the Disabled Persons in the municipality.  	The Unit has been provided with additional capacity with the appointment of Special Projects officer.

Policy Environment

| National Gender Policy | The Framework for Youth Development for Local Government | National Disability Framework |
| --- | --- | --- |
| The National Gender Policy Framework developed by the Office of the President (office of the Status of Women) aims at establishing a clear vision ad framework to guide the process of developing laws, policies, procedures, and practices which will serve to ensure equal rights and opportunities for women and men in all spheres and structures of government as well as in the workplace, the community, and the family. The policy objectives are, among others, to - Create an enabling policy environment for translating government commitment to gender equality into reality. Ensure that gender considerations are effectively integrating into all aspects of government policies, activities and programmes Advocate for the promotion of new attitude, values and behavior and culture of respect for all human beings | The Framework for Youth Development for Local Government (2008) identifies the following roles to be performed by municipalities towards actualizing youth development- Championing youth development. Creating a supportive and enabling environment for youth development. Ensuring that the KPAs for developmental local governance in youth development are prioritized and monitored. Utilizing existing structures and mechanisms to integrate and entrench youth development roles and responsibilities across the municipalities. Developing and monitoring Key Performance Indicators for officials that are related to their roles in youth development. Jointly supporting youth development plans based on context as well as institutional capacity. Collaboratively engaging provincial and national sector departments to identify institutional arrangements for youth development. Obtaining and analyzing information on youth development issues and its implications for youth development service delivery; and Formulating and implementing plans to support youth development. | The framework proposes the following key institutional mechanisms for disability mainstreaming in local Government – Establish Disability Units Supporting disability interventions Forming Disability Forums Encouraging the participation of people with Disabilities on matters of local government Consulting with disabled people organizations |

The municipality plans to do more in developing, empowering and supporting the Youth, Women, Older Persons and the Older Persons. This include:

- Formalising structures

- Developing strategies and

- Engaging more with established structures

      - Department of Public Works

List of the Department of Public Works 2024-2025 project list

| Project / Programme Name | Local Municipality | Source of Funding | IDMS Gate | Nature of investment | Total Project Cost | Total Expenditure to date from previous years | Main appropriation (22/23) | Main appropriation (23/24) | Main appropriation (24/25) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Day to Day Maintenance of all Government Facilities in Moretele | Moretele | Equitable Share | Stage 5: Works | Maintenance and Repairs | R 1 780 000 | R 8 143 | R 600 000 | R 600 000 | R 600 000 |
| Maintenance of Maubana Roads Camp | Moretele | Equitable Share | Stage 1: Initiation/ Pre-feasibility | Maintenance and Repairs | R 1 000 000 | R - | R 1 000 000 | R - | R - |
| Ablution Facilities at Moretele Office Park | Moretele | Equitable Share | Stage 4: Design Documentation | Upgrading and Additions | R 1 000 000 | R - | R 1 000 000 | R - | R - |

      - District Development Model high impact projects

DDM HIGH IMPACT PROJECTS

| NO | PROJECT NAME | PROJECT OBJECTIVE | ESTIMATED EMPLOYMENT OPPORTUNITIES | TOTAL BUDGET REQUIRED | AVAILABLE BUDGET | IMPACT | LOCATION | PROGRESS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Klipvoor Bulk Water Supply Water System -60ml/d | Provision of Water Supply to: Swartboom, Mogolaoneng, cyferskuil, dipetlwane, selepe, slagboom, mokobyane, bolatlokwe, little, ruigtesloot, degrens, tlholwe, lekgolo, dikebu, gabedi, lebotlwane, Ngobi | 1980 | 5.2 billion | 1.9B | over 25-30 years | Moretele LM | -Project preparation plans complete -Water Use License application on going for abstraction |
| 2 | Moretele South Pipeline and Reservoir | Provision of Water Supply to: Babelegi, Carousel View connection, Bosplaas connection, Mogogelo connection and the far West connection. | 300 | 428 million | 0 | over 25-30 years | Moretele LM | Feasibility Stage |
| 3 | Moretele District Hospital | To improve the level of health care | 0 | 0 | 0 | over 25-30 years | Moretele LM | Planning Phase |
| 4 | District Fresh produce market | To establish fresh produce market | 500 | 1 billion | 0 | Over 25-30 Years | District Wide | Planning Phase |

      - DEPARTMENT OF FORESTRY FISHERIES & THE ENVIRONMENT PLANNED PROJECTS 2019 – 2024

| PROJECT NAME | FOCUS AREA | STATUS | MUNICIPALITY | START DATE | END DATE | BUDGET ALLOCATED | RESPONSIBILITY | LATITUDE | LONGITUDE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IWMP Development in Moretele LM | IWMP | Under Implementation | Moretele LM | 01 May 2023 | 31 June 2024 |  | NW | -25°24′8.99” S | 27°35′17.39”E |

| PROJECT | FOCUS AREA | STATUS | MUNICIPALITY |  | START DATE | END DATE | BUDGET |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NAME |  |  |  |  |  |  | ALLOCATED |
|  |  | Under Implementation |  |  |  |  | R35 942 656 |
| NW-Bojanala-East NRM Project | Working for Water_Clearing Invasive Alien Plants & Bush Thinning |  | Kgetleng River & Moses Kotane | 10-Jul-23 |  | 09-Jul-28 |  |
| NW-Bojanala-West NRM Project | Working for Water_Clearing Invasive Alien Plants & Bush Thinning | Under Implementation | Rustenburg, Madibeng & Moretel | 10-Jul-23 |  | 09-Jul-28 | R38 720 758 |
| Bojanala Platinum District (Moretele LM (Only) (Cleaning and Greening) | Expanded Public Works Programme | Under Implementation | All LM’s within the District (150 participants) | 01-Mar-24 |  | 31 April 2025 | R 5 028 223,20 |
| IWMP Development in Moretele LM | IWMP | Under Implementation | Moretele LM | 01-May-23 |  | 31 June 2024 | R350 000 |
| Driver Development Programme | Drivers license | Under Planning | Moretele LM | 01-Jun-23 |  | 31 September 2023 | R 200000 |
| Driver Development Programme | Drivers license | Under Planning | Moses Kotane LM | 01-Jun-23 |  | 31 September 2023 | R 200000 |
| Madikwe Wetland Rehabilitation | Madikwe National Park | Tender Process | Moses Kotane LM | TBA |  | TBA | R 10 386 634,63 |
| Removal or Clearing of Aquatic Weeds Projects - Crocodile River System (including Hartbeespoort and Rodekopjies Dams) in North West | Crocodile River System (Hartbeespoor & Rodekopjies Dams) in North West | Tender Process | Madibeng & Rustenburg LM's | TBA |  | TBA | R 10 894 600,00 |
| Borakalalo & Marico Wetland Rehabilitation | Borakalalo & Marico | Tender Process | Madibeng & Kgetleng River | TBA |  | TBA | R 10 920 985,00 |

      - Department of Human Settlement Projects 2024-2025

| Type of InfrastructureB6:O2B6: O89 | Project Name | IDMS Gate | District Municipality | Local Municipality | Project Duration |  | Source of Funding | Budget Program Name | Total Project Cost | Total Expenditure to date from previous years | MTEF Forward Estimates |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Date: start | Date: finish |  |  |  |  | 24/25 | 25/26 | 26/27 |
| 1. Infrastructure Transfers - Current |  |  |  |  |  |  |  |  |  |  |  |  |  |
| B79:OB79: N90 | Moretele - Moretele Villages - Danhouse Village 150 |  | Bojanala Platinum District | Moretele | 10/4/2019 | 9/30/2023 | Human Settlements Development Grant | Housing Development | 24,092 | 20,707 | 2,017 | - | - |
|  | Moretele - Moretele Villages - Mmotong Village 100 |  | Bojanala Platinum District | Moretele | 10/7/2019 | 9/30/2023 | Human Settlements Development Grant | Housing Development | 14,799 | 405 | 2,522 | 3,362 | 2,522 |
|  | Moretele - Moretele Villages - NMX |  | Bojanala Platinum District | Moretele | 11/22/2019 | 3/31/2023 | Human Settlements Development Grant | Housing Development | 47,197 | 28,577 | 3,026 | 2,522 | 2,522 |
|  | Moretele - Moretele Villages - Phase 1 |  | Bojanala Platinum District | Moretele | 8/3/2019 | 3/31/2023 | Human Settlements Development Grant | Housing Development | 23,056 | 9,884 | 3,362 | 2,522 | 2,522 |
|  | Moretele - Moretele Villages - Phase 1 |  | Bojanala Platinum District | Moretele | 4/1/2020 | 9/30/2023 | Human Settlements Development Grant | Housing Development | 23,841 | 13,219 | 2,858 | 2,522 | 3,362 |
|  | Moretele - Moretele Villages - Ramaphosa |  | Bojanala Platinum District | Moretele | 10/3/2019 | 3/31/2023 | Human Settlements Development Grant | Housing Development | 40,548 | 17,618 | 2,522 | 2,522 | 3,362 |
|  | Moretele - Moretele Villages - Sutelong Village 300 |  | Bojanala Platinum District | Moretele | 10/3/2019 | 12/31/2023 | Human Settlements Development Grant | Housing Development | 45,211 | 15,088 | 2,353 | 2,522 | 3,362 |
|  | Moretele - Moretele Villages - Swartdam Village 200 |  | Bojanala Platinum District | Moretele | 8/3/2019 | 3/31/2023 | Human Settlements Development Grant | Housing Development | 30,977 | 10,395 | 2,690 | 3,362 | 3,362 |
|  | Moretele- Maubane Rural Housing Ext 4 Greenside.(1000 Subs) B97080001 Sn 075 - Phase 1 |  | Bojanala Platinum District | Moretele | 9/29/1997 | 7/1/2003 | Human Settlements Development Grant | Housing Development | 26,913 | 21,891,293 | 1,696 | - | - |
|  | Moretele Villages Units - Phase 2 - Dikebu 300 |  | Bojanala Platinum District | Moretele | 12/18/2022 | 3/31/2024 | Human Settlements Development Grant | Housing Development | 44,972 | - | 3,026 | 5,043 | 3,362 |

      - Capital Budget

|  | CAPITAL BUDGET 2024/25 |  |  |  |
| --- | --- | --- | --- | --- |
| Description | MIG Budget 2024/25 | WSIG Budget 2024/25 | Internal Funding | Total Budget 2024/25 |
| WATER | 34,235,200.00 | 40,000,000.00 | - | 74,235,200.00 |
| Water supply to Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with reticulation and yard connections Schedule B - Reservior | 5,000,000.00 |  |  |  |
| Water supply to Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with reticulation and yard connections Schedule C - Yard Connections | 21,235,200.00 |  |  |  |
| Water supply to Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with reticulation and yard connections Schedule D |  |  |  |  |
| Ward 1 water reticulation and yard connections (Ruigtesloot) | 8,000,000.00 |  |  |  |
| Refurbishment of boreholes in Lebotloane, Bolantlokwe |  |  |  |  |
| Refurbishment of sewer line in Motla |  | - |  |  |
| Water Reticulation and Yard Connection inWard 15 |  | 20,000,000.00 |  |  |
| Ward 16 Water Reticulation and Yard Connection |  | 20,000,000.00 |  |  |
| Ward 5 Water Reticulation and Yard Connection |  | - |  |  |
| SANITATION | 9,000,000.00 | 35,000,000.00 | - | 44,000,000.00 |
| Ward 13 & 14 Basic Sanitation | 9,000,000.00 |  |  |  |
| Ward 1 Basic Sanitation |  | - |  |  |
| Ward 7 Basic Sanitation |  | 18,500,000.00 |  |  |
| Ward 6 Basic Sanitation |  | 16,500,000.00 |  |  |
| ROADS | 54,700,000.00 | - | 20,000,000.00 | - |
| Internal roads & stormwater in Ward 3 |  |  | 5,000,000.00 |  |
| Implementation of internal roads and related stormwater in Ward 5 |  |  |  |  |
| Implementation of internal roads and related stormwater in Ward 6 |  |  |  |  |
| Implementation of internal roads and related stormwater in Ward 10 |  |  | 5,000,000.00 |  |
| Implementation of internal roads and related stormwater in Ward 11 |  |  |  |  |
| Implementation of internal roads and related stormwater in Ward 12 | 10,000,000.00 |  |  |  |
| Internal roads & stormwater in Makapanstad | 8,000,000.00 |  |  |  |
| Upgrading of internal roads & stormwater in Ward 19 - phase 2 | 10,000,000.00 |  |  |  |
| Ward 21 Internal Roads | 8,000,000.00 |  |  |  |
| Implementation of internal roads and related stormwater in Ward 24 | - |  | 5,000,000.00 |  |
| Implementation of internal roads and related stormwater in Ward 1 | 8,000,000.00 |  |  |  |
| Ward 26 Inetrnal Roads |  |  | 5,000,000.00 |  |
| Carousel View Internal Road | 10,700,000.00 |  |  |  |
| Ugrading of Internal Roads and related stormwater in Ward 7 (Swartdam) |  |  |  |  |
| HIGH MAST LIGHTING | 22,400,000.00 | - | - | 22,400,000.00 |
| Instalation of High Mast Lights in ward 14 | 7,400,000.00 |  |  |  |
| High Mast Lights in Mathibestad | 7,000,000.00 |  |  |  |
| High Mast Lights in Makapanstad | 8,000,000.00 |  |  |  |
| Ward 7 High Mast Lights |  |  |  |  |
| Ward 17 High Mast Light |  |  |  |  |
| Ward 24 High Mast Light |  |  |  |  |
| Ward 16 High Mast Light |  |  |  |  |
| Ward 1 High Mast Light |  |  |  |  |
| COMMUNITY FACILITIES | 6,600,000.00 | - | - | 6,600,000.00 |
| Construction of Community Hall in ward 15 |  |  |  |  |
| Recreational Park in Mathibestad | 6,600,000.00 |  |  |  |
| OTHER | - | - | - | - |
| Total Capital Budget | 126,935,200.00 | 75,000,000.00 | 20,000,000.00 | 221,935,200.00 |

# 9. FINANCIAL STRATEGY

This budget is the application of sound financial management principles for the compilation of the Municipality’s financial plan which is essential and critical to ensure that the Municipality remains financially viable and that municipal services are provided sustainably, economically, and equitably to all communities.

The Municipality’s business and service delivery priorities were reviewed as part of this year’s planning and budget process. The appropriate funds were transferred from low- to high priority programmes to maintain sound financial stewardship.

The Municipality is embarking on implementing a range of revenue collection strategies to optimize the collection of debt owed by consumers mainly state owned. Some of these revenue collection strategies are through the new valuation roll which will be implemented in the 2024/2025 financial year and is valid until 2028/2029. The implemented valuation roll will assist with new organ of state which were part of the area allocated to Moretele since the last demarcation. The municipality will continue to monitor changes in the property development space to ensure the validity of the valuation roll.

BUDGET 2024/2025 MTREF.

The main challenges experienced during the compilation of the Budget 2024/2025 MTREF can be summarized as follows:

- Based on the programs that the service delivery department must undertake, we had to ensure that they do not drive the budget to be on deficit, which means that certain programs have to wait or stopped in order to have a funded budget

- Aging and poorly maintained roads, wastewater and water infrastructure.

- Reprioritizing of capital projects and expenditure within the existing resource envelope given the cash flow realities and also ensuring the non-declining cash position of the municipality.

- The need to reprioritize projects and expenditure within the existing resource envelope given the cash flow realities and with also ensuring the non-declining cash position of the municipality.

- Affordability of capital projects – Allocation for MIG was R128.5 million in 2023/2024, it has been increased to R133.61-million in 2024/2025.  The municipality has prioritized water and sanitation on new projects and completion of MIG registered projects.

- WSIG allocation for 2023/2024 was R30-million, it has been increased to R75 -million in 2024/2025 financial year. The grant is for Municipal water Infrastructure Grant, the municipality uses this grant mainly for sanitation projects and yard connections.

The following budget principles and guidelines directly informed the compilation of the Final Budget 2024/2025:

- The 2024/2025 Final Budget priorities and targets, as well as the base line allocations contained in the Final Budget were adopted as the upper limits for the new baselines for the 2024/2025 approved budget.

- Intermediate service level standards were used to inform the measurable objectives, targets, and backlog eradication goals; In view of the following table is a consolidated overview of the proposed 2024/2025 Medium-term Revenue and Expenditure.

- The total revenue budget for 2023/2024 was R745 million including capital budget revenue when compared with 2024/2025 budget of R824-million which represents an increase in budget income estimates of R79 -million.

- The 2023/2024 Financial Year (FY) operating expenditure was R 674.4 million compared to the budget of R722.4 million for 2024/2025 which indicates an increase of R48 million. This reflects a surplus of R 101.9 million.

Moretele Municipality is still dependent on grants as a major contributor of revenue. The Gazetted Division of Revenue bill has confirmed the following transfers to the municipality:

The revenue grants are R683.8 -million for 2024/2025 funded by transfers from National Departments.

GRANTS

The following narrations indicates all revenue to be received and charged in 2024/2025 financial years:

Service charges

Interest

Rent and other income

Revenue generated from rates and services charges forms an insignificant percentage of the revenue basket for the Municipality, as the municipality is grant dependent. In the 2024/2025 financial year, revenue from rates and trading services charges totaled R90 million or 11% of the total Budget revenue. The revenue from grants amount to R683.8 million which is 83% of the total revenue budget.

## Operating Revenue Framework

For Moretele Local Municipality to continue improving the quality of services provided to its citizens it needs to generate the required revenue. In these tough economic times strong revenue management is fundamental to the financial sustainability of every municipality. The reality is that we are facing serious financial difficulties because of low own revenue generation capacity. This will further delay the reduction of backlogs and poverty. The expenditure required to address these challenges will inevitably always exceed available funding; hence difficult choices must be made in prioritizing projects to be implemented and balancing expenditures against realistically anticipated revenues. The municipality is grants reliant and seeks various methods to augment the financial incapacity.

Some of the mechanisms explored is the grant funds sought from different departments and the alignment of the municipality’s strategic objectives to the main conditions of the grants being provided by sister departments.

## Operating EXPENDITURE Framework

The Municipality’s expenditure framework for the 2024/2025 budget and MTREF is informed by the funding of the budget over the medium-term as informed by Section 18 and 19 of the MFMA and should there be any operational gains and efficiencies will be directed to funding the capital budget and other core services.

The following table is a high-level summary of the 2024/2025 budget and MTREF (classified per main type of operating expenditure):

EMPLOYEES COSTS

The budget allocation for employee related costs for the 2024/2025 financial year is R207.3 million, which equals 29 per cent of the total operating expenditure. The Salary and Wage Collective Agreement for the period 01 July 2021 to 30 June 2024 has come to an end and a new agreement is under consultation, which is anticipated to consider the current fiscal constraints faced by government. Therefore, the municipality has increased the salaries by 4.9% (CPI).

COUNCILLORS COSTS

The budget allocation for Councilors cost for the financial year is R25.4 million. The cost associated with the remuneration of councilors is determined by the Minister of Cooperative Governance and Traditional Affairs in accordance with the Remuneration of Public Office Bearers Act, 1998 (Act 20 of 1998). The most recent proclamation in this regard has been considered in compiling the Municipality’s budget, where a percentage increase of 4.9 % was applied based on previous trends.

DEBT IMPAIRMENT/WRITE-OFF

The provision of debt impairment was determined based on an annual collection rate of 90 per cent and the Debt Write-off Policy of the Municipality, Auditor General issued finding with regards to the policy not being updated to suit the current situation. The current situation is that the municipality has been impairing 90% of its debtors every year while the 10% from previous are ballooning the net debtors balance which will results with overstated assets.

BULK PURCHASES (Water Inventory)

The 2023/2024 final budget for bulk purchase was R53.5 million and the budget for 2024/2025 has increased to R57.7 million, this indicates an increase of R4.2 million. Bulk water is supplied my Magalies water.

REPAIRS AND MAINTENANCE

The repairs and maintenance budget are supposed to be aligned to the need required to preserve and maintain the Municipality’s current infrastructure. In terms of the Municipal Budget and Reporting Regulations, operational repairs and maintenance is not considered a direct expenditure driver but an outcome of certain other expenditures, such as remuneration, purchases of materials and contracted services. During the compilation of the 2024/2025 final budget, the repairs and maintenance was increased by R1.3 million when compared to the 2023/2024 final budget of R 21.1 million. The total budget for Repairs and maintenance is R22.6 million which is 4% of the operational expenditure.

GENERAL EXPENDITURE

The general expenditure budget for 2023/2024 amounts to R73.4 million compared to R81.5 million for 2024/2025 financial year this reflects R8.1 million increase.

CONTRACTED SERVICES

The contracted services budget for the year 2023/2024 was R173.4 million and for the financial year 2024/2025 the budget is R190.9 million, this reflects an increase of R17.5 million. The municipality sought to localize the procurement of critical services to ensure a social sustainability of such projects. Repairs and maintenance where budgeted under contracted services for the value R22,6 million, Professional Services for R71million.

DEPRECIATION

The Depreciation budget allocation for 2023/2024 was R107.4 million, it has been increased by R4.6 million when compared 2024/2025 budget of R112 million, the indicator to increase the depreciation to 4.9% was based on the audited financial statements of 2022/2023 financial year.

Table 2 Summary of revenue classified by main revenue source

In line with the formats prescribed by the Municipal Budget and Reporting Regulations, capital transfers and contributions are excluded from the operating statement, as inclusion of these revenue sources would distort the calculation of the operating surplus/deficit. Revenue generated from rates and services charges forms an insignificant percentage of the revenue basket for the Municipality, as the municipality is grant dependent. In the 2024/2025 financial year, revenue from rates and services charges totaled R90 million this reflects 14% of the total revenue budget.

Table 3 Operating Transfers and Grant Receipts

# BUDGET TABLES

The following pages present the ten main budget tables as required in terms of section 8 of the Municipal Budget and Reporting Regulations. These tables set out the municipality’s 2024/2025 budget and MTREF as approved by the Council. Each table is accompanied by explanatory notes on the facing page.

## Table 6 Explanatory notes to MBRR Table A1 - Budget

- Table A1 is a budget summary and provides a concise overview of the Municipality’s budget from all the major financial perspectives (operating, capital expenditure, financial position, cash flow, and MFMA funding compliance).

- The table provides an overview of the amounts approved by Council for operating performance, resources deployed to capital expenditure, financial position, cash and funding compliance, as well as the municipality’s commitment to eliminating basic service delivery backlogs.

- Financial management reforms emphasize the importance of the municipal budget being funded. This requires the simultaneous assessment of the Financial Performance, Financial Position and Cash Flow Budgets, along with the Capital Budget. The Budget Summary provides the key information in this regard:

- The operating surplus/deficit (after Total Expenditure) is positive over the MTREF.

- Capital expenditure is balanced by capital funding sources, of which!

- Transfers recognized is reflected on the Financial Performance Budget.

- Borrowing is incorporated in the net cash from financing on the Cash Flow budget.

- Internally generated funds are financed from a combination of the current generating surplus and accumulated cash-backed surpluses from previous years. The amount is incorporated in the Net cash from investing on the Cash Flow Budget. The fact that the municipality’s cash flow remains positive and is improving indicates that the necessary cash resources are available to fund the Capital Budget.

## Table 7 MBRR Table A2 - Budgeted Financial Performance (revenue and expenditure by standard classification) Explanatory notes to MBRR Table A2 - Budgeted Financial Performance (revenue and expenditure by standard classification)

Table A2 is a view of the budgeted financial performance in relation to revenue and expenditure per standard classification. The modified mSCOA standard classification divides the municipal services into 15 functional areas. Municipal revenue, operating expenditure and capital expenditure are then classified in terms if each of these functional areas which enables the National Treasury to compile ‘whole of government’ reports.

## Table 8 MBRR Table A3 - Budgeted Financial Performance (revenue and expenditure by municipal vote)

## Explanatory notes to MBRR Table A3 - Budgeted Financial Performance (revenue and expenditure by municipal vote)

Table A3 is a view of the budgeted financial performance in relation to the revenue and expenditure per municipal vote. This table facilitates the view of the budgeted operating performance in relation to the organizational structure of the Municipality. This means it is possible to present the operating surplus or deficit of a vote.

TabLe 9 MBRR Table A4 - Budgeted Financial Performance

- Total operating revenue (excluding capital transfer) is R622.4 million in 2024/2025 and Revenue to be generated from property rates is R22 million in the 2024/2025.

- The original budget for services charges water is R38.6 million and for refuse is R29.2 million.

- Transfers recognized – operational transfers include the local government equitable share and other operating grants from national and provincial government is R481.8 million and the capital transfer is R201.9 million.

- Bulk purchases (Inventory Water) for 2024/2025 budget are R57.3-million.

- The original budgeted allocation for employee related costs for the 2024/2025 financial year is R206.8 million, which equals 29 per cent of the total operating expenditure.

- Professional Services- Budget for professional services for 2023/2024 was R72 million as compared to the budget for 2024/2025 amounting to R76.3 million which reflect an increase of R4 million (Included in the contracted services)

- Repairs and maintenance- The budget for 2023/2024 was R21 million and for 2024/2025 is R22 million, which indicate an increase of R1 million.

## Table 10 MBRR Table A5 - Budgeted Capital Expenditure by vote, standard classification and funding source

Table A5 is a breakdown of the capital projects in relation to capital expenditure by municipal vote (multi-year and single-year appropriations); capital expenditure by standard classification; and the funding sources necessary to fund the capital budget, including information on capital transfers from national and provincial departments.

The budget allocation for 2024/2025 is R243.5 million. The budget appropriations for the two outer years are indicative allocations based on the departmental business plans as informed by the IDP and will be reviewed on an annual basis to assess the relevance of the expenditure in relation to the strategic objectives and service delivery imperatives of the Municipality.

The capital projects are funded from National capital and provincial grants and transfers and internally generated funds from current year surpluses. These funding sources are further discussed in detail in Overview of Budget Funding

## TABLE 11 STATEMENT of Financial Position a

## Table 12   Cash Flow Statement a7

## TABLE 13 Cash back Reserve/ Accumulated Surplus Reconciliation a8

## Table 14 A9 Assets Management

# Table 15 A10 Basic Service Delivery Measurements

Table 1  MBRR Table SA4 - Reconciliation between the IDP strategic objectives and budgeted revenue

# MEASUREBLE PERFORMANCE OBJECTIVES AND INDICATORS

Table 3  MBRR Table SA8 - Performance indicators and benchmarks

#### Borrowing Management

Capital expenditure in local government can be funded by capital grants, own-source revenue and long-term borrowing.  The ability of a municipality to raise long term borrowing is largely dependent on its creditworthiness and financial position.

Revenue Management

As part of the financial sustainability strategy, enhance revenue management strategy has been implemented to increase cash inflow, not only from current billings but also from debtors that are in arrears more than 90 days.  The intention of the strategy is to streamline the revenue value chain by ensuring accurate billing, customer service, credit control and debt collection.

Other Indicators

The water distribution losses have been managed but not to the satisfaction of the municipality. The Municipality will conduct road shows and imbizos to educate communities on the importance of water. Current employees on a training as plumbers, the municipality will also recruit personnel in the for of water technicians and plumbers to fix and maintain the existing infrastructures.

### Free Basic Services: basic social services package for indigent households

The social package assists residents that have difficulty paying for services and are registered as indigent households in terms of the Indigent Policy of the Municipality.

### Providing clean water and managing waste - water

Municipality is the Water Services Authority for the entire municipality in terms of the Water Services Act, 1997 and acts as water services provider.

Overview of budget-related-policies

The Municipality’s budgeting process is guided and governed by relevant legislation, frameworks, strategies, and related policies.

Review of Credit Control and Indigent-Related Procedures or Policies

The Credit Control and Debt Collection Policy was reviewed for the 2023/2024 financial year. The approved policy is in line with section 97(1) of the Local Government: Municipal Systems Act, 2000 (Act 32 of 2000) which requires that a credit control and debt collection policy must provide credit control procedures and instructions as well as debt control procedures and mechanisms. It must also make provision for indigent debt that is consistent with its rates and tariff policies and any national indigent policy. There were no material amendments to these policies. The Municipality approved the Indigent Policy and credit control policy can be found on www.moretele.gov.za

Municipal Property Rates Policy

The property rates policy is reviewed annually during the tabling of the budget. The Municipality Rates policy can be found on www.moretele.gov.za

Asset Management policy

Section 78(1) of the MFMA requires that the assets and liabilities of the municipality must be managed effectively and that assets must be safeguarded and maintained to the extent necessary. The previously approved asset management policy only included management of immovable asset. The policy has been amended to include the management of movable assets. The Municipality asset management policy can be found on www.moretele.gov.za

Supply Chain Management Policy

The Supply Chain Management Policy was reviewed in accordance with the municipal Supply chain regulations. The supply chain management has been amended to align with the PPPFA. New insertions into the policy relates to the use of contracts acquired by another organ of state. This insertion is aligned to the 2019 MFMA circular provided in this regard. The Municipality Supply Chain management policy can be found on www.moretele.gov.za

Budget Policy

The Budget Policy, which includes the Fund Transfer Policy, aims to empower senior managers with an efficient financial and budgetary amendment and control system to ensure optimum service delivery within the legislative framework of the MFMA and the municipality’s system of delegations.The policy has been amended in line with MSCOA requirements. The policy can be found on www.moretele.gov.za

Cash Management and Investment Policy

The Municipality’s cash management and investment policy was amended to align with the municipal investment regulations. The policy can be found on www.moretele.gov.za

Tariff policies

The Local Government: Municipal Systems Act, 2000 (Act 32 of 2000) requires municipalities to adopt and implement a tariff policy. The Municipality’s tariff policies provide a broad framework within which the Council can determine fair, transparent, and affordable charges that also promote sustainable service delivery, and it allows for cross-subsidisation between consumer categories. The policy can be found on www.moretele.gov.za

Impairment of debtors

The policy is to set out a methodology for the impairment of receivables in line with the applicable accounting standards; • To ensure that sufficient provision is made for the impairment of receivables in the annual financial statements; • To ensure that receivables disclosed in the annual financial statements are stated at amounts that are deemed collectable; and • To promote transparency as required by sections 215 and 216 of the Constitution when dealing with debtors and debt. The policy can be found on www.moretele.gov.za

Leave Management Policy

To regulate any application of leave and to differentiate the various forms of leave available. The purpose of this policy is also to ensure alignment to the Basic conditions of Employment Act of 1998, the North West Conditions of Service, the Labour Relations Act of 1995 and any other related legislation governing employment in South Africa as amended from time to time.The policy can be found on www.moretele.gov.za

Operational Allowances Policy

To establish common and uniform operational allowance for personnel who due to high demand and inadequate personnel of the Municipality will be working long hours, extended hours, over the weekends and holidays and even during the nights to attend to disasters, emergencies, high demand of specific services and spontaneous need for transportation, their ability to take their annual leave is also impeded by operational requirements, notwithstanding the fact, encashment of leave is discouraged as it has the potential to be abused. The policy can be found on www.moretele.gov.za

Overtime Policy

The policy is to  ensure that clear guidelines are established for all employees of the Municipality for overtime. To promote effective, efficient, and economic use of resources, by ensuring that overtime worked is linked to municipal budget as well as IDP objectives. To provide a framework within which the municipality will administer overtime in a fair and a transparent manner. The policy can be found on www.moretele.gov.za

Travel and Subsistence Policy

To outline provisions for travelling, subsistence and removal expenses for employees and prospective employees (appointees) as well as councillors. It will regulate internal transfers which may warrant relocation of furniture. Unless, where specified, the policy covers both the employees and Councillors. The policy can be found on www.moretele.gov.za

Bursary for Employees and Councillors Policy

To create opportunities for employees to acquire the relevant qualifications to satisfy the human resource requirements of the municipality as well as the career development needs of the employees. To empower the employees with advanced skills to make meaningful contributions towards the upliftment of their communities in line with the Local Growth and Development Strategy and JIPSA. The policy can be found on www.moretele.gov.za.

Insurance Policy (New)

To ensure that the assets of the Council are adequately insured at all times. The safeguarding of assets and the protection of Council against liabilities, is very important which forms part of a proper assets management system as prescribed by Section 63 and needs annual revision in terms of Section 24(2)(c)(v) of the Municipal Finance Management Act 56 of 2003. The policy can be found on www.moretele.gov.za.

# MTREF Budget Assumptions 2024/2025

The following macro-economic forecasts which were recommended in preparing the 2024/2025 MTREF municipal budgets, and 4.9% CPI was applied in the 2024/2025 financial year.

| Fiscal year | 2024/2025 | 2025/2026 FORECAST | 2026/2027 FORECAST |
| --- | --- | --- | --- |
| Consumer Price Inflation (CPI) | 4.9 | 4.6% | 4.6% |
| Real GDP growth | 1.2% | Not provided | Not provided |

THE FOLLOWING BUDGET ASSUMPTIONS WHERE USED:

- 2024/2025 Financial Year employee’s annual increment provision was still placed at 4.9 % however the municipality’s cost reprioritization and cash management strategy vacancies have been significantly rationalized downwards and only key position will be appointed in accordance with the Lekgotla resolutions.

KEY FACTORS WHICH INFLUENCED THE 2024/2025 BUDGET ARE AS FOLLOWS:

National Treasury MFMA Budget’s Circulars 128 was used to guide the compilation of the municipality’s budget and medium-term revenue and expenditure framework (MTREF) for the 2023/2024 financial year.

Key focus areas for the 2024/25 budget process:

- Local government conditional grants and unconditional grants allocations

- Review of the local government fiscal framework

- Update on the review of the conditional grants

- Funding for Local Economic Development (LED) Programmes .

- Cost containment measures to control unnecessary spending on nice-to-have items and non-essential activities as highlighted in the Municipal Cost Containment Regulations read with MFMA Circular No. 82.

- Ensuring value for money through the procurement process.

- The affordability of providing free basic services to all households.

- Not taking on unfunded mandates.

- Improving the effectiveness of revenue management processes and procedures.

- Strictly control the use of costly water tankers and refurbish the water infrastructure to enable the sustainable provision of water.

- Automate business services where possible to increase efficiencies and lower customer costs.

- Prioritise the filling of critical vacant posts, especially linked to the service delivery, and

- Curbing the consumption of water and electricity of the indigents to ensure that they do not exceed their allocation.

REVENUE BUDGET

- maintain tariff increases at levels that reflect an appropriate balance between the affordability to poorer households and other customers while ensuring the financial sustainability of the municipality-

- pay careful attention to the differential incidence of tariff increases across all consumer groups.

COLLECTION RATE FOR REVENUE SERVICES

The base assumption is that tariff and rating should not increase beyond the CPI. Therefore, the increase has been curbed to the recommendations as per circular 128.

The performance of arrear collections is considered as a source of additional cash in-flow once the performance has been carefully monitored.

IMPACT OF NATIONAL, PROVINCIAL AND LOCAL POLICIES

Integration of service delivery between national, provincial, and local government is critical to ensure focussed service delivery and, in this regard, various measures were implemented to align IDPs, provincial and national strategies around priority spatial interventions.  In this regard, the following national priorities form the basis of all integration initiatives:

- Creating jobs.

- Enhancing education and skill development.

- Improving Health services.

- Rural development and agriculture; and

- Fighting crime and corruption.

To achieve these priorities integration mechanisms are in place to ensure integrated planning and execution of various development programs.  The focus will be to strengthen the link between policy priorities and expenditure thereby ensuring the achievement of the national, provincial, and local objectives.

ABILITY OF THE MUNICIPALITY TO SPEND AND DELIVER ON THE PROGRAMMES

It is estimated that a spending rate of at least 97 per cent is achieved on operating expenditure and 98 per cent on the capital programme for the 2024/2025 MTREF of which performance has been factored into the cash flow budget.

# OVERVIEW OF BUDGET FUNDING

The operational budget is mainly funded by the Equitable Share which accounts for a higher percentage of the grants received. The own revenue has been conservatively increased in accordance with circular 123.The consideration for the collection rate has also been considered. The collection rate remains below 30% on outstanding debt and is at 10 % against current billing.

The rural nature of the municipality must be reflected through the indigent support for the poor. The projected increase in indigent subsidies has also been taken into consideration. The indigent management policy has been revised to consider the deemed method of verification.

The proposed tariffs for the 2024/2025 financial year are within reasonable limits. The tariffs consider the property rates levy which are approved in terms of the MPRA. There is no increase in the land tax for 2024/2025, except the water services.   (See the attached list of the Tariffs)

EXPENDITURE ON ALLOCATIONS AND GRANTS PROGRAMMES

# ALLOCATIONS OR GRANTS MADE BY THE MUNICIPALITY

Not applicable -The municipality does not allocate grants.

# COUNCILLORS ALLOWANCE AND EMPLOYEE’S BENEFITS

# Monthly targets for Revenue, Expenditure and Cash flow

ANNUAL BUDGETS AND SERVICE DELIVERY AND BUDGET IMPLEMENTATION PLANS

BACKGROUND

In term of Section 24(1) of the Municipal Finance Management Act (MFMA) No. 56 of 2003, the council of the municipality must for each year approve an annual budget for the municipality before the start of the financial year. Section 16(1) of MFMA states that, the council of a municipality must for each financial year approve an annual budget as per Section 16(2). For a municipality to comply with subsection (1), the mayor of the municipality must table the annual budget at a council meeting at least 30 days before the start of the budget year.

The application of sound financial management principles for the compilation of the Municipality’s financial plan is essential and critical to ensure that the Municipality remains financially viable and that municipal services are provided sustainably, economically, and equitably to all communities. The Municipality’s business and service delivery priorities were reviewed as part of this year’s planning and budget process. Where appropriate, funds were transferred from low- to high priority programmes to maintain sound financial stewardship.

# ANNUAL BUDGET AND SERVICE DELIVERY AGREEMENTS- ENTITIES AND EXTERNAL MECHANISMS

Not applicable- the municipality does not have an entity

# CONTRACTS HAVING FUTURE BUDGETARY IMPLICATIONS

# CAPITAL EXPENDITURE DETAILS

# 10. Institutional Development and Transformation

The single most important investment any country can make is in its people. Education has intrinsic and instrumental value in creating societies that are better able to respond to the challenges of the 21 centuries. Lifelong learning, continuous professional development and knowledge production alongside innovation are central to building the capabilities of individuals and society as a whole (NDP).

The municipality has employees in excess of 240 excluding the 52 councillors. Both municipal officials and councillors must be developed to enable them to discharge their mandate with diligence and precision. The structure of any organisation is crucial in the realisation of its mandate.

Policy Making

To continuously determine the relevance of all policies with applicable legislation and review where necessary; and also to develop new policies in line with various Acts of Parliament as promulgated from time to time. Majority of policies were reviewed in the 2023/2024 financial year

Training and Development

Our focus on training and development is to ensure the maximum skilling of employees and Councilor’s to their full potential; thereby creating sound career pathing and succession planning. As part of the implementation of the skills development plan of the municipality councilors and various categories of officials are enrolled in different training programmes.

Occupational Health and Safety

To establish a conducive; and safe working environment which complies with relevant legislation such as OHSA; COIDA; ect. And also ensure that all committees that are provided for in terms of the Act are functional and its members are equipped and knowledgeable on the mandate of the Act.

Information and Communication Technology

To ensure improved ICT environment which will accelerate information; communication and in line with the recent technology in ICT matters and thereby enabling management to make and communicate decisions are cost effective. A service provider has been appointed to assist the municipality with IT infrastructure development and support with aspects of the contract coming to an end.

Fleet Management

To ensure proper utilization and management of municipal fleet and enforce accountability thereof. Establish proper fleet monitoring systems to ensure minimum fuel consumption; wear and tear; maintenance and traffic fines. The current fleet is in need of an overhaul, with various sedans having clocked hugged kilometres travelled.

Records Management

To ensure proper management of records according to guidelines as provided for in the National Archives Act and ensure the easy retrieval of documents as and when required. File Plan and records Management Policy to be developed and obtain Provincial approval (DSAC).

Municipal Administration

Senior Management

The critical Positions are filled that of Chief Financial Officer has been filled by Miss B Sathekhe, Mr. T. Mohalanyane is appointed as LED Director, Miss P. Mahlo as Human resource Director, Miss D Lehari as CDS Director and Mr. P Molautsi is appointed as IDS director.

The figure below depicts the administrative structure that has been approved by Council constituted by six directorates.

Organizational structure

Employee Costs Norm & Conditions of Service

Circular No 71 of MFMA requires that the Municipalities maintain Employee Costs at a maximum of 40%, the Municipality is sitting at 40% as assessed by the Provincial Treasury

Employee Costs amounts to R206.8 million, which equals 29 per cent of the total operating expenditure.Two Directors have been appointed on the permanent basis. Two other Directors are still on contract.Two Senior Managers appointment will remain contract, due to the conditions of service required by those offices.

Resolution to be taken to convert Senior Manager contracts to permanent appointment once the current contract expires.

Summary of the Staff Establishment

- Total Number of Officials 261

- Total Number of Interns 2

- Total number of Officials on Contract 33

- Total number of retirees 4

- Total number of contract expiring 3

- 25 Budgeted vacant Positions, include Interns

- 8 Advertised

- Vacancy rate is below 3%

- 71 Frozen Posts include Interns

- 3 Posts to be removed from the Establishment

- 5 New Positions to be added to the Establishment

Vacant Positions

| Department/Unit |  | Position | Post Level |
| --- | --- | --- | --- |
| Office of the Municipal Manager |  | Internal Audit Assistant | 03 |
|  |  | PMS Manager | 00 |
|  |  | Internal Communications Officer | 03 |
| Office of the Whip |  | Manager: Office of the Whip | Contract linked to the current whip |
|  |  | Driver to the Whip | Contract linked to the current Whip |
| Office of the Speaker |  | Driver to the Speaker | Contract linked to the current Speaker |
| HR & Corporate Services |  | Driver X 2 | 08 |
|  |  | Supervisor: Cleaners | 04 |
|  |  | General Worker | 10 |
|  |  | Cleaner | 10 |
| Department/Unit |  | Position | Progress on Filling |
| Community Development Services |  | Director: CDS | Permanent |
|  |  | Secretary | 06 |
|  |  | Traffic Supervisor | 04 |
|  |  | Traffic Officers X 2 | 04 |
|  |  | Traffic Cashier | 08 |
| Infrastructure Development Services |  | Water & Sanitation Technician | 02 |
|  |  | Water Tank Driver | 06 |
| Budget & Treasury Office |  | Finance Interns X 3 | Contract MIG Funding |
|  |  | SCM Practitioner | 02 |
|  |  | SCM Clerk Bid Committees | 06 |
|  |  | Sub-Accountant: Payments | 04 |
| Department/Unit | Position |  | Progress on Filling |
| Office of the Municipal Manager | Internal Audit Assistant |  | Advertised |
|  | PMS Manager |  | Advertised |
| MPAC | Mpac Researcher |  | Advertised |
| Office of the Whip | Manager: Office of the Whip |  | Advertised |
|  | Driver to the Whip |  | Advertised |
| Infrastructure Development Services | Water & Sanitation Technician |  | Advertised |
| Budget & Treasury Office | Sub-Accountant |  | Advertised |
|  | SCM Practitioner Compliance |  | Advertised |
| Department/Unit | Position |  | Progress on Filling |
| Office of the Municipal Manager | Internal Audit Assistant |  | Advertised |
|  | PMS Manager |  | Advertised |
| MPAC | Mpac Researcher |  | Advertised |
| Office of the Whip | Manager: Office of the Whip |  | Advertised |
|  | Driver to the Whip |  | Advertised |
| Infrastructure Development Services | Water & Sanitation Technician |  | Advertised |
| Budget & Treasury Office | Sub-Accountant |  | Advertised |
|  | SCM Practitioner Compliance |  | Advertised |
| Department/Unit | Position |  | Progress on Filling |
| Office of the Municipal Manager | Internal Audit Assistant |  | Advertised |
|  | PMS Manager |  | Advertised |
| MPAC | Mpac Researcher |  | Advertised |
| Office of the Whip | Manager: Office of the Whip |  | Advertised |
|  | Driver to the Whip |  | Advertised |
| Infrastructure Development Services | Water & Sanitation Technician |  | Advertised |
| Budget & Treasury Office | Sub-Accountant |  | Advertised |
|  | SCM Practitioner Compliance |  | Advertised |

FROZEN POSITIONS

| Department/Unit |  | Position |  |  |  |  |  |  |  | Post Level |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Office of the Municipal Manager |  | Internal Auditor |  |  |  |  |  |  |  | 01 |
|  |  | IDP Practitioner |  |  |  |  |  |  |  | 02 |
|  |  | Director: Transport & Public Safety |  |  |  |  |  |  |  | Permanent |
|  |  | Communications Researcher |  |  |  |  |  |  |  | 04 |
| Office of the Speaker |  | Public Participation Practitioner |  |  |  |  |  |  |  | 02 |
|  |  | Public Officer: Petitions & Hearings |  |  |  |  |  |  |  | 03 |
| Office of the Mayor |  | Personal Assistant X 3 |  |  |  |  |  |  |  | Contract linked to the MMC |
| Municipal Public Accounts Committee |  | Accountant |  |  |  |  |  |  |  | 02 |
|  |  | Researcher |  |  |  |  |  |  |  | 04 |
|  |  | Support Officer |  |  |  |  |  |  |  | Contract linked to the MPAC Chairperson |
| Infrastructure Development Services |  | Manager: Housing & Electricity |  |  |  |  |  |  |  | 00 |
|  |  | EPWP Officer |  |  |  |  |  |  |  | Contract: MIG |
|  |  | Electrical Artisan |  |  |  |  |  |  |  | Contract: MIG |
| Department/Unit |  |  | Position |  |  |  |  |  |  | Post Level |
| Infrastructure Development Services |  |  | Plumber |  |  |  |  |  |  | 04 |
|  |  |  | EPWP & Housing Data Capturer X2 |  |  |  |  |  |  | 06 |
|  |  |  | Water & Sanitation Technician |  |  |  |  |  |  | 02 |
|  |  |  | Mechanic |  |  |  |  |  |  | 02 |
|  |  |  | Supervisor: Semi-Skilled Labourers |  |  |  |  |  |  | 04 |
|  |  |  | Semi-Skilled Labourers X 5 |  |  |  |  |  |  | 08 |
| Budget & Treasury Office |  |  | Sub-Accountant: AFS & Reporting |  |  |  |  |  |  | 04 |
|  |  |  | Payroll Accountant |  |  |  |  |  |  | 02 |
|  |  |  | Sub-Accountant: Budget |  |  |  |  |  |  | 04 |
|  |  |  | Accountant: Expenditure |  |  |  |  |  |  | 02 |
|  |  |  | Creditors Officer |  |  |  |  |  |  | 03 |
|  |  |  | Accountant: Creditors & Payments |  |  |  |  |  |  | 02 |
|  |  |  | Sub-Accountant: Revenue |  |  |  |  |  |  | 04 |
| Department/Unit | Position |  |  |  |  |  | Post Level |  |  |  |
| Local Economic Development/Planning | Licensing Clerk |  |  |  |  |  | 06 |  |  |  |
|  | Research & Investment Officer |  |  |  |  |  | 03 |  |  |  |
|  | Land Surveyor |  |  |  |  |  | 02 |  |  |  |
|  | Assistant Town Planner |  |  |  |  |  | 02 |  |  |  |
|  | Building Inspector |  |  |  |  |  | 02 |  |  |  |
|  | Property Management Officer |  |  |  |  |  | 03 |  |  |  |
|  | Intern: Town Planner |  |  |  |  |  | Contract |  |  |  |
|  | Intern: GIS Technician |  |  |  |  |  | Contract |  |  |  |
|  | Environmental Officer |  |  |  |  |  | 03 |  |  |  |
|  | Quality Officer |  |  |  |  |  | 03 |  |  |  |
|  | Landfill Officer |  |  |  |  |  | 03 |  |  |  |
|  | Operators X 3 |  |  |  |  |  | 10 |  |  |  |
|  | Building Inspector |  |  |  |  |  | 02 |  |  |  |
|  | Municipal Planning Tribunal Officer |  |  |  |  |  | 03 |  |  |  |
|  | Office Clerk |  |  |  |  |  | 06 |  |  |  |
| Department/Unit |  |  |  | Position |  |  |  |  | Post Level |  |
| Local Economic Development/Planning |  |  |  | Property Management Officer |  |  |  |  | 03 |  |
|  |  |  |  | Intern: Town Planner |  |  |  |  | Contract |  |
|  |  |  |  | Intern: GIS Technician |  |  |  |  | Contract |  |
|  |  |  |  | Manager: Investment & Enterprise Development |  |  |  |  | 00 |  |
|  |  |  |  | Manager: Waste & Environment |  |  |  |  | 00 |  |
|  |  |  |  | Agriculture Coordinator |  |  |  |  | 04 |  |
|  |  |  |  | Trading & Licensing Officer |  |  |  |  | 03 |  |
|  |  |  |  | Manager: Investment & Enterprise Development |  |  |  |  | 00 |  |
| HR & Corporate Services |  |  |  | Skills Development Facilitator |  |  |  |  | 03 |  |
|  |  |  |  | Registry Head |  |  |  |  | 01 |  |
|  |  |  |  | Registry Practitioner: General |  |  |  |  | 02 |  |
|  |  |  |  | Registry Practitioner: Personnel |  |  |  |  | 02 |  |
|  |  |  |  | Registry Messenger |  |  |  |  | 08 |  |
| Department/Unit |  |  |  |  | Position |  |  |  | Post Level |  |
| Local Economic Development/Planning |  |  |  |  | Property Management Officer |  |  |  | 03 |  |
|  |  |  |  |  | Intern: Town Planner |  |  |  | Contract |  |
|  |  |  |  |  | Intern: GIS Technician |  |  |  | Contract |  |
|  |  |  |  |  | Manager: Investment & Enterprise Development |  |  |  | 00 |  |
|  |  |  |  |  | Manager: Waste & Environment |  |  |  | 00 |  |
|  |  |  |  |  | Agriculture Coordinator |  |  |  | 04 |  |
|  |  |  |  |  | Trading & Licensing Officer |  |  |  | 03 |  |
|  |  |  |  |  | Manager: Investment & Enterprise Development |  |  |  | 00 |  |
| HR & Corporate Services |  |  |  |  | Skills Development Facilitator |  |  |  | 03 |  |
|  |  |  |  |  | Registry Head |  |  |  | 01 |  |
|  |  |  |  |  | Registry Practitioner: General |  |  |  | 02 |  |
|  |  |  |  |  | Registry Practitioner: Personnel |  |  |  | 02 |  |
|  |  |  |  |  | Registry Messenger |  |  |  | 08 |  |
| Department/Unit |  |  |  |  |  | Position |  | Post Level |  |  |
| Community Development Services |  |  |  |  |  | Health Facilitator |  | 01 |  |  |
|  |  |  |  |  |  | Sports & Recreation Officer |  | 03 |  |  |
|  |  |  |  |  |  | Transport, Road & Community Safety Officer |  | 03 |  |  |
|  |  |  |  |  |  | Reconciling Clerk |  | 06 |  |  |
|  |  |  |  |  |  | Traffic Cashier |  | 03 |  |  |
|  |  |  |  |  |  | Receptionist |  | 01 |  |  |
|  |  |  |  |  |  | Arts & Culture Officer |  | 03 |  |  |
|  |  |  |  |  |  | Library Assistant X 2 |  | 08 |  |  |
|  |  |  |  |  |  | Gym Assistants X 2 |  | 06 |  |  |
|  |  |  |  |  |  | Professional Examiner |  | 06 |  |  |
|  |  |  |  |  |  | DTLC Cashiers |  | 08 |  |  |
|  |  |  |  |  |  | Traffic Cashiers X 6 |  | 08 |  |  |

Proposed Funded Posts

| Department/Unit | Position | Post Level |
| --- | --- | --- |
| Office of Municipal Manager | Director: Transport & Public Safety | Permanent |
|  | Internal Auditor | 01 |
| Municipal Public Accounts Committee | Legal Practitioner | 02 |
| Local Economic Development/Planning | Land Surveyor | 02 |
|  | Property Management Officer | 03 |
|  | Municipal Planning Tribunal Officer | 03 |
| Budget & Treasury Office | SCM Clerks X | 06 |
|  | Sub-Accountant | 04 |
|  | Sub-Accountant: immovable | 04 |
| Infrastructure Development Services | Water & Sanitation Technician | 02 |

# 11. Local Economic Development

Economic Pillars of the North West Province

Agriculture

Agriculture is the only sector apart from mining in which the North West is acknowledged to have a comparative advantage over the other provinces. The agricultural sector produces 13% of provincial GDP and provides jobs for 18% of the labour force in the province. The main crops are sunflower seeds, groundnuts, maize, wheat and cattle. The eastern part of the province has a higher rainfall so it produces vegetables, flowers and poultry. Horticulture and bio-fuels show particular promise for expansion and the North West already has several bio-fuel initiatives underway.

The province is an important food basket in South Africa. Maize and sunflowers are the most important crops and the North West Province is the major producer of white maize in the country. The North West Province produced 22 % of all the commercial maize grown in South Africa, of which 78 % was white maize and 22 % yellow maize.

Culture

The North West is the only Province in the country which has Arts Development and Training Institutions in the form of Mmabana Centres. They are situated in three of the four districts of the Province. The Mmabana Arts, Culture and Sport Foundation is popularly known across the country for producing household names that have dominated the South African entertainment landscape over the past two decades. This is an opportune time for the Mmabana Arts, Culture and Sport Foundation to be positioned as the paramount Arts Academy in Southern Africa.

Tourism

The North West Province provides attractive tourism and eco-tourism packages. There are over sixteen parks and nature and game reserves that boast the presence of the big five (lion, elephant, leopard, buffalo and rhino), diverse and prolific bird species population and heritage sites. The parks, game and nature reserves are characterised by hills and open plains. Pilanesberg has a 1 200 million year old extinct alkaline volcanic crater, one of only three in the world. Woodland and rich riverine forest at Borakalalo, the bird watcher's paradise at Barberspan, and the numerous hiking trails traversing the reserves present pristine and scenic sites for tourism. Cultural villages, heritage sites, casino gambling, theme parks, water sports, hiking, horseback riding and the unique vegetation of the area present unique attractions for tourism.

Local Economic Development Strategy

The Municipality’s reviewed LED identified the following as main objectives of LED strategy, which are:

- Increase employment opportunities

- Grow local Gross Domestic Product

- Reduce Poverty

- Increase economic activity

- Conducive economic environment

- Competent and Growing SMME’s

The strategy provides that the Municipality has four main and active economic drivers in the following sectors:

- Agriculture

- Tourism

- Micro Retail and General Trading

- Manufacturing

Agriculture and Tourism fits well with the provincial concretes (ACT) and as such needs to be harnessed and expanded on in terms of research, funding and support for those in the area of agriculture and tourism.

LED Pillars

Based on the drivers identified above, the Strategy provides growth pillars for the municipality.

| Agriculture | Tourism | Micro Retail and General Trade | Manufacturing |
| --- | --- | --- | --- |
| - Poultry - Beef - Piggery - Value Chain - Agro processing | - Parks - Resorts - Accommodation - Cultural | - Classification ‘ - Zoning - Business Model | - Funeral supplies - Cultural clothing - Ornaments |

The strategy identified a number of key projects / programmes interspersed across the various drivers which h the municipality needs to consider and allocate funding for implementation.

SMME Development Policy

The Municipality has developed the SMME Development Policy which is aimed at

- Partnership building in supporting SMME’s

- Improved access to Finances for SMME’s

- Enhance access to Markets for SMME’s and

- Promotion and support the growth of the cooperative movement among others

Challenges that facing SMME’s

Notably the Policy indicates that SMME;s are inhibited by the following

- Funding

- Information

- Inadequate skills

- Access to markets

- Incompetency in developing business plans

Objectives of the Policy

The policy intends to enable the municipality:

- Identify and list SMME’s and cooperatives existing within the municipality

- Conduct skills and capacity audits

- Identify training needs manage databases

- Categorise business in different sectors of the local economy

- Develop and implement monitoring tool for growth and development of SMME and their access and participation on the provision of goods and services to Moretele Local Municipality

Role of the Municipality

The Policy mandates the Municipality to assume the following roles in the drive to support and promote SMME’s

- Advise SMME’s and refer SMME’s to relevant institution for support

- Coordinate and facilitate joint ventures to promote enterprise development and skills transfer

- Ensure training of SMME’s

- Ensure participation of listed SMME’s into municipal SCM processes

- Promote communication

Ensuring access to economic opportunities, fighting poverty and maximising participation of local SMME’s needs more than a strategy and policy. The LED Directorate needs to develop the capacity to champion, anchor and facilitate economic development planning and practice that is sustainable and appreciate the transformative role municipalities have in broadening access and participation in economic development opportunities.

# 12. Public Participation and Good Governance

## 12.1 Public participation

Section 16 of the Municipal Systems Act (MSA) refers specifically to the development of a culture of community participation within municipalities. It states that a municipality must develop a culture of municipal governance that complements formal representative government with a system of participatory governance. For this purpose it must encourage and create conditions for the local community to participate in the affairs of the community.

Such participation is required in terms of the following:

- The preparation, implementation and review of the IDP;

- The establishment, implementation and review of the performance management system;

- The monitoring and review of the performance, including the outcomes and impact of such performance; and

- The preparation of the municipal budget.

The Municipality has developed the Public Participation Policy and Strategy to give effect to sustainable public participation systems and procedures in line with section 152 of the Constitution which requires to encourage the involvement of communities and community organisations in the matters of local government

The Policy reflects the following values and principles advanced by the White Paper on Transforming Public Service Delivery, Notice 1459 of 1997 (Batho Pele White Paper) as depicted below:

Participatory Democracy and Accountability

Public Participation Policy Objectives

Through the implementation of this policy the municipality aspires:

- To meet the legal requirements as spelt out in the Constitution of the Republic of South Africa (1996), the Municipal Systems Act (2000) and accompanying regulations.

- To develop a culture of public participation through the creation of conditions for local communities to participate in the affairs of local government.

- To establish an accountable, transparent and accountable municipality.

- To strengthen democracy by increasing participation of citizens and improve communication to allow the public to have access to information and to feedback to the local municipality.

- To enforce development of mutual trust between the public and the municipality.

- To promote the values of good governance in Moretele Municipality.

- To outline the roles and responsibilities of the municipality and the public in deepening participatory democracy.

The Public Participation Strategy approaches public participation as an obligation where the various role players have to embrace and action their roles and responsibilities in the promotion of effective public participation.

The structure of the municipality has three (3) distinct components actively involved in public participation –

- Political Governance Structure

The council performs both legislative and executive functions. It focuses on legislative, oversight and participatory roles, the mayor and the executive committee are performance the executive function. Council’s primary role is to debate issues publicly and to facilitate political debate and discussion. Apart from its functions as decision makers, Councillors are also actively involved in community work and the various social programmes in the municipal area.

- Administrative Governance Structure

The Municipal Manager is the Chief Accounting Officer of the Municipality. The Municipal Manager is the head of the administration and primarily has to serve as chief custodian of service delivery and implementation of political priorities and is assisted by the Municipality’s directors, which are referred to as the Top Management Team.

- Public Accountability

The Moretele Municipality has two distinct structures through which formalised public participation with its communities takes place i.e.

  - The Ward Committee system (established in all 26 wards), and

  - The IDP/Budget Representative Forum

Communities, the ratepayers, any civic organization and non-governmental organisations or members of the private sector which are involved in local affairs of the municipality are therefore an integral part of the municipality. It obliges the municipality to include communities in municipal decision-making. Thus the Municipal Systems Act obliges municipalities to develop a culture of participatory governance.

Public Participation Gear

Participatory

Democracy and Development

## 12.2 Ward Committees

Ward committees have been established in all 26 wards. The Office of the Speaker is charged with the responsibility of ensuring that there is participatory democracy in all municipal programmes where ward committees plays a very central role. The municipal is providing support in terms of the following and intends to maintain or improve on the support provided:

- Training

- Stipends

- Ward offices

The Office of the Speaker has been adequately staffed to enhance participatory governance as indicated below:

Further to give capacity to the promotion of effective ward committee system the municipality will develop the ward committee policy embedded with a code of conduct policy to enhance smooth running of ward committees.

## 12.3 Stakeholder Mobilization and Empowerment

The notion of public participation in all spheres of government is embedded in the South African Constitution. Chapter 2 of the Constitution includes a Bill of Rights including equality, human dignity, freedoms, environment, as well as rights to housing, health care, food, water, social security, education, access to information. In terms of the roles of national, provincial and local spheres of government the Constitution states:

- “Section 151(1) (e) - obliges municipalities to encourage the involvement of communities and community organisations in local government.

- Section 152	- the Objects of local government (are) to encourage the involvement of communities and community organisations in the matters of local government.

- Section 195 (e) – in terms of the Basic values and principles governing public administration – people’s needs must be responded to, and the public must be encouraged to participate in policy-making”

Mechanisms

The municipality uses various form of communication to enhance stakeholder mobilization process as discussed below:

Ward Committees

Ward committees are established in those municipalities that have opted for a ward-based participatory system. The role of the ward committee is to enhance participatory democracy in local government.  Ward committees are seen as an independent advisory body that must be impartial. The specific roles of ward committees are to:

- Make recommendations on any matters affecting the ward to the ward councillor or through the ward councillor to the municipality

- Serve as an official specialised participatory structure

- Create formal unbiased communication channel as well as co-operative partnerships between the community and the council; and

- Serve as a mobilising agent for community action, in particular through the IDP process and the municipality’s budgetary process

- Hold other duties as delegated by the municipality

## 12.4 Mayoral Outreach Programmes

A number of outreach and service delivery monitoring initiatives were implemented in the previous years for improved stakeholder mobilization and accountability as indicated below

- Imbizo

- Tsetsepela

- Direct projects and community visits

- Targeted stakeholder engagement

- Establishment of Petitions Committee

## 12.5 Access to Council Meetings

Section 20 of the Municipal Systems Act (2000) prescribes that meetings of council and its council committees should be open to public including the media unless it is reasonable exclude them due to the nature of the business being transacted by council or its committees.

Council has ensured that necessary means are made in ensuring that the public is informed to an extent of making transport available to ferry those interest to attend council meetings. Access to committee meeting though remains an issue that still has to be pursued towards ensuring that communities are of the knowledge that these meetings are also open to public. An ordinary council meeting will be held in each quarter which will all be open to public.

12.5 Community Development Workers

Community Development workers has been a shining innovation and a commitment by government to empower local committees towards effective service provisions. The Community Development Workers assist on the following areas:

- Assisting in the removal of development deadlocks.

- Strengthening the democratic social contract.

- Advocating an organised voice for the poor.

- Improved government community network.

A supervisor and 18 Community Development Workers have been appointed by the Provincial Department of Local Government and Traditional Affairs (North West) and are placed in the Office of the Mayor.  The has been seamless integration of the role of community Development Workers and those of Ward Councillors and their committees to an extent where there is closer working together on a number of initiatives. Further the Community Development Workers are placed at various portfolio committees of Council. Additional to the capacity, the municipality has appointed A CDW Coordinator to further enhance effectives of the programme and for improved communication with other internal units/sectors. The initiative has greatly benefitted and strengthened the interface between Council and various stakeholders particularly those who are most vulnerable.

## 12.6 Management and Operational Systems

### 12.6.1 Customer Management

The Batho Pele White Paper provides that ‘Improving service delivery also calls for a shift away from inward looking, bureaucratic systems, processes and attitudes, and a search for a new ways of working which puts the needs of the public first, is better, faster and more responsive to the citizen’s needs’ and has introduced the eight principles as indicated in the figure below:

Batho Pele Principles

These principles provide a holistic approach to customer excellence in the public service. The principles enables the citizens to hold public service institutions accountable for the services they should receive and further harmonizes how government should interact with the public and creates a reciprocal relationship between the government and the citizens. The municipality subscribes to the Bath-Pele principles.

The municipality will vigorously intensity the marketing of the Call Center in order to maximise its use, access and reliability.

### 12.6.2 Complaints Management System

The municipality identified the need to develop a culture of municipal governance that encourages and creates conditions for the local community to participate in the preparation, implementation and review of the Integrated Development Plan (IDP) of the municipality which strives to achieve the objects of local government as set out in the Constitution and has implemented measures to:

- Establish a sound customer management system

- Establish mechanisms that allows users to give feedback

- Inform users in terms of costs involved in the service provision

- Provide mechanism for handling of  queries and complaints and to monitor the response time

The municipality has through external partnership established a Customer Services Centre which serves as a clear commitment towards improved customer services management by the municipality. Communities are benefiting from the call centre where issues raised are responded to promptly and mostly to the satisfaction of the client.

### 12.6.3 Communication Strategy

Local government has a legal obligation and a political responsibility to ensure regular and effective communication with the community. The Constitution of the Republic of South Africa, Act 108 of 1996 and other statutory enactments all impose an obligation on local government communicators and require high levels of transparency, accountability, openness, participatory democracy and direct communication with the communities to improve the lives of all.

The communities, on the other hand, have a right and a responsibility to participate in local government affairs and decision-making and ample provision is made in the above-mentioned legislation for the to exercise their rights in this respect. Our democratic government is committed to the principle of Batho Pele and this, in simple terms, means that those elected to represent the community (councilors) and those who are employed to serve us (officials must always put the people first in what they do.

South Africa has adopted a system of developmental local government, which addressed the inequalities, and backlogs of the past while ensuring that everyone has access to basic services, to opportunities and an improved quality of life.

To be successful, communication must focus on the issues that are shown to impact on the residents’ perceptions, quality of service, value-for-money and efficiencies. They should ideally endeavor to close the communication-consultation loop, in other words tell people how they can have a say and demonstrate how those who have given their views have had a real impact. The development of the Communication Strategy is now urgent.

Moretele local Municipality has a communication strategy and plan which was approved by Municipality in 2024.

### 12.6.4 Municipal Websites

The website address of the Municipality is http://moretele.gov.za and is live. The website serves an integral part of a municipality’s communication infrastructure and strategy. It serves as a tool for community participation, improves stakeholder involvement and facilitates stakeholder monitoring and evaluation of municipal performance.

In term of section 75 of the MFMA and section 21A of the MSA the accounting officer (municipal manager) must ensure that certain documents must be published on the above-mentioned website of the Municipality. A number of important documents are loaded in the website. These include the following:

  - Annual reports

  - Integrated Development Plans

  - Budgets

  - Policies

  - Other mandatory reports

# 13. Promoting Efficiency, Effectiveness and Compliance and Sustainable Outcomes

## 13.1 Internal Audit

Responsibilities and functions of internal auditing

Section 165(2)(a) and (b)(iv) of the Municipal Finance Management Act requires that:

The Internal audit unit of a municipality must –

(a)	prepare a risk based audit plan and an internal audit program for each financial year; and

(b)	advise the accounting officer and report to the audit committee on the implementation on the internal audit plan and matters relating to:

(i)	internal audit

(ii)	internal control

(iii)	accounting procedures and practices

(iv)	risk and risk management

(v)	performance management

(vi)	loss control; and

(vii)	compliance with the MFMA, the annual Division of Revenue Act (DoRA) and any other applicable legislation;

(c)	perform other duties as may be assigned to it by the accounting officer.

(b)	The structure of internal audit

The figure below depicts the approved Internal Audit structure. The Manager accounts to the Accounting officer and is responsible for the overall audit functions.

Key priorities of the Internal Audit

- To ensure effective oversight governance structures

- There are approved policies and procedures for Risk Management

- To provide independent, objective assurance and consulting services with regards to control, risk management and governance processes designed to add value and improve the Municipality's operations

- To ensure that internal audit has approved policies and procedures and strategic plan

## 13.2 Audit Committee

Responsibilities of the Audit Committee

Section 166(2) of the MFMA states that an audit committee is an independent advisory body which must –

(a)	advise the municipal council, the political office-bearers, the accounting officer and the management staff of the municipality on matters relating to –

- Internal financial control;

- Risk management;

- Performance management;

- Effective governance; and

- Information and Communication Technology  governance

Functions of the Audit Committee

The Audit committee have the following main functions as prescribed in section 166(2) (a) to (e) of the Municipal Finance Management Act 56 of 2003 and the Local Government: Municipal Planning and Performance Management Regulations of 2001:

- To advise the Council on matters related to compliance and effective governance;

- To review the annual financial statements to provide council with an authoritative and credible view of the financial position of the municipality, efficiency and its overall level of compliance with the MFMA, the annual Division of Revenue Act (DoRA) and other applicable legislation;

- Respond to the Council on any issues raised by the Auditor-General in the audit report;

- To review the quarterly reports submitted to it by internal audit;

- To evaluate audit reports pertaining to financial, administrative and technical systems;

- To submit reports to council, at least twice during a financial year;

- To review the performance management system and make recommendations in this regard to council;

- To identify major risks to which council is exposed and determine the extent to which risks have been minimised;

- To review the annual report of the municipality;

- To review the plans of the Internal audit function and in so doing ensure that the plan addresses the high-risk areas and ensure that adequate resources are available;

- To provide support to the internal audit function;

- To ensure that no restrictions or limitations are placed on the internal audit section; and

- To evaluate the activities of the internal audit function in terms of their role as prescribed by the MFMA.

- To provide oversight on ICT governance processes and review the quarterly reports in order to advice on the effectiveness of ICT systems and controls, strategic alignment with the business and collaborative solutions, including the focus on sustainability and the implementation of “Green ICT” principles, value delivery, risk management and optimizing knowledge and ICT infrastructure.

The municipality has a functional Audit Committee. The following are members of the Audit committee.

- Ms JM Mabuza (Chairperson).

- Mr FL Ndou (Member)

- Mr MG Mathabathe (Member)

- Mr LM Malapela (Member)

- Ms SFS Makhathini (Member)

## 13.3 2022/2023 Audit Opinion

The municipality received an unqualified Opinion from the Auditor General of South Africa.

The audit improvement measures that have been implemented are bearing the fruits. However much more still has to be done to improve on issues raised which still undermines the capacity if the municipality. The action plan developed to address issues raised by AGSA will serve as vehicle to mobilise all the skill resources and leadership capacity in the municipality towards the realisation of a clean audit objective in the short time possible.

The following areas still needs more attention going forward

- Supply Chain Management

- Unauthorised and irregular expenditure

- Non-financial performance

## 13.4 Risk and Disaster Management

In terms of section 62(1)(c)(i) “the accounting officer of a municipality is responsible for managing the financial administration of the municipality and must for this purpose take all reasonable steps to ensure that the municipality has and maintains effective, efficient and transparent systems of financial and risk management and internal control”.

Risk management Unit

- There is a Council approved structure with two positions: Chief Risk Officer and Risk Officer

- The Unit is in the Department of the Municipal Manager

- The Risk Management Committee has been established with an independent chairperson.

- The position of the Chairperson of the RMC was advertised with those of Audit Committee members

Importance of Risk Management

- Risk is defined as an uncertain future event which can prevent an organisation from achieving set objectives.

- Risk Management is a central part of an organisation’s strategic management.

- Risk management protects and adds value to the organisation and its stakeholders through supporting the organisation’s objectives.

- Good Risk Management focuses on identifying key risks in line with the set objectives and developing appropriate strategies.

Risk Management and Clean Audit

- Develop and comply with sound risk management policies and frameworks.

- Establish Risk Management structures to oversee implementation of risk management.

- Conduct a risk assessment at least annually - to be able to identify what can go wrong in line with the set objectives and develop appropriate strategies.

- Monitor your risks on a regular basis and identify emerging risks.

- Management  must integrate Risk  Management in their day to day activities;

- Comply with the relevant acts and regulations;

- Embed the culture of risk management throughout the organisation;

- Implement controls which will detect, prevent fraud and corruption.

2024/2025 Risk Implementation Plan Planned Action; Detailed Actions; Responsible Person or Department and due date; Outputs / Outcomes. Risk planning. Review Detailed Risk Management Implementation Plan 2024/2025; Tabling of the Draft Risk Management Implementation Plan to Risk Management Committee for Review and Approval.; Risk Management Unit 31 August 2024; Approved Risk Management Implementation Plan.. Risk orientation. Review of Term of Reference for the Risk Management Committee 2024/2025; Tabling of Risk Management Committee Term of Reference to Risk Management Committee; Risk Management Unit 31 August 2024; Approved Risk Management Committee Charter. Review of Combined Assurance Forum Terms of Reference and Combined Assurance Plan 2024/2025; 1.Tabling of Combined Assurance Forum Terms of reference to Risk Management Committee for review. 2.Tabling of Combined Assurance Forum Term of Reference and Combined Assurance Plan to the Audit Committee for Consideration and approval.; Risk Management Unit 31August 2024; Approved Combined Assurance Forum Terms of Reference and Combined Assurance Plan.. Review Risk Management Policy for Financial year 2024/2025; 1.Tabling of the Risk Management Policy to Risk Management Committee for review and recommendation for approval by the by the accounting officer / Accounting Authority.; Risk Management Unit 31 August 2024; Approved Risk Management Policy. Review of Risk Management Strategy 2024/2025; 1. Tabling of the Risk Management Strategy to Risk Management Committee for review and recommendation for approval by the Accounting Authority. 2. Tabling of the Risk Management Strategy to Accounting Authority for review and approval.; Risk Management Unit 31 August 2024; Approved Risk Management Strategy. Review of Business Continuity Management Policy for 2024/2025 Financial year.; 1. Tabling of the Business Continuity Management Policy to Risk Management Committee for review and recommendation for approval by Accounting Authority. 2. Tabling of the Business Continuity Management Policy to Accounting Authority for review and approval; Risk Management Unit 31 August 2024; Approved Business Continuity Management Policy. Develop of the Business Continuity Plan 2024/2025; 1.Tabling of the Business Continuity Plan to the risk management Committee for review. 2. Tabling of the Business Continuity Plan to Audit Committee for consideration and recommendation for approval by council.; Municipal Manager 31 December 2024; Approved Business Continuity Management Plan. Review Risk Appetite and Tolerance Framework 2024/2025; 1.Tabling of the whistle blowing policy to risk management committee for review. 2. Tabling of the risk appetite and tolerance framework to council for approval. 3. Communicate and monitor risk appetite and tolerance for the institutions.; Risk Management Unit 31 August 2024; Approved Risk Appetite and Tolerance Framework. Risk assessment and awareness. Communicate and Consults with Departments to review Operational Risk Register for 2024/2025 Financial year.; 1.One on one meeting with operational managers or group meetings to review the risk registers. 2. Compilation of a draft enterprise operational risk register. 3.Circulate the operational risk register for inputs and comments 4.Tabling of the draft operational risk register to Risk Management Committee for review. 5.Tabling of draft operational risk register to Audit committee for consideration. 7.Submission of operational risk register to Council for Approval; Risk Management Unit 31 August 2024; Approved operational risk register. Communicate and Consults with Technical Department to conduct Projects Risk Assessment for high-risk project 2024/2025 Financial Year; 1.Group meeting as well as workshop with all role players 2. Compilation of a draft Project risk register. 3. Circulate the draft risk register for inputs and comments to all stakeholders. 4. Tabling of the draft Project risk register to Risk Management Committee for inputs and comments; Risk Management Unit 30 September 2024; Approved Project Risk Registers. Communicate and consults with Department to review Strategic Risk register for 2024/2025 Financial Year; 1.Group meetings as well as workshop and with all role players 2. Compilation of a draft enterprise risk register 3.Circulate the draft strategic risk register for inputs and comments to all stakeholders. 4.Tabling of the draft strategic risk register to Risk Management Committee for input and comments 5. Tabling of the draft strategic risk register to Audit Committee for consideration.; Risk Management Unit 31 August 2024; Approved Strategic risk register. Communicate and Consults with Department to review ICT risk register 2024/2025 Financial Year; 1.Group meetings as well as workshop with all role players 2. Compilation of a draft ICT risk register. 3.Circulate the draft ICT risk register for inputs and comments to all stakeholders. 4.Tabling of the draft ICT and risk register to Risk Management Committee for input and comments 5. Tabling of the draft ICT risk register to Audit Committee for consideration.; Risk Management Unit 31 August 2024; Approved Strategic ICT risk register. Conduct Training and Awareness sessions: - Risk Management - Ethics Management - Fraud Prevention; 1.Develop and formalised detailed training programme /, Plan for all officials and councillors and any cost implications 2.Develop risk orientation programme for new employees; Risk Management Unit Bi-annually/ Quarterly; Risk aware officials within Moretele LM Promote Risk Aware Culture within the municipality.. Training of Key officials to perform their respective risk management related functions. (Risk Owners and Risk Champion); Enrol Key staff for Risk Management for Risk Owners and Champion short course.; Risk Management Unit 31 December 2024; Key Officials trained on the risk management to perform their risk management functions.. Identify new and emerging risks; 1.Identify new and emerging risks when situation arise that requires the risk profile to be reviewed through the internal audit report, Auditor General Report and MPAC; Risk Management Unit Quarterly; Updated risk registers. Risk Response. Development of risk response strategies for all risks identified for 2024/2025; Drafting Mitigation Plans for all gaps identified in addressing the High and medium risks i.e., Unacceptable risks; All Directors (Risk Owners) 30 June 2025; Mitigation plans implemented per agreed milestone. Risk monitoring and reporting. Monitor the Implementation of the risk response strategies for 2024/2025; Track implementation of the risk mitigations plans; Risk Management Unit Quarterly; Quarterly Risk Monitoring reports. Compile and submit quarterly Risk Management Committee Report to Audit Committee.; 1. Collect Quarterly Strategic and Operational progress report from risk owners 2. Consolidate quarterly Strategic and Operational progress report. 2. Present the risk management Quarterly report to Audit Committee; Risk Management Committee Quarterly; Risk management committee quarterly report to Audit Committee. Insurance Claims and Security monitoring report; Presentation of insurance claims and security report to the Risk Management Committee.; HR and Corporate Service Department Quarterly; Claims trends and advisory. Perform Risk Maturity Assessment for continuous Improvement of risk management. 2024/2025; 1.Perform Risk Maturity Assessment for the Institution. 2. Implement steps to improve maturity of risk management.; Risk Management Unit 30 June 2025; Report produced annually on the state of the organisation Risk Management for continuous improvements..

## Supply Chain Management

The Municipality adopted a supply chain management policy to provide a framework to maintain a supply chain management system which is transparent, efficient, equitable, competitive, ensures best value for money for the municipality, applies the highest possible ethical standards, and promotes local economic development, in terms of section 62 (1) (f) (iv) of the Municipal Finance Management Act, Act 56 of 2003.

The following members serves in Municipal bid committees.

BID COMMITTEE MEMBERS

| ITEM NO | BID SPECIFICATION COMMITTEE |
| --- | --- |
| 1. | Anna Matlala |
| 2. | Mmathapelo Butjie |
| 3. | Lebogang Mashao |
| 4. | Lesley Rammutla |
| 5. | Seipati Nkutshweu |
|  | BID EVALUATION COMMITTEE |
| 1. | Mmakota Molokoane |
| 2. | Jerry Mabaso |
| 3. | Simon Ramagaga |
| 4. | Lesley Rammutla |
| 5. | Thabo Dire |
| 6. | Mmapula Boshomane |
| 7. | John Mathibe |
| 8. | Stevens Setshedi |
| 9. | Ouma Matsemela |
|  | BID ADJUDICATION COMMITTEE |
| 1. | Boitumelo Sathekge |
| 2. | Tsholofelo Mohalanyane |
| 3. | Pholosho Molautsi |
| 4. | Portia Mahlo |
| 5. | Dumi Lehari |
| 6. | Modiegi Phenya |

Disaster Management

Background

Relationship between Disasters and Development

“For a long time, the cause and effect relationship between disasters, social and economic development was ignored”

Development programs were not assessed in the context of disasters neither from the effect of the disaster on the development program nor from the point of whether the development programs increased either the likelihood of a disaster or increased the potential damaging effects of a disaster.

Disaster were seen in the context of emergency response not as part of long term development programming. When a disaster did occur, the response was directed to emergency needs and cleaning up. Communities under disaster distress were seen as unlikely places to institute development.

The post-disaster environment was seen as too turbulent to promote institutional changes aimed at promoting long term development. The growing body of knowledge on the relationship between disaster and development indicates four basic themes (Stephenson R.S (1994): Disaster and Development UNDP, DMTP).

According to Stephenson (1994) relationship between disasters and development have the basic themes:

1. Disaster set back development programming destroying years of development initiatives

2. Rebuilding after a disaster provides significant opportunities to initiate development programs

3. Development programs can increase an areas susceptibility to disasters

4. Development programs can be designed to decrease the susceptibility to disasters and their negative consequences

Since disaster risk reduction begins within the development realm, it is vital that all development projects of the municipality are evaluated from disaster management perspective. It is this reason that disaster management plays an integral part of development initiatives within the development facilitation committee.

In the light of the above, Section 53 (2) (a) of the Disaster Management Act specifies that disaster management plan for a municipality must form an integral part of the Municipality’s Integrated Development Plan (IDP).

Section 26(g) of the Local Government Municipal Systems Act, 2000(Act No 32 of 2000) lists “Applicable Disaster Management Plan” as core component of an IDP

Developments within the Moretele Local Municipality should be assessed against identified risks and impacts of the development on society as well as the impact of the risk on the development initiatives. These assessments and amendments to the development is both sustainable and does not contribute to an increase in the risk profile of the Municipality.

Disaster Management Continuum

Disaster Management Continuum

Table 1 illustrates the continuum- It should be noted that Disaster Management is not only reactive but also involves actions aimed at preventing disasters or mitigating the impact of disasters. Different line functions and departments must contribute in varying degrees in Disaster Management in the various phases of the Disaster Management Continuum. The needs identified in the disaster management plan will indicate where line functions and departments must contribute. Their contributions will then be included in the line function and departmental disaster management plans. Disaster Management Plans cover the whole disaster management continuum and must address actions before, during and after disasters.

The Custodian of the Disaster Risk Reduction Plan

The Manager of the Disaster Management Unit is the custodian of the disaster management plan for the Moretele Local Municipality and is responsible to ensure the regular review and updating of the plan.

The Manager of the Unit will ensure that copies of the completed plan as well as any amendments to the plan are submitted to:

- The Bojanala Platinum District Disaster Management Centre;

- The Northwest Provincial Disaster Management Centre (PDMC);

- The National Disaster Management Centre (NDMC);

Purpose of the Disaster Risk Reduction Plan

- Plan address risk and vulnerability associated with identified projects within Municipal Integrated Development Plan (houses, infrastructure maintenance and development) before project implementation.

Integrated Institutional Arrangement for Disaster Risk Reduction Planning

- In order to facilitate the integration of disaster risk reduction into the municipal IDP process, the Manager of the Disaster Management Unit must serve on both the IDP Steering Committee and IDP Representative Forum.  All development projects must be referred to the Disaster Management Unit for comment and input before their submission to council for approval.

- The function of a Disaster Management Centre is to facilitate and coordinate the implementation of the Disaster Management Act, 2002(Act No 57 of 2002) as well as Municipal Disaster Management Policy Framework.

- Establishment of Interdepartmental Disaster Management Committee and the Disaster Management Advisory Forum

- The establishment of community-based structures at ward level (identify needs)

Disaster Risk and Vulnerability Assessment (RAVA)

Risk Profile of the Municipality

Insert Maps

Moretele Local Municipality is prone to different types of hazards that have been identified by Moretele Disaster Management Unit in consultation with members of Municipal Disaster Management Advisory Forum and Interdepartmental Disaster Management Committee. The following hazards have been identified:

| Hydro meteorological - Extreme weather conditions - Meteorological drought - Riverine flooding - flooding - Hydrological drought - Agricultural drought - Socio-economic drought | Technological - Bridges - Roads, air and rail - Hazmats - Oil spills - Toxic cargo spills - formal structural fire - informal structural fire - Poor infrastructure maintenance - Cyber Terrorism | Human-induced - Covid-19 - Veld and forest fires - Other Human Epidemics - Animal diseases - Terrorism - Social conflict (Xenophobia) - Political unrest - Overcrowding and stampedes (events) - Service delivery protests/unrests |
| --- | --- | --- |
| Environmental - Air pollution - Water pollution - Soil pollution/erosion/land degradation - Water shortage | Geological - Earthquakes |  |

Vulnerabilities

- Residents living in unsafe areas (general wastes dumps, along major road and rail lines)

- Residents in informal settlements close to hazards i.e gas and fuel pipelines, high tension electrical or overhead wires

- Residents not trained in disaster risk reduction actions and preparedness

- Lack of awareness of disaster risk

Macro hazard assessment

The following table contain a macro hazard assessment for Moretele Local Municipality in order to prioritise disaster risks, a three-point scale was used for the standardization of the assessment.

Scale used

- High

- Medium

- Low

| Hazard | Geographical Location | Probability | Frequency | Impact | Expose |
| --- | --- | --- | --- | --- | --- |
| Fires(structural) | Informal Settlements: 1. | High | High | High | Properties and communities |
| Fires(Veld) | All areas in Moretele | High | High | Medium | Environment, Livelihoods, and properties |
| Floods | Mention areas Motla, Moeka, Kromkuil, Mmakaunyana, Maubane, Carouselview, Makapanstad, Mathibestad and RDP. | High | High | Medium | Properties, livelihoods, and Infrastructure |
| Sever weather conditions | All areas in Moretele | High but seasonal | Medium | Medium | Properties, livelihoods, and infrastructures |
| Hazardous materials | Major routes | Medium | Low | High | Environment, Communities, and infrastructure |
| Special Event (Festival, Sports) | All facilities handling large gathering Stadiums | Low | Low | Low | People attending the gathering |
| Transport Accidents | Major routes and railways | Medium | Low | Low | Commuters and infrastructure |
| Building collapse | All areas | Medium | Low | Low | Building and people |

DISASTER RISK REDUCTION

Assessment of disaster risk and vulnerability on Integrated Development Plans projects for 2024/25 Financial Year

| Area/Ward | Project /Program description | Type of infrastructure /program | Risk Reduction measures or action taken (prevention/mitigation) | Funding allocation | Comments |
| --- | --- | --- | --- | --- | --- |
| Mathibestad: Ward 12, 14 & 20 | Installation of High Mast Lights | High mast light | Infrastructure to decrease all criminal activities eg theft |  | A positive development on the project |
| Swartdam: Ward 7 Moeka: Ward 28 Makapanstad Ward Carouselview Ward 13 Mogogelo: Ward 11 | Internal Roads and Stormwater | Storm water control system | Infrastructure to decrease vulnerable communities |  | Improved roads to allow quick response to incidents |
| Mmotla: Ward | Refurbishment of Sewer line | Sanitation project | Infrastructure to decrease vulnerable communities |  | Improved sewer line |
| Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) | Water supply with reticulation and yard connections Schedule A - Bulk Pipeline | Water and sanitation | Adress water shortage challenge |  | Improved water supply |
| Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) | Water supply with reticulation and yard connections Schedule B - Reservior | Water supply | Adress water shortage challenge |  | Improved water supply |
| Ward 1, 5, 6, 15 & 16 | Water Reticulation and Yard Connection | Water supply | Adress water shortage challenge |  | Improved water supply |
| Ward 1: Lebotloane, Bolantlokwe | Refurbishment of Boreholes | Water supply | Adress water shortage challenge |  | Improved water supply |
| Selepe Ward 6 Tladistad Ward 10 | Handling and usage of grass fire equipment. Revival of Moretele Fire Protection Association | Risk reduction program | risk reduction program targeting farming communities. Decrease risk of veld fires | 2023/2024 Operational | Veld and forest fire management within municipal areas |

Disaster Response and Recovery

Disaster response consists of relief actions after a disaster and continues with rehabilitation and reconstruction processes and actions in order to return the affected communities to normal while, ensuring that they are not again exposed to the threat in the same manner.

Response Action

- Issuing of early warning

- Emergency Services and other response agencies are dispatched to the location of disaster

- All responding agencies implement their Standard Operating Procedures for the disaster type

- Should extraordinary response be required, the Disaster Management Unit is activated, and additional human and material resources dispatched in accordance with agreed procedures and Memorandum of Understanding

- The Provincial Disaster Management and National Disaster Management Centres are simultaneously notified of the disaster.

- Additional national agencies like South African Police Service and South African National Defence Force are activated as required.

- Disaster assessments are completed and executive decisions on the further response is made by the Disaster Management Centre in conjunction with political stakeholders and the community.

- The Disaster Management Team, Community Leaders and other stakeholders in affected area(s) lodge a fully-fledged assessment eg nature/location of incidents, number of people affected, magnitude/losses, risk/potential risks the incidents hosts for surrounding and neighbours/adjacent areas, estimated population density and record all findings.

- Detailed reports and progress of the disaster response are provided to the mayor and media through the relevant structures.

- Rehabilitation and when necessary, reconstruction actions are developed once the disaster near completion and communicated to stakeholders.

Review of the Disaster Risk Reduction Plan

The Municipality will annually review and update the plan as required by Section 48 of the Disaster Management Act, 2002 (Act No 57 of 2002) in line with the Municipal Integrated Development Plan.

## 13.6 Municipal Public Accounts Committee

Municipalities have to establish Municipal Public Accounts Committees (MPAC) in terms of the provisions of the Local Government Municipal Structures Act 117 of 1998 and the Municipal Finance Management Act 56 of 2003 to serve as an oversight committee to exercise oversight over the executive obligations of council. The MPACs will assist council to hold the executive and municipal entities to account, and to ensure the efficient and effective use of municipal resources. By so doing, the MPAC would help to increase council and public awareness of the financial and performance issues of the municipality and its entities.

The table below indicates the members of the MPAC.

| Name of Member | Capacity |
| --- | --- |
| Clr Kodisang | Chairperson |
| Clr Moselane | Member |
| Clr Moatshe | Member |
| Clr Letlhabi | Member |
| Clr Nkutshweu | Member |
| Clr Mbekwa | Member |
| Clr Mathimbi | Member |

Below is the administrative structure of the MPAC.

The Committee has initiated various outreach programmes aimed at ensuring that the value of the committee is maximised through awareness and stakeholder collaboration

13.7 Fighting Corruption through Ethical Conduct

Codes of Conduct for Councillors and Municipal Employees

The term "ethics" refers to standards of conduct, which indicate how a person should behave based on moral duties and virtues arising from the principles of right and wrong. Ethics therefore involve two aspects:

• The ability to distinguish right from wrong; and

• The commitment to do what is right.

Individual Ethical Conduct

Ethical behaviour refers to individual actions by employees, which are intended to further the common good of the organisation, as determined by its policies, procedures and business objectives with which employees are required to comply. If a person is conscious that his/her conduct is against the common good of the organisation or other employees, such conduct is unethical.

Collective Ethical Conduct

Ethical behaviour can also be regarded as a collective behaviour, because external stakeholders such as suppliers and the community, in general, develop their perceptions about Local Government's commitment to the common good on the basis of the actions and the conduct of Local Government employees they deal with. In this way, excellent ethical business conduct by employees of Local Government leads to the collective perception of Local Government as being ethical.

Ethical Behaviour and Business Conduct

The integrity of the employees acting on its behalf underlies all the Local Government relationships, including those with customers, suppliers and communities, as well as those between employees. The highest standards of ethical business conduct are required of employees of Local Government in fulfilling their responsibilities. Employees may not engage in any activity that could raise questions as to Local Government's integrity, respect for diversity, impartiality or reputation. Ethical business conduct includes workplace relationships between employees in terms of the Constitution and requires respect for constitutional rights in employment, particularly with regard to human dignity, non-discrimination, respect for diversity, impartiality and reputation. Furthermore, good governance indicates that organisations should develop codes of ethics as part of their corporate governance frameworks. Local Government employees are expected to abide by the Code of Conduct for Municipal Employees, whilst councillors in municipalities are expected to abide by the Code of Conduct for Councillors as per the Systems Act.

| Officials | Councilors |
| --- | --- |
| - General conduct - Commitment to serving the public interest - Personal gain - Disclosure of benefits - Unauthorised disclosure of information - Undue influence - Rewards, gifts and favours - Council property - Payment of arrears - Participation in elections - Sexual harassment - Reporting duty of staff members - Breaches of Code | - General conduct of councillors. - Attendance at meetings. - Disclosure of interests. - Personal gain. - Declaration of interests. - Full-time councillors. - Rewards, gifts and favours. - Unauthorised disclosure of information. - Intervention in administration. - Council property; - Duty of chairpersons of municipal councils; - Breaches of Code; and - Application of Code to traditional leaders. |

The municipality has developed the necessary capacity to fight corruption and dissuade any conduct that could be defined as unethical. These include:

- Formalising procedures and controls

- Establishment of the Anti-Corruption unit

- Giving teeth to the MPAC to investigate cases

Anti- Fraud and Corruption

Section 83(c) of the MSA refers to the implementation of effective bidding structures to minimise the possibility of fraud and corruption. Section 112(1)(m)(i) of Municipal Finance Management (MFMA) identify supply chain measures to be enforced to combat fraud and corruption, favouritism and unfair and irregular practices. Section 115(1) of the MFMA states that the accounting officer must take steps to ensure mechanisms and separation of duties in a supply chain management system to minimise the likelihood of corruption and fraud.An unti fraud and corruption strategy is in place and an Anti-fraud and corruption committee is in functional.

# 14. Council Committees

## 14.1 Executive Committee

Section 44 of the Municipal Structures Act provides that the executive committee is the principal committee of the council and must receive reports from the other committees of the council and which must forward these reports together with its recommendations to the council when it cannot dispose of the matter in terms of its delegated powers. Further the executive committee must—

- Identify the needs of the municipality

- Review and evaluate those needs in order of priority

- Recommend to the municipal council strategies, programmes and services to address priority needs through the integrated development plan and estimates of revenue and expenditure. taking into account any applicable national and provincial development plans: and

- Recommend or determine the best methods. Including partnership and other approaches. To deliver those strategies, programmed and services to the maximum benefit of the community.

Clr G Manyike was elected to serve as the mayor after the November 2021 local government elections. Clr F Mapela serves in her capacity as the Speaker of Council and Clr K Mleta serves as the Single Whip.

Council

Speaker: Clr F. Mapela

Municipal Manager

Mr. S. Ngwenya

Mayor: Clr G. Manyike

Single Whip

Clr K. Mleta

MPAC

Chair: Clr D. Kodisang

Directorates

Portfolio Committees

Clr  C Pete

Budget and Treasury

Clr Shai

Traditional Affairs and Land Use

Clr M Mphaphudi Special Projects

Cllr F. Tsoku

IDP& PMS and Planning

Clr M Molefe

Sports, Arts and Culture

CLr L Ndlovu

Community Development services

Clr V. Maluleka

Human Resources and Corporate Services

Clr M Moetji

Infrastructure and Development Services

Clr J Macheke

Local Economic Development and Planning

## list of Councilors

| NO | Initials and Surname | Gender | Occupation | Ward | Ward Councilor/Party Representative Councilor |
| --- | --- | --- | --- | --- | --- |
| 1 | Cllr A.Zimba | Male | Councilor | 1 | Ward Councilor |
| 2 | Cllr C. Moatshe | Female | Councilor | 2 | Ward Councilor |
| 3 | Cllr C.Lekalakala | Female | Councilor | 3 | Ward Councilor |
| 4 | Cllr D.Sono | Male | Councilor | 4 | Ward Councilor |
| 5 | Cllr J.Molefe | Male | Councilor | 5 | Ward Councilor |
| 6 | Cllr P. Letlhabi | Male | Councilor | 6 | Ward Councilor |
| 7 | Cllr L.Mosane | Male | Councilor | 7 | Ward Councilor |
| 8 | Cllr M.Baloi | Female | Councilor | 8 | Ward Councilor |
| 9 | Cllr S.Motshegoa | Male | Councilor | 9 | Ward Councilor |
| 10 | Cllr D.Mathimbi | Male | Councilor | 10 | Ward Councilor |
| 11 | Cllr L.Tlhabane | Male | Councilor | 11 | Ward Councilor |
| 12 | Cllr V.Mashaba | Male | Councilor | 12 | Ward Councilor |
| 13 | Cllr B.Sithole | Male | Councilor | 13 | Ward Councilor |
| 14 | Cllr S.Ndlovu | Female | Portfolio Chairperson | 14 | Ward Councilor |
| 15 | Cllr S.Skhosana | Male | Councilor | 15 | Ward Councilor |
| 16 | Cllr S.Nkwana | Male | Councilor | 16 | Ward Councilor |
| 17 | Cllr J.Baloyi | Male | Councilor | 17 | Ward Councilor |
| 18 | Cllr V.Moatung | Male | Councilor | 18 | Ward Councilor |
| 19 | Cllr L.Modise | Male | Councilor | 19 | Ward Councilor |
| 20 | Cllr P.Letlape | Male | Councilor | 20 | Ward Councilor |
| 21 | Cllr Motlhasedi | Male | Councilor | 21 | Ward Councilor |
| 22 | Cllr D.Sithole | Female | Councilor | 22 | Ward Councilor |
| 23 | Cllr M.Segona | Male | Councilor | 23 | Ward Councilor |
| 24 | Cllr D.Nkutshweu | Male | Councilor | 24 | Ward Councilor |
| 25 | Cllr V.Mphaphudi | Female | Portfolio Chairperson | 25 | Ward Councilor |
| 26 | Cllr O.Mmamabolo | Female | Councilor | 26 | Ward Councilor |
| 27 | G Manyike | Male | Mayor | 19 | PR Councilor |
| 28 | F Mapela | Female | Speaker | 21 | PR Councilor |
| 29 | K Mleta | Female | Chief Whip | 13 | PR Councilor |
| 30 | M Kodisang | Female | MPAC Chairprson | 24 | PR Councilor |
| 31 | F Tsoku | Female | Portfolio Chairperson | 17 | PR Councilor |
| 32 | V Maluleka | Female | Portfolio Chairperson | 18 | PR Councilor |
| 33 | J Macheke | Male | Portfolio Chairperson | 17 | PR Councilor |
| 34 | M Molefe | Male | Portfolio Chairperson | 1 | PR Councilor |
| 35 | C Shai | Male | Portfolio Chairperson | 25 | PR Councilor |
| 36 | C Pete | Male | Portfolio Chairperson | 26 | PR Councilor |
| 37 | M Moetjie | Male | Portfolio Chairperson | 13 | PR Councilor |
| 38 | M Sethole | Female | Councilor | 20 | PR Councilor |
| 39 | S Modisa | Male | Councilor | 22 | PR Councilor |
| 40 | S Kutumela | Male | Councilor | 19 | PR Councilor |
| 41 | D Langa | Male | Councilor | 20 | PR Councilor |
| 42 | S Mashele | Male | Councilor | 14 | PR Councilor |
| 43 | P Mabena | Male | Councilor | 18 | PR Councilor |
| 44 | L Moselane | Male | Councilor | 04 | PR Councilor |
| 45 | M Kutumela | Female | Councilor | 09 | PR Councilor |
| 46 | A Monageng | Male | councilor | 03 | PR Councilor |
| 47 | P Letebele | Male | Councilor | 10 | PR Councilor |
| 48 | D Mbekwa | Male | Councilor | 08 | PR Councilor |
| 49 | S Chauke | Male | Councilor | 08 | PR Councilor |
| 50 | G Mamadi | Female | Councilor | 12 | PR Councilor |
| 51 | S Selepane | Female | Councilor | 16 | PR Councilor |
| 52 | L Sekgaolela | Female | councilor | 25 | PR Councilor |

Objectives of the Municipal Council

Section 19. (1) of the Municipal Structures Act (1998) provides that a municipal council must strive within its capacity to achieve the objectives set out in section 152 of the Constitution.

Further section (2) requires a municipal council to annually review—

(a) the needs of the community;

(b) its priorities to meet those needs;

(c) its processes for involving the community;

(d) its organisational and delivery mechanisms for meeting the needs of the community; and

(e) its overall performance in achieving the objectives referred to in subsection

And further that (3) a municipal council must develop mechanisms to consult the community and community organisations in performing its functions and exercising its powers.

The municipal council is therefore the supreme decision maker on matters of municipal governance. King Iv (2016) provides that a municipal council as a governing body has the following responsibilities over and above those stipulated above:

# 15. HIGH LEVEL SECTOR PLANS

| Name | Status | Reason for Not reviewing | Submission to relevant departments |
| --- | --- | --- | --- |
| Water service master plan | An application was written to MISA for funding to develop a plan for the Municipality. |  |  |
| Local Economic development strategy | Reviewed |  |  |
| Land use scheme | Outdated will be available in the next financial year |  |  |
| Spatial Development framework | Outdated not yet review |  |  |
| Road Master Plan | Bojanala appointed a consultant to draft a road master plan |  |  |
| Disaster Management Plan | Outdated not yet review | COGTA will assist in the reviewing but currently there is lack of capacity |  |
| Financial Management Plan | Reviewed |  |  |
| Human Resource Management Plan | Reviewed |  |  |

## 15.1 Water Services Development Plan

Moretele Local Municipality is a Water Services Authority (WSA). As the WSA the Municipality must develop, update and implement the water services development plan (WSDP). In 2008, the Moretele Local Municipality undertook the initiative of compiling a WSDP.

The plan highlighted the following that the total number of housing units within the Municipality is 46 000. Out of this number a total of 14682 housing units have yard connections with standpipes inside the yards. The remaining 31 313 housing units do not have yard connections. The backlog in the provision of water services is about 31313 housing units. Most the residents are provided with water from groundwater schemes and wellfields. There are no industries within the Municipality. Most of the residents in the Municipality rely to a greater extent on subsistence farming, while others commute daily between Pretoria and the Municipality. There are small scale business institutions such as shops and car wash. Carousel Hotel is one of the business institutions in the Municipality. Other public institutions within the Municipality are clinics, schools and police stations. These institutions are supplied with water from community water supply schemes. Carousel Hotel is supplied with water from the bulk scheme. The backlog is currently being addressed through projects funded by the Municipal Infrastructure Grant (MIG). The estimated budget for addressing the backlog more than R161,981,326.16 over a period of five (5) years. It is envisaged that the water services backlog will be addressed by:

a. Implementation of reticulation infrastructure projects that are funded through the Municipal Infrastructure Grant (MIG) programme

b. Conducting feasibility study for extension of bulk water scheme for the villages in the northern part of the Municipality

There are three primary sources of water in the Municipality. These sources are summarised as follows:

 Abstraction from surface water sources within the Municipality’s area of jurisdiction

 Abstraction from groundwater sources such as boreholes or dug wells

 Purchase from external sources such as the City of Tshwane Metropolitan Municipality.

One of the serious challenges facing the Municipality is the debt related to the purchase of bulk water from the City of Tshwane Metropolitan

Municipality. This debt is more than R50million and there are a number of factors which contributes towards this. Some of these factors are:

A plan is outdated and the Bojanala district municipality is assisting the municipality in developing a plan.

## 15.2 Land Use Scheme

The municipality has, through the support of the Department of Rural Development and Land Reform, prepared the Land Use Management Scheme known as the Moretele Local Municipality Land Use Scheme, 2016, and shall hereafter be referred to as the “Scheme”.

Enactment

The Scheme has been prepared in terms of Section 24 of the Spatial Planning and Land Use Management Act, 2013, (Act No. 16 of 2013) and enacted in terms of the Moretele Spatial Planning and Land Use Management By-Law. The Scheme shall come into operation on the date determined by the Municipal Manager by publication of a notice thereof in the Provincial Gazette.

Land Use Rights Whether or not land is registered in terms of the Deeds Registries Act, 1937 (Act No. 47 of 1937), the land may be used only in accordance with the land use rights held in terms of the Scheme. All conditions included in a title deed of a land parcel within the municipality supersede the land use rights granted by the Moretele Land Use Scheme. A Register of Land Use Rights shall be the definitive source of the land use and development rights of a property.

Authorised Local Municipality

The Moretele Local Municipality, hereafter referred to as the “Municipality”, is the authority responsible for enforcing and carrying out the provisions of the Scheme.

Area of Scheme

The Scheme is applicable to the area of jurisdiction of the Moretele Local Municipality, as proclaimed.

Purpose of the Land Use Scheme

A land use scheme must give effect to and be consistent with the municipal spatial development framework and determine the use and development of land within the municipal area to which it relates in order to promote—

i. economic growth;

ii. social inclusion;

iii. efficient land development; and

iv. minimal impact on public health, the environment and natural resources.

Components of the Land Use Scheme

The Land Use Scheme consist of:

i) regulations setting out the procedures and conditions relating to the use and development of land in any zone;

ii) a map indicating the zoning of the municipal area into land use zones; and

iii) a register of all amendments to such land use scheme.

iv) a register of all land use rights of all properties.

Transitional Arrangements

- All existing, legal land use rights that were in effect on properties prior to the effective date are deemed to continue in full force and effect and are hereby incorporated into the Scheme.

- Should a mistake or oversight be made in the recording of an existing land use right, such mistake or oversight shall be rectified, on the producing of proof of such existing land use right by the landowner.

- Any application made and accepted in terms of a former zoning scheme or town planning scheme which is still in process at the commencement date shall be assessed and finalised in terms of such former zoning scheme or town planning scheme regulations, except where it has been withdrawn by the applicant in writing.

- Where a rezoning application was approved prior to the commencement of this Land Use Scheme but has not yet been acted on, or where a rezoning was approved as contemplated in Section 1.8.3 within the provisions of a former zoning scheme or town planning scheme, after the commencement of this scheme, the affected land unit/s in such approval shall be deemed to be allocated with a corresponding zone in accordance with this Land Use Scheme, where such an approval is acted on.

- Where a building plan application was formally submitted and accepted:

a) before commencement of this Land Use Scheme and which is still being processed; or

b) after commencement of this Land Use Scheme, with the express purpose to act on a valid approval granted for any application in terms of planning law or in terms of a former zoning scheme;

such building plan will be assessed and finalized within the approval granted and the land use restrictions or provisions of the applicable zone in the former zoning scheme.

- Where any approval in terms of the Ordinance or a former zoning scheme has been acted on and constitutes a contravention of any provision in a zone in this Land Use Scheme, for the purposes of this Land Use Scheme it will not be considered to be an offence but a lawful non-conforming use.

- Development applications that, prior to this scheme, were submitted and approved, but not proclaimed, are deemed to be proclaimed.

- If flats were erected on stands in this use zone on or before the fixed date, such flats are deemed to be a primary right.

Land Use Rights Register

The Municipality must keep and maintain a land use scheme register in a hard copy and electronic format as approved by the Council and may contain the following but is not limited to:

(a) Date of application;

(b) Name and contact details of applicant;

(c) Type of application;

(d) Township/farm name;

(e) Erf or farm number;

(f) Portion/remainder;

(g) Property description;

(h) Existing zoning;

(i) Square metres granted;

(j) Density;

(k) Floor area ratio;

(l) Height (storeys/meters);

(m) Coverage;

(n) Building line;

(o) Parking requirements;

(p) Amendment scheme number;

(q) Annexure number;

(r) Item number;

(s) Item date;

(t) Decision (approved/not approved);

(u) Decision date.

Both the Land use Scheme (2016) and the bylaws are still under review pending the finalization by North provincial land use management

## 15.3 Spatial Development Framework

The Municipality has developed the Spatial Development Framework consistent with SPLUMA regulations.

Spatial Planning and Land Use Management Act 2013 (SPLUMA)

The Spatial Planning and Land Use Management Act, 2013 (SPLUMA) is a legal framework for all spatial planning and land use management legislation in South Africa. It seeks to promote consistency and uniformity in procedures and decision-making. Other objectives include addressing historical spatial imbalances and the integration of the principles of sustainable development into land use and planning regulatory tools and legislative instruments. SPLUMA requires national, provincial, and municipal spheres of government to prepare SDFs that establish a clear vision which must be developed through a thorough inventory and analysis based on national spatial planning principles and local long-term development goals and plans. SDFs are thus mandatory at all three spheres of government.

Section 12 (1) sets out general provisions which are applicable to the preparation of all scales of SDFs.

These provisions require that all SDFs must:

a. interprets and represent the spatial development vision of the responsible sphere of government and competent authority.

b. be informed by a long-term spatial development vision.

c. represents the integration and trade-off of all relevant sector policies and plans.

d. guide planning and development decisions across all sectors of government.

e. guides a provincial department or municipality in taking any decision or exercising any discretion in terms of this Act or any other law relating to spatial planning and land use management systems.

f. contributes to a coherent, planned approach to spatial development in the national, provincial, and municipal spheres.

g. provides clear and accessible information to the public and private sector and provide direction for investment purposes.

h. includes previously disadvantaged areas, areas under traditional leadership, rural areas, informal settlements, slums and land holdings of state-owned enterprises and government agencies and address their inclusion and integration into the spatial, economic, social, and environmental objectives of the relevant sphere.

i. address historical spatial imbalances in development.

j. identifies the long-term risks of spatial patterns of growth and development and the policies and strategies necessary to mitigate those risks.

k. provide direction for strategic developments, infrastructure investment, promote efficient, sustainable, and planned investments by all sectors and indicate priority areas for investment in land development.

l. promotes a rational and predictable land development environment to create trust and stimulate investment.

m. take cognizance of any environmental management instrument adopted by the relevant environmental management authority.

n. give effect to national legislation and policies on mineral resources and sustainable utilization and protection of agricultural resources; and

o. considers and, where necessary, incorporate the outcomes of substantial public engagement, including direct participation in the process through public meetings, public exhibitions, public debates and discourses in the media and any other forum or mechanisms that promote such direct involvement.

The Local Economic Development and Planning consider the following high impact projects for 2024-2025 financial year.

- Closure and Rehabilitation of Ga-Mmotla illegal waste site.

Contractor is appointed and currently busy with the application and to conduct relevant studies in line with the National waste management Act and National environment Act which will be submitted for Municipal Infrastructure Grant.

- New landfill site at Makapanstad

A study has been concluded and busy with consolidation of the study to determine the costs and designs which will then be submitted for Municipal infrastructure grant.

- Rural Development plans

The following areas are identified for such a project.

- Makapanstad

- Mathibestad

- Maubane

Settlement Clusters

All settlement within the Municipality is important in terms of promoting a better livelihood for all. The SDF identified the following clusters of settlements each linked with the proposed nodes.

| CLUSTER 1: |  |
| --- | --- |
| 01. | Ruigtesloot, De-Grens, Phedile, Little Trust, Tlholoe & Bollantlokwe |
| 02. | Olverton, Voyenteen, Swartboom, Tlounane & Utsane |
| 03. | Cyferskuil, RDP & Walmaan |
| 04. | Lebotlwane, Slaagboom & Mmukubyane |
| 05. | Sutelong, Jonathan, Dikgopaneng, Flynkzyndrift & Ga-Habedi |
| 06. | Ngobi, Dipetlelwane, Transactie, Selepe & Jumbo |
| CLUSTER 2: |  |
| 07. | Lebalangwe, Mmakgabetlwane, Rabosula, Kalkbank Trust, Noroki, Swartdam & Mmotong |
| 08. | Mmakaunyane |
| 09. | Motla |
| 23. | Mmakaunyane, Skierlik, Kromkuil & Motla |
| 25. | Moeka, Vuma, Mzimdala 1 & 2, Prutchard Power, Msholozi, Union Buildings |
| 26. | Ratjiepane & Kromkuil |
| CLUSTER 3: |  |
| 13. | Bosplaas East, Carousel View & Papatso View |
| 14. | Dertig, Danhouse, Ramaphosa & Sespond |
| 15. | Greenside |
| 16. | Hani View, Dihibidung & Danhouse |
| 17. | One & Ten, Opperman, Thulwe, Potoane, Prieska & Makapanstad |
| 19. | Mathibestad |
| 22. | Lefatlheng, Dertig, Ramatla & Bosplaas |
| CLUSTER 4: |  |
| 10. | Dikebu, Moema, Mocheko, Lekgolo, Tladistad & Mmatlhwaela |
| 11. | Mogogelo |
| 12. | Mathibestad, Marcus View (Mathibestad RDP) |
| 18. | Lefatlheng |
| 20. | Makapanstad |
| 21. | Kgomo Kgomo, Kotant, Moratele & Makapanstad |
| 24. | Mathibestad |

Development Corridors

The SDF provides that the identification of development corridors and the focusing of economic development around these corridors could improve the socio-economic opportunities within the MLM. However, limited opportunities exist within communities which are situated along these corridors. Therefore, it is important to understand the sensitivity and functionality of a corridor, and to ensure its mobility function versus that of its accessibility function (NATMAP, 2017). Furthermore, it is more sustainable by focusing economic development, housing and other civil services at the specific strategic nodes identified. The table below depict the important internal and external linkages of the MLM.

Although not situated within the MLM, the N1 along the eastern boundary of the municipal area can be regarded as an important national transport corridor.

The route through Motla, Swartdamstad up to Makapanstad and from its intersection eastwards and south eastwards through Mathibestad, Dertig and Bosplaas to the Temba node in Tshwane form part of the primary development corridor.

The route north east from Ngobi through Swartboom, Olverton and Cyferskuil provides linkages to the national transport corridor east of the Municipal area.

The tertiary linkages include all the internal routes linking the remaining settlements within the Municipal jurisdiction.

The route from Moretele through Ga-Hebedi and Jonathan facilitates a linkage with the provincially important tourism node around the Klipvoordam and Klipvoordam Nature Reserve. Although not located within the Municipal area, the route from Motla towards Soshanguve can also be considered as a tourism route linking the Tswaing Meteorite Crater Reserve.

The route running along the northern boundary of the City of Tshwane Metropolitan Municipality from Hammanskraal in the east through Temba, Stinkwater, Eersterust up to the Winterveld area, can be regarded as an important external linkage

SPATIAL PROPOSALS

SPLUMA requires a Municipal Spatial Development Framework to spatially depict the spatial form of a Municipality for the next five, ten and twenty years, as well as identifying current and future significant structuring and restructuring elements of the spatial form of the Municipality.

Primary Node

The primary node consists of the following of settlements listed below:

- Danhouse

- Sespond

- Ramaphosa

- Dertig

- Mathibestad

- Mathibestad RDP

- Makapanstad

The majority of population reside in Mathibestad and Makapanstad. Mathibestad is the seat of the Moretele Local Municipality. The primary development corridor connects all the settlements listed above. Numerous businesses and community facilities are also located within the node. The following figures represent some economic indicators within the primary node. StatsSA dwelling framework was sourced to determine the amount of additional structures built since 2011. These figures also depict the percentage of land being used for various zoning purposes, as well as the availability of land for any future extension.

Secondary Node

The Secondary Node consist of the following settlements:

- Motla

- Ratjiepane

- Moeka

- Swartdamstad

The majority of the population in the secondary node resides in the settlement Motla, which is also the only formalised area within the node. The primary development corridor runs from Makapanstad towards Swartdamstad and connects Moeka and Motla to the south towards Soshanguve.

The following figures represent some economic indicators within the secondary node. StatsSA dwelling framework was sourced to determine amount of additional structures built since 2011. These figures also depict the percentage of land being used for various zoning purposes, as well as the availability of land for any future extension. Figure 45 represents a combination of statistical information for all settlements within the secondary node. While Figure 46 to Figure 49 represents individual statistics for each settlement.

Rural Nodes

As previously mentioned the Moretele Local Municipality mainly consist of rural areas. Three Tertiary nodes were identified within the Municipality namely:

- Tertiary node A: Moretele/Sutelong

- Tertiary node B: Ngobi/Transactie/Swartboom

- Tertiary node C: Cyferkuil/Walman/Olverton/ Mogohlwaneng

Development principles:

Principle 1: Urban/Rural edge

The urban/rural edge should be utilised to manage growth within the Tertiary Node C.

Principle 2: Densification

It is recommended that all vacant stands or commonage areas within the settlement boundaries must first be developed before any outward development is considered. The majority of vacant land exist within the Mogohlwaneng settlement with some vacant stands existing within the formalized areas such as Cyferkuil, Walman and Olverton.

Principle 3: Open Space system

Any open space network within the Municipal jurisdiction should not be considered for any development.

Principle 4: Cultivation and Rural Development Plan

Protect any high potential agricultural land and promote small-scale extensive commercial farming activities. Prevent mining activity from encroaching onto high potential agricultural land. The following are proposals in terms of rural development within the Tertiary Node C;

 Provide training to diversify crops.

 Provide infrastructure to farmers in order to undertake graze management

Principle 5: Protect

Any open space network, land with high swelling clays or land close to rivers, dams or wetlands should not be developed. Any development within a conservation area should only take place if the development acquired approval from key environmental departments/and if the development promotes tourism (refer to Table 42).

Principle 6: Economic Zone

It is recommended as far as possible that all business and retail activities should be restricted to the areas indicated A and B on Map 37. Informal trade should also be encouraged at the proposed areas (Refer to Figure 42, Figure 43 and Figure 44).

Principle 7: Manage

The “blue” areas on Map 37 include a 100 metre buffer around Churches, Community Halls, Clinics, Schools and other key community facilities. All taverns, bottle stores and funeral parlours shops should be discouraged in these areas.

Principle 8: Intensify

The areas highlighted in “red” on Map 37 include a 150 metre buffer around land uses such as business activities. These areas should act as little nodes, but only where the following principles are applied;

 Importance (In terms of the function the area serves within the municipality

 Service and function

 Access to Major corridors

 Link to activity spines and corridors

Principle 9: Access

The node is in close proximity to the R101 which is adjacent to the N1. The secondary linkage connects the node with the Tertiary Node B. Access is also available from the R101 on the eastern side of the node. Furthermore, the road networks connecting various settlements need to be maintained and preserved to facilitate easy access to and from the node.

Principle 10: Industrial Zones

Any existing industrial activities should be strongly supported. Promote future industrial activities within the node

Principle 11: Tourism

Promote tourism opportunities for small scale business enterprises such as the trading of handmade arts and crafts.

Spatial Development Pattern

The Spatial Planning and Land Use Management Act 2013 requires a written and spatial representation of a 5, 10 and 20 years desired spatial growth pattern. The following describes the timeframe of how the Secondary node should grow.

Year 0 – Year 5:

 Protect, enhance and promote business activities within the identified areas

 Establish a tourism strategy

 Provide training to local and potential farmers to diversify crops.

Year 5 – Year 10:

 Promote infrastructure development

 Implement the tourism strategy

 Provide infrastructure to farmers

Year 10 – Year 20:

 Future development areas – Only consider this zone when all vacant/commonage areas have been developed within the settlements.

The final SDF is attached as annexure C

## 15.4 Local Economic Development Strategy

Moretele Local Municipality has identified the following as main objectives of the LED Strategy:

- Increase employment opportunities

- Grow local Gross Domestic Product

- Reduce Poverty

- Increase economic activity

- Conducive Economic Environment

- Competent and Growing SMME

Moretele Local Municipality has four main and active economic drivers in the following sectors:

The key players in all these sectors are Small Micro and Medium Enterprises which include Cooperatives and individual business owners.

The strategy provides that Agriculture is the strongest economic pillar with high potential for growth in Moretele Local Municipality. There is a growing need to solve the host of challenges faced by the Agriculture sector in a more integrated manner, within the framework of sustainable development. Rural and inclusive development strategies in the past have moved between maximising growth through promoting commercial crops and emphasising food production / self –sufficiency on one hand and import substitution on the other.

The municipality is expected to allocate resources in ensuring the realisation of the various strategies and programmes outlined in the therein (See annexure D).

## 15.5 SMME Development Policy

The SMMS Policy provides that its purpose is to enable Moretele Local Municipality to pro-actively:

- Identify and list all SMMEs and Cooperatives existing within Moretele Local Municipality.

- Conduct Skills and capacity audit on all identified and listed SMMEs.

- Identify training needs and programmes relevant for capacity building and closing skills gap in the SMMEs.

- Compile and manage database of all SMMEs.

- Categorise Businesses in the different sectors of the local economy.

- Develop and implement a monitoring tool for growth and development of SMME and their access and participation on the provision of goods and services to Moretele Local Municipality.

The role of the Municipality

Whilst Moretele Local Municipality acknowledges that Enterprise Development and Incubation is not its core function, the Municipality will create a platform for Enterprise Development which will in turn benefit the growth of the Local Economy. Thus, the role of the Municipality shall be:

- Through the LED and Planning Department, to advice and refer SMMEs to relevant Enterprise Development institutions like Northwest Development Corporation (NWDC), SEDA, KHULA, NEF, IDC etc. for Financial and Non- Financial Support. This department shall play the intra- coordinating role between the Special Projects Office, Supply Chain Management, Finance, and other Municipal Departments with regards to

- To be a coordinating and facilitation link between Enterprise Development institutions, National and Provincial spheres of Government.

- To act as a facilitator of joint ventures between established businesses and local SMMEs/Cooperatives to encourage enterprise development and skills transfer.

- To ensure that the listed SMMEs operates in areas that are zoned for business as per municipal by-laws.

- To ensure that LED and Planning Department is well capacitated, and staff is trained to provide advisory, support and business plan analysis services to SMMEs and Cooperatives.

- To identify skills gap within the listed SMMEs and come up with relevant training programmes.

- To source and partner with accredited training service providers for identified training programmes of SMMEs.

- In collaboration with Supply Chain Management, to ensure that listed and supported SMMEs participate in the provision of goods and services to Moretele Local Municipality.

- The LED and Planning Director to appoint a committee for selection and screening of SMME and Projects to be supported

- Through a managed Database system, to ensure that there is communication about business opportunities and updates. This shall be through:

  - SMS Notifications.

  - Information and awareness roadshows.

  - E-mail notifications.

  - Public notices.

- To develop and maintain a Monitoring and Evaluation system for the listed and supported SMMEs and Cooperatives with regards to:

  - Employment creation with Youth and Women as a priority.

  - Sustainability.

  - Ability to pay Municipal rates and services.

The policy remains a pivotal tool to not only espouse a vision to support and develop local entrepreneurs but a yardstick to measure the efficacy of local economic development strategies in promoting access to emerging opportunities to local businesses. The policy is attached as annexure E.

# 16. ANNUAL OPERATIONAL PLAN

The section below provides a high-level picture of the development objectives, indicators and targets which define the operational plan of the municipality consistent with circular 13 issued by National Treasury outlined in the table below:

| Component | Description |
| --- | --- |
| Monthly Projections of Revenue to be Collected for each Source | - The Municipality has to institute measures to achieve its monthly revenue targets for each source - These measures will enable the Municipality to assess its cash flow on a monthly basis with a view to undertaking contingency plans should there be a cash flow shortage or other challenges and positives |
| Monthly Projections of Expenditure and Revenue for each Vote | - The monthly projection of revenue and expenditure per vote relate to the cash paid and reconciles with the cash flow statement adopted with the budget - The focus under this component is a monthly projection per vote in addition to projections by source |
| Quarterly Projections of Service Delivery Targets and Performance Indicators for each Vote | - This component of the SDBIP requires non-financial measurable performance objectives in the form of service delivery targets and other indicators of performance - The focus is on outputs rather than inputs - Service delivery targets relate to the level and standard of service being provided to the community and include the addressing of backlogs in basic services |
| Detailed Capital Budget Broken Down by Ward over Three Year | - Information detailing infrastructural projects per ward containing project description and anticipated capital costs over the three-year period |

High level Strategic Objectives of the Municipality

Municipal objectives by Directorate

# 17. Service Delivery Objectives, Indicators and Targets

| NDP Chapter |  | Chapter 4: Economic Infrastructure, Chapter 13: Building a capable state, Chapter 12: Building Safer Communities, Chapter 14: Promoting accountability and fighting corruption, Chapter 8: Human Settlements |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| National Outcome |  | Responsive, Accountable, Effective and Efficient Local Government System, An efficient, competitive and responsive economic infrastructure network |  |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objective |  | To ensure access to sustainable services and infrastructure to all households |  |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  | Basic Service Delivery (IDS) |  |  |  |  |  |  |  |  |  |  |  |  |
| Planning Level | Planning Statement | Indicator | Technical Indicator Description | Evidence | UOM | Baseline | Annual budget | Annual Target | Q1 Jul23-Sept23 | Q2 Oct23-Dec23 | Q3 Jan 24-Mar24 | Q4 Apr24-Jun24 | Administrative |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | DEPT | RESP PERSON |
| Outcome Sdbip ref.1 | Optimised access to water services | Percentage (100) of the municipal population that has access to safe and reliable water services | IDS-W-01 | Q4: Municipal Water Coverage Report, mapping of water supply infrastructure and services to show the location and coverage of water systems. | Percentage | 39050 | R74,391.070.63 | 100 |  |  |  | 100 | Office of the Municipal Manager | Municipal Manager |
| Output Sdbip ref 1.1 | Percentage (100) completed of concrete resevoir with 6 elevated steel tanks and booster pump in (Moeka, Ga-Motle, Ratjiepane, Kromkuil, Mmakaunyane & Norokie) Schedule B by December 2024 | Percentage (100) completion of concrete resevoir with 6 elevated steel tanks and booster pump by June 2024 in (Moeka, Ga-Motle, Ratjiepane, Kromkuil, Mmakaunyane & Norokie) Schedule B | IDS-W-01 | Q2: Completion certificate, | Percentage | 39050 | R5,000,000.0 | 100 | 75 | 100 |  |  | IDS | Director IDS |
| Activity Sdbip ref 1.1.1 | Construction of concrete reservoir | Percentage (100) completion of construction of concrete reservoir by December 2024 | IDS-W-01 | Q1: Progress Reports Q2: Completion certificate, Progress Reports | Percentage |  |  | 100 |  | 100 |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity Sdbip ref 1.1.2 | Construct 6 steel tanks by December 2024 Installation of 6 steel tanks by December 2024 | Number (6) of steel tanks installed by December 2024 | IDS-W-01 | Q1: Progress Reports Q2: Completion certificate, Progress Reports | Number |  |  | 6 |  | 3 | 6 |  | Water & Sanitation Provision & Authority | Manager |
| Activity 1.1.3 | Installation of booster pump by December 2024 | Installation of booster pump by December 2024 | IDS-W-01 | Q3: Completion certificate, | Percentage |  |  | 100 |  | 100 |  |  | PMU Manager | Manager |
| Output 1.2 | Additional 1000 households connected to the water networks by June 2025 | Water supply to Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) with reticulation and yard connections Schedule C - 1000 Yard Connections by June 2025 Number (1000) of additional households with reticulation and yard connections Schedule C Water supply to Moeka, (Ga-Motle, Ratsiepane, Kromkuil, Mmakaunyane, Norokie) by June 2025 | IDS-W-02 | Q1: Appointment Letter, Minutes, Progress Reports Q2: Progress Reports, Minutes Q3: Progress Reports, Minutes Q4: Completion certificate, Progress Reports, Happy Letters | Number | 39050 | R 21 391 070.63 | 1000 |  |  | 300 | 1000 | IDS | Director IDS |
| Activity 1.2.1 | Complete appointment of contractor and site establishment by September 2024 Appointment of contractor and site establishment by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment by September 2024 | IDS-W-02 | Q1: Appointment Letter, Minutes, Progress Reports | Percentage |  |  | 100 | 100 |  |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity Sdbip ref 1.2.2 | Install km (24.6) pipeline by June 2025 Installation of 24.6km pipeline by June 2025 | Km (24.6) of water reticulation pipeline completed by June 2025 | IDS-W-02 | Q2: Progress Reports, Minutes Q3: Progress Reports, Minutes Q4: Completion Certificate | KM |  |  | 24.6 |  | 5 | 18 | 24.6 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.2.3 | Install number (1000) yard connections in Moeka by June 2025 Installation of yard connections in Moeka by June 2025 | Number (1000)-yard connections in Moeka by June 2025 | IDS-W-02 | Q3 – Q4: Progress Reports, Minutes, Happy Letters Q4: Completion Certificate | Number |  |  | 1000 |  |  | 300 | 1000 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.2.4 | Install number (1000) of households with Piped Water Inside Yard by June 2025 Installation of Piped Water Inside Yards of 1000 households | Number (1000) of households with piped water inside the yard by June 2025 | IDS-W-02 | Q3 – Q4: Progress Reports, Minutes, Happy Letters Q4: Completion Certificate | Number |  |  | 1000 |  |  | 300 | 1000 | Water & Sanitation Provision & Authority | Manager |
| Output 1.3 | 1.4Ml and 117kl elevated steel tank constructed with 400-yard connections in ward 15 Additional 400 households connected to the water networks by June 2025 | Construction of 1.4Ml and 117kl elevated steel tank with 400-yard connections in ward 15 Number (400) of additional households connected to the water networks in…… by June 2025 | IDS-W-03 | Q1: Appointment Letter, Minutes, Progress Reports Q2: Progress Reports, Minutes Q3: Progress Reports, Minutes Q4: Completion certificate, Progress Reports, Minutes, Beneficiary list, Happy Letters | Number | 39050 | R 20 000 000.00 | 400 |  |  | 200 | 400 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.3.1 | Appoint Contractor and establish site by September 2024 Appointment of Contractor and establish site by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment by September 2024 | IDS-W-03 | Q1: Appointment letter, Minutes, Progress Report | Number |  |  | 100 | 100 |  |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity 1.3.2 | Complete Km (3) of water reticulation pipeline by December 2024 | Km (3) of water reticulation pipeline completed by December 2024 | IDS-W-03 | Q2: Progress report & Minutes | KM |  |  | 3 |  | 3 |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity Sdbip ref 1.3.3 | Install Number (400)-yard connections by June 2025 | Number (400)-yard connection s by June 2025 | IDS-W-03 | Q3: Progress report, Minutes, | Number |  |  | 400 |  |  | 400 | 400 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.3.4 | Install 1.4 Ml & 117Kl steel tanks by June 2025 Installation of 1.4 Ml & 117Kl steel tanks by June 2025 | installation of steel tanks by June 2025 Number (1) 1.4ml steel tank installed by June 2025 | IDS-W-03 | Q4: Progress, Minutes, Beneficiary list, Happy letters Completion Certificate | Number |  |  | 2 |  |  |  | 2 | Water & Sanitation Provision & Authority | Manager |
| Output 1.4 | 1.7Ml elevated steel tank Constructed with 450-yard connections in Ward 16 by June 2025 Additional 450 households connected to the water networks by June 2025 | Construction of 1.7Ml elevated steel tank with 450-yard connections ward 16 by June 2025 Number (450) of additional households connected to the water networks by June 2025 | IDS-W-04 | Q1: Appointment Letter, Minutes, Progress Reports Q2: Progress Reports, Minutes Q3: Happy Letters Progress Reports, Minutes Q4: Completion certificate, Progress Reports, Minutes, Happy Letters | Number | 39050 | R 20 000 000.00 | 450 |  |  |  | 450 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.4.1 | Complete appointment of contractor and site establishment by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment by September 2024 | IDS-W-04 | Q1: Appointment Letter, Minutes, Progress Reports | Percentage |  |  | 100 | 100 |  |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity 1.4.2 | Construct a 1.7Ml elevated steel tank in Ward 16 by June 2025 | Construction of 1.7Ml elevated steel tank by June 2025 Number (1) of 1.7Ml elevated steel tank constructedby June 2025 | IDS-W-04 | Q2: Progress Reports, Minutes Q4: Progress Reports, Minutes | Number |  |  | 1 |  |  |  | 1 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.4.3 | Construct 450-yard connections in ward 16 by June 2025 | Construct 450-yard connections in ward 16 by June 2025 | IDS-W-04 | Q3: Progress Reports, Minutes Q4: Progress Reports, Minutes, Beneficiary list, Happy letters & Completion Certificate |  |  |  | 450 |  |  | 230 | 220 |  |  |
| Activity Sdbip ref 1.4.4 | Complete Km (3) of water reticulation pipeline by December 2024 | Km (3) of water reticulation pipeline completed by December 2024 | IDS-W-04 | Q2: Progress report, Minutes | KM |  |  | 3 |  | 3 |  |  | Water & Sanitation Provision & Authority | Manager |
| Output 1.5 | 12 boreholes drilled in Ward 1 (Ruigtesloot) by June 2025 | Ward 1 water reticulation and yard connections (Ruigtesloot)—Drilling of 12 Boreholes by June 2025 Number (12) of boreholes drilled in Ward 1 (Ruigtesloot) by June 2025 | IDS-W-05 | Q1: Appointment Letter, Minutes, Progress Reports Q2: Progress Reports, Minutes Q3: Progress Reports, Minutes Q4: Completion certificate, Progress Reports, Minutes, Beneficiary list & Happy letters | Number | 39050 | R 8 000 000.00 | 12 |  |  |  | 12 | Water & Sanitation Provision & Authority | Manager |
| Activity 1.5.1 | Drill number (12) of boreholes by June 2025 Drill 12 boreholes by June 2025 | Number (12) of boreholes Drilled by June 2025 | IDS-W-05 | Q2-Q3: Progress reports & Minutes Q4: Progress Reports, Minutes & Completion Certificate | Number |  |  | 12 |  |  | 6 | 6 | IDS | PMU Manager |
| Outcome 2 | To enhance human dignity through adequate sanitation by June 2025 Human dignity enhanced through adequate sanitation by June 2025 | Percentage (100) of households in the municipality with access to improved sanitation facilities by June 2025 | IDS-W-05 | Q3: Municipal Sanitation Coverage Report, mapping of sanitation infrastructure services to show the location and coverage of water systems. | Percentage |  | R43,500.000 | 100% |  |  |  | 100% | Office of the Municipal Manager | Municipal Manager |
| Output 2.1 | Constructed 585 VIP toilets in Ward 6 by June 2025 | Number (585) of VIP toilets constructed in Ward 6 by June 2025 | IDS-W-06 | Q1: Appointment Letter, Progress Reports, Minutes Q2 – Q3: Progress Reports, Minutes Q4: Progress Report, Minutes, Completion Certificate, Beneficiary list, Happy letters | Number | 585 | R16 500 000.00 | 585 |  |  |  | 585 | IDS | Director IDS |
| Activity Sdbip ref 2.1.1 | Appointment of contractor and establish site In Ward 6 by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment in Ward 6 by September 2024 | IDS-W-06 | Q1: Appointment letter, Progress Report & Minutes | Percentage |  |  | 100 | 100 |  |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity 2.1.2 | Construct 585 VIP toilets by June 2025 in ward 6 by June 2025 | Number (585) VIP toilets constructed by June 2025 in Ward 6 | IDS-W-06 | Q2-Q4: Progress report & Minutes Q4: Progress Reports, Completion certificate, beneficiary list & Happy letters | Number |  |  | 585 |  | 195 | 195 | 195 | Water & Sanitation Provision & Authority | Manager |
| Output 2.2 | Constructed 680 VIP toilets in Ward 7 by June 2025 | Number (680) of VIP toilets constructed in Ward 7 by June 2025 | IDS-W-06 | Q1: Appointment Letter, Progress Reports, Minutes Q2 – Q3: Progress Reports, Minutes Q4: Progress Report, Minutes, Completion Certificate, Beneficiary list, Happy letters | Number | 38320 | R18 500 000.00 | 680 |  |  |  | 680 |  |  |
| Activity 2.2.1 | Appointment of contractor and establish site In Ward 7 by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment in ward 7 by September 2024 | IDS-W-06 | Q1: Appointment letter, Progress Report & Minutes | Percentage |  |  | 100 | 100 |  |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity 2.2.2 | Construct 680 of VIP toilets by June 2025 in ward 7 | Number (680) VIP toilets constructed in Ward 7 by June 2025 | IDS-W-06 | Q2-Q3: Progress report & Minutes Q4: Progress Reports, Completion certificate, beneficiary list & Happy letters | Number |  |  | 680 |  | 220 | 220 | 240 | Water & Sanitation Provision & Authority | Manager |
| Output 2.3 | Constructed 400 VIP toilets in Ward 13&14 by June 2025 | Number (400) of VIP toilets constructed in Ward 13&14 by June 2025 | IDS-W-07 | Q1: Appointment Letter, Progress Reports, Minutes Q2 – Q3: Progress Reports, Minutes Q4: Progress Report, Minutes, Completion Certificate, Beneficiary list, Happy letters | Number | 38320 | R 9000 000.00 | 400 |  |  |  | 400 | IDS | Director IDS |
| Activity Sdbip ref 2.3.1 | Appointment of contractor and establish site In Ward 13 & 14 by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment in ward 13&14 | IDS-W-07 | Q1: Appointment letter, Progress Report & Minutes | Number |  |  | 100 | 100 |  |  |  | Water & Sanitation Provision & Authority | Manager |
| Activity 2.3.2 | Construct 400 of VIP toilets by March 2025 in ward 13 & 14 | Number (400) VIP toilets constructed by March 2025 in ward 13 & 14 | IDS-W-07 | Q2: Progress report & Minutes Q3: Progress Report, Completion certificate, beneficiary list & Happy letters | Number |  |  | 400 |  | 200 | 200 |  | Water & Sanitation Provision & Authority | Manager |
| Outcome 3 | To promote and to ensure integrated and safe road networks Integrated and safe road networks promoted and ensured | Percentage (100) implementation of planned municipal road network integration initiatives | IDS-W-08 | Q4: Municipal Road Network Report | Percentage | 98KM |  | 100 |  |  |  | 100 | Office of the Municipal Manager | Municipal Manager |
| Output 3.1 | Paved roads & stormwater drainage constructed in ward 01 by June 2025 | Km (1) of road paved by June 2025 in ward 01 | IDS-W-08 | Q1: Appointment Letter, Progress Report, Minutes Q2 – Q3: Progress Reports, Minutes, Q4: Progress Report, Minutes, Completion Certificate | Km | 98KM | R 8 000 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity 3.1.1 | Appointment of contractor and establish site In Ward 1 by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in ward 01 | IDS-W-08 | Q1: Appointment letter, Progress Report & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity 3.1.2 | Excavate 1 km by December 2024 | Km (1) excavated by December 2024 in ward 01 | IDS-W-08 | Q2: Progress report | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.1.3 | Construct 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 01 | IDS-W-08 | Q3: Progress report | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity Sdbip ref 3.1.4 | Construction 1 km of paved road by June 2025 Project complete | Km (1) paved road completed by June 2025 | IDS-W-08 | Q4: Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Output 3.2 | Paved roads & stormwater drainage constructed in ward 12 (Mathibestad) by June 2025 | Km (1) of road paved by June 2024 in ward 12 (Mathibestad) by June 2025 | IDS-W-09 | Q1: Appointment letter, Progress Reports & Minutes Q2-Q3: Progress Report, Minutes Q4: Progress Reports, Minutes & Completion certificate | Km | 98KM | R 10 000 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity 3.2.1 | Appointment of contractor and establish site In Ward 12 (Mathibestad) by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment in ward 12 (Mathibestad) | IDS-W-09 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity 3.2.2 | Excavate 1 km by December 2024 | Km (1) excavation by December 2024 in ward 12 (Mathibestad) | IDS-W-09 | Q2: Progress report & Minutes | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.2.3 | Construction of 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 12 (Mathibestad) | IDS-W-09 | Q3: Progress report & Minutes | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity 3.2.4 | Construction of 1 km of paved road & stormwater drainage by June 2025 Project complete | Km (1) paved road completed with stormwater drainage by June 2025 | IDS-W-09 | Q4: Progress Reports, Minutes & Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Output 3.3 | Paved roads & stormwater drainage constructed in ward 21 (Kgomo kgomo) by June 2025 | Km (1) of road paved by June 2024 in ward 21 (Kgomo kgomo) by June 2025 | IDS-W-10 | Q1: Appointment letter, Progress Reports & Minutes Q2-Q3: Progress Report, Minutes Q4: Progress Reports, Minutes & Completion certificate | Km | 98KM | R 8 000 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity Sdbip ref 3.3.1 | Appointment of contractor & site establishment in Ward 21 (Kgomo kgomo) by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in ward 21 (Kgomo kgomo) | IDS-W-10 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity 3.3.2 | Excavate 1 km by December 2024 | Km (1) excavated by December 2024 in ward 21 (Kgomo kgomo) | IDS-W-10 | Q2: Progress report | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.3.3 | Construction of 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 21 (Kgomo kgomo) | IDS-W-10 | Q3: Progress report | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity 3.3.4 | Construction of 1 km of paved road by June 2025 | Km (1) paved road completed by June 2025 | IDS-W-10 | Q4: Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Output 3.4 | Paved roads & stormwater drainage constructed in ward 19 | Km (1) of road paved by June 2024 in ward 19 | IDS-W-11 | Q1: Appointment letter, Progress Reports & Minutes Q2-Q3: Progress Report, Minutes Q4: Progress Reports, Minutes & Completion certificate | Km | 98KM | R 10 000 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity 3.4.1 | Appointment of contractor & site establishment by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in ward 19 | IDS-W-11 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity Sdbip ref 3.4.2 | Excavate 1 km by December 2024 | Km (1) excavated by December 2024 in ward 19 | IDS-W-11 | Q2: Progress report & Minutes | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.4.3 | Construction of 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 19 | IDS-W-11 | Q3: Progress report & Minutes | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity 3.4.4 | Construction of 1 km of paved road & stormwater drainage by June 2025 Project complete | Km (1) paved road completed with stormwater drainage by June 2025 | IDS-W-11 | Q4: Progress Reports, Minutes & Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Output 3.5 | Paved roads & stormwater drainage constructed in ward 26 (Ratjiepane) | Km (1) of road paved by June 2024 in ward 26 (Ratjiepane) | IDS-W-11 | Q1: Appointment letter, Progress Reports & Minutes Q2-Q3: Progress Report, Minutes Q4: Progress Reports, Minutes & Completion certificate | Km | 98KM | R 10 000 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity 3.5.1 | Appointment of contractor & site establishment by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in ward 26(Ratjiepane) | IDS-W-11 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity 3.5.2 | Excavate 1 km by December 2024 | Km (1) excavated by December 2024 in ward 26 | IDS-W-11 | Q2: Progress report & Minutes | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.5.3 | Construction of 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 26 | IDS-W-11 | Q3: Progress report & Minutes | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity Sdbip ref 3.5.4 | Construction of 1 km of paved road & stormwater drainage by June 2025 Project complete | Km (1) paved road completed with stormwater drainage by June 2025 | IDS-W-11 | Q4: Progress Reports, Minutes & Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Output 3.6 | Paved roads & stormwater drainage constructed in ward 13 by June 2025 | Km (1) of road paved with stormwater by June 2025 in ward 13 (Carousel view) | IDS-W-12 | Q1: Appointment letter, Progress Reports & Minutes Q2-Q3: Progress Report, Minutes Q4: Progress Reports, Minutes & Completion certificate | Km | 98KM | R 10 700 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity 3.6.1 | Appointment of contractor & site establishment by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in ward 13(Carousel view) | IDS-W-12 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity 3.6.2 | Excavation of 1 km by December 2024 | Km (1) excavated by December 2024 in ward 13 (Carousel View) | IDS-W-12 | Q2: Progress reports & Minutes | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.6.3 | Construction of 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 13(Carousel View) | IDS-W-12 | Q3: Progress reports & Minutes | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity 3.6.4 | Construction of 1 km of paved road & stormwater drainage by June 2025 Project complete | Km (1) paved road completed with stormwater drainage by June 2025 | IDS-W-12 | Q4: Progress Reports, Minutes & Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Output 3.7 | Paved roads & stormwater drainage constructed in ward 17 | Km (1) of road paved with stormwater by June 2024 in Ward 17 Makapanstad Seaparankwe | IDS-W-13 | Q1: Appointment letter, Progress Reports & Minutes Q2-Q3: Progress Report, Minutes Q4: Progress Reports, Minutes & Completion certificate | Km | 98KM | R 8 000 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity Sdbip ref 3.7.1 | Appointment of contractor & site establishment in Ward 17 Makapanstad Seaparankwe by September 2024 | Percentage (100) completion of the appointment of a contractor and site establishment in Makapanstad Seaparankwe by September 2024 | IDS-W-13 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | Roads & Storm Water | Manager |
| Activity 3.7.2 | Excavate 1 km by December 2024 | Km (1) excavated by December 2024 in Makapanstad Seaparankwe | IDS-W-13 | Q2: Progress report & Minutes | Km | 0 |  | 1 |  | 1 |  |  | Roads & Storm Water | Manager |
| Activity 3.7.3 | Construct of 1 km of layer works by March 2025 | Km (1) of layer works constructed by March 2025 in ward 13 | IDS-W-13 | Q3: Progress report & Minutes | Km |  |  | 1 |  |  | 1 |  | Roads & Storm Water | Manager |
| Activity 3.7.4 | Construction of 1 km of paved road by June 2025 Project complete | Km (1) paved road completed with stormwater drainage by June 2025 | IDS-W-13 | Q4: Progress Reports, Minutes & Completion certificate | Km |  |  | 1 |  |  |  | 1 | Roads & Storm Water | Manager |
| Outcome 4 | To enhance public safety through sustainable public lighting public safety enhanced through sustainable public lighting | Percentage (100) of the municipal population with access to safe and well-lit public areas within a 1Km radius | IDS-H-10 | Q4; Municipal Public Safety Report | Percentage | 304 |  | 100 |  |  |  | 100 | Office of the Municipal Manager | Municipal Manager |
| Output 4.1 | Community lighting erected for improved public safety in ward 22& 14 | Number (10) of high mast-lights erected by June 2024 in (Ward 14 & 22) | IDS-H-10 | Q1: Appointment Letter, Progress Reports, Minutes Q2-Q3: Progress Reports, Minutes Q4: Progress Reports, Completion certificate | Number | 304 | R 7 400 000.00 | 10 |  |  |  | 10 | IDS | Director IDS |
| Activity Sdbip ref 4.1.1 | Appointment of contractor & site establishment by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in Ward 14& 22 | IDS-H-10 | Q1: Appointment letter & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | PMU | Manager |
| Activity 4.1.2 | Construction of Footings of 10 high mast lights December 2024 | Number (10) of footings of high mast lights constructed by December 2024 in Ward 14 & 22 | IDS-H-10 | Q2: Progress report | Number | 0 |  | 10 |  | 10 |  |  | PMU | Manager |
| Activity 4.1.3 | Installation of 10 high mast lights and Project completion by March 2025 | Number (10) high mast lights installed and Project completion by March 2025 in Ward 14 & 22 | IDS-H-10 | Q3: Progress report | Number | 0 |  | 10 |  |  | 5 | 5 | PMU | Manager |
| Output 4.2 | Community lighting erected for improved public safety in Mathibestad | Number (9) of high mast-lights erected by June 2025 in Mathibestad | IDS-H-11 | Q1: Appointment Letter, Progress Reports, Minutes Q2-Q3: Progress Reports, Minutes Q4: Progress Reports, Completion certificate | Number | 304 | R7 000 000.00 | 9 |  |  |  | 9 | IDS | Director IDS |
| Activity 4.2.1 | Appointment of contractor & site establishment by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in Mathibestad | IDS-H-11 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | PMU | Manager |
| Activity 4.2.2 | Construction of Footings of 9 high mast lights December 2023 | Number (9) of footings of high mast lights constructed by December 2023 in Mathibestad | IDS-H-11 | Q2: Progress report & Minutes | Number | 0 |  | 9 |  | 9 |  |  | PMU | Manager |
| Activity 4.2.3 | Installation of 9 high mast lights and Project completion by June 2025 | Number (9) high mast lights installed and Project completion by June 2025 in Mathibestad | IDS-H-11 | Q3: Progress report & Minutes | Number | 0 |  | 9 |  |  | 5 | 4 | PMU | Manager |
| Output Sdbip ref 4.3 | Community lighting erected for improved public safety in Makapanstad | Number (11) of high mast-lights erected by June 2025 in Makapanstad | IDS-H-11 | Q1: Appointment letter, Minutes, Progress Reports Q2-Q4: Progress Reports, Minutes Q4: Progress Reports, Minutes, Completion certificate | Number | 304 | R8 000 000.00 | 11 |  |  |  | 11 | IDS | Director IDS |
| Activity 4.3.1 | Appointment of contractor & site establishment by September 2024. | Percentage (100) completion of the appointment of a contractor and site establishment in Makapanstad | IDS-H-11 | Q1: Appointment letter, Progress Reports & Minutes | Percentage | 0 |  | 100 | 100 |  |  |  | PMU | Manager |
| Activity 4.3.2 | Construction of Footings of 11 high mast lights December 2024 | Number (11) of footings of high mast lights constructed by December 2024 in Makapanstad | IDS-H-11 | Q2: Progress reports & Minutes | Number | 0 |  | 11 |  | 11 |  |  | PMU | Manager |
| Activity 4.3.3 | Installation of 9 high mast lights and Project completion by June 2025 | Number (11) high mast lights installed and Project completion by June 2025 in Makapanstad | IDS-H-11 | Q3: Progress report, Minutes Q4: Progress Reports, Minutes, Completion Certificate | Number | 0 |  | 11 |  |  | 5 | 6 | PMU | Manager |
| Output 4.4 | Community Recreational Park constructed in Mathibestad by June 2025 | Number (1) completion of Recreational Park in mathibestad by June 2025 | IDS-C-13 | Q1: Appointment letter, Progress Report, Minutes Q2-Q3: Progress Reports & Minutes Q4: Progress Reports, Minutes & Completion certificate | Number | 4 | R 6 600 000.00 | 1 |  |  |  | 1 | IDS | Director IDS |
| Activity 4.4.1 | Complete Percentage (100) of Community Recreational Park in mathibestad by June 2025 | Percentage (100) completion of the appointment of a contractor and site establishment | IDS-C-13 | Q1: Appointment letter & Minutes | Percentage |  |  | 100% | 100% |  |  |  | IDS | Director IDS |
| Activity Sdbip ref 4.4.2 | Construction of Community Recreational Park in Mathibestad by June 2025 | Percentage (100) completion of construction ofof Community Recreational Park in mathibestad by June 2025 | IDS-C-13 | Q2-Q3 : Progress report | Percentage |  |  | 100% |  | 50% | 75% | 100% | IDS | Director IDS |

| National Outcome |  |  | National Outcome Responsive, Accountable, Effective and Efficient Local Government System, Outcome 2: A long and healthy life for all South Africans; Outcome 3: All people in South Africa are and feel safe |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption, Chapter 10: Promoting health; Chapter 11: Social Protection |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  |  | To ensure access to public amenities and to promote community safety, development and sustainable livelihoods |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  |  | SG CDS: To ensure access to safe and habitable public facilities, To promote and maximize participation in sports, To promote and maximize participation in sports and recreation |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  |  | Basic Services and Infrastructure Development |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 5 | Outcome 5 | Access to safe and habitable public facilities ensured by June 2025 | Percentage (100) of planned municipal public facilities developed and maintained that are safe accessibility and habitable by June 2025 | Q4: Appointment letters and Completion reports | Target | Percentage | 0 | 100 | 0 | 0 | 0 | 100 | Office of the Municipal Manager | Municipal Manager |
| 5.1 | Output | Cemeteries developed and maintained by June 2025 | Number (1) of cemetery fenced by March 2025 | Q3: Appointment letter and Completion report | Target | Number | 1 | 1 | 0 | 0 | 1 | 0 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  | 800 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.1.1 | Activity | Appointment contractor & site establishment by December 2024 | Percentage (100) completion of the appointment of a contract and site establishment for | Q2: Appointment letter | Target | Number |  | 100 |  | 100 |  |  | Community Development Services | Social Services Facilitator |
|  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Capital | Capex |  | 220 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.1.2 | Activity | Fencing of Ward 12 Cemetery (Ntsepe) by March 2025 | Number (1) Fencing of ward 12 Cemetery (Ntsepe) by March 2025 | Q3: Completion report | Target | Percentage |  | 1 | 0 | 1 | 0 | 0 | Community Development Services | Social Services Facilitator |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.2 | Output | Social Sector Meetings and Programs Conducted by June 2025 | Number (20) of Social Sector Meeting and Programs Conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 20 | 5 | 5 | 5 | 5 | Community Development Services | Social Services Facilitator |
|  |  |  |  |  | Capital | N/A |  | 6O 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.2.1 | Activity | Conduct Social Sector Meetings and Programs by June 2025 | Number (20) of Social Sector Meeting and Programs Conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 20 | 5 | 5 | 5 | 5 | Community Development Services | Social Services Facilitator |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.3 | Output | Community halls rehabilitated and maintained by March 2025 | Number (3) of community halls maintained by March 2025 | Q3: Completion Report | Target | Number |  | 3 | 0 | 0 | 3 | 0 | Community Development Services | Facilities Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.3.1 | Activity | Installation of Air Conditions at Mogogelo Community Hall by September 2024 | Number (1) of halls installed with Air Conditions, (Mogogelo Community Hall) by September 2024 | Q1: Completion Report | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Community Development Services | Facilities Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.3.2 | Activity | Installation of Air Conditions at Sutelong Community Hall and MPCC by December 2024 | Number (2) of halls installed with Air Conditions, (Sutelong and MPPC Halls) by December 2024 | Q2: Completion Report | Target | Number |  | 2 | 0 | 2 | 0 | 0 | Community Development Services | Facilities Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.3.4 | Activity | Maintenance of Municipal Hall by September 2024 | Number (1) of halls maintained (Municipal Hall) by September 2024 | Q1: Completion Report | Target | Number |  | 1 | 0 | 0 | 1 | 0 | Community Development Services | Facilities Manager |
|  |  |  |  |  | Capital | Capex |  | 300 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 5.4 | Output | Community Resilience promoted through effective disaster management activities | Percentage (100) implementation of planned disaster management activities conducted by June 2025 | Q1-Q4: Attendance Register, Campaign Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.4.1 | Activity | Conduct Disaster Awareness Campaign by June 2025 | Number (4) of Disaster awareness campaigns conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.4.2 | Activity | Conduct Advisory Forum Meetings by June 2025 | Number (4) Advisory forum Meetings conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 1.4.3 | Activity | Hold Fire prevention sessions by June 2025 | Number (2) of fire prevention sessions held by June 2024 | Q1 & Q4: Attendance Register | Target | Number |  | 2 | 1 | 0 | 0 | 1 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.4.4 | Activity | Conduct Community/ School risk assessment June 2025 | Number (4) of Community / School risk assessments conducted by June 2024 | Q1-Q4: Attendance Register | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.5 | Output | Community support for victims of disasters provided through various relief initiatives by June 2025 | Percentage (100) Community support initiatives provided for victims of disasters by June 2025 | Q1 & Q4 Proof of Purchase and Completion Report | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 215674 | 0 | 0 | 0 | 0 |  |  |
| 5.5.1 | Activity | Rehabilitate Borrow pit fencing by June 2025 | Percentage (100) completion of the rehabilitation and fencing of borrow pit by December 2024 | Q2: Completion Report | Target | Number |  | 1 | 0 | 1 | 0 | 0 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  | 200000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.5.2 | Activity | Purchase Disaster relief materials by September 2024 | Number (100) of Mattresses purchased by September 2024 | Q1: Proof of purchase | Target | Number |  | 100 | 100 | 0 | 0 | 0 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.5.3 | Activity | Purchase Disaster relief materials by September 2024 | Percentage (100) completion of the purchase of Grass fire Materials by September 2024 | Q1: Proof of purchase | Target | Percentage |  | 100 | 100 | 0 | 0 | 0 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.5.4 | Activity | Purchase Disaster relief materials by June 2025 | Number (100) of Blankets purchased by June 2025 | Q2 & Q4 Proof of purchase | Target | Number |  | 100 | 0 | 0 | 0 | 100 | Community Development Services | Disaster Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 5.6 | Output | Community safety programs designed and implemented in collaboration with other Security Cluster agencies in the fight against crime by June 2025 | Percentage (100) implementation of planned safety and resilience initiatives by June 2025 | Q1-Q4: Attendance Register & Q1&Q2: Proof of purchase | Target | Percentage | 100 |  | 25 | 50 | 75 | 100 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 592000 | 0 | 0 | 0 | 0 |  |  |
| 5.6.1 | Activity | Conduct Community Policing Forum Meeting by June 2025 | Number (4) of Community Policing Forum meetings conducted by June 2025 | Q1 - Q4: Attendance Register | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Transport and Public Safety | Transport and Public Safety Facilitator |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.6.2 | Activity | Conduct Community Safety Awareness Campaign by June 2025 | Number (5) Festive Arrive Alive and Number (2) of Easter Arrive Alive Campaign events conducted by December 2024 & June 2025 | Q2 & Q4 Attendance Register | Target | Number |  | 7 |  | 5 |  | 2 | Transport and Public Safety | Transport and Public Safety Facilitator |
|  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
| 5.6.3 | Activity | Procurement of Traffic Officials Uniform by September 2024 | Percentage (100) completion of the procurement of Traffic Officials Uniform and 6x Torches by September 2024 | Q1: Proof of purchase | Target | Number |  | 100 | 100 | 0 | 0 | 0 | Transport and Public Safety | Transport and Public Safety Facilitator |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.6.4 | Activity | Procurement of Speedometer camera by September 2024 | Number (1) speedometer cameras procured by September 2024 | Q1: Proof of purchase | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Transport and Public Safety | Transport and Public Safety Facilitator |
|  |  |  |  |  | Capital | Capex |  | 300 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.6.5 | Activity | Maintenance of R/A by December 2024 | Percentage (100) of Maintenance of R/A by December 2024 | Q2: Completion Report | Target | Percentage |  | 100 | 0 | 100 | 0 | 0 | Transport and Public Safety | Transport and Public Safety Facilitator |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 5.7 | Output | Health awareness campaigns conducted by June 2025 | Number (12) of health awareness campaigns conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 12 | 3 | 3 | 3 | 3 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 134460 | 0 | 0 | 0 | 0 |  |  |
| 5.7.1 | Activity | Conduct Health awareness campaigns by June 2025 | Number (12) of health awareness campaigns conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 12 | 3 | 3 | 3 | 3 | Community Development Services | Health Officer |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 5.7.2 | Activity | Procurement of Roadblock Trailer by December 2024 | Number (1) of Roadblock Trailer procured by December 2024 | Q1: Proof of purchase | Target | Number |  | 1 | 0 | 1 | 0 | 0 | Community Development Services | Transport and Public Safety Facilitator |
|  |  |  |  |  | Capital | Capex |  | 200000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 6 | Outcome 6 | Participation in sports and recreation maximized by June 2025 | Percentage (100) of the municipal population that has access to sports and recreation facilities within a 5km radius by June 2025 | Q4: Reports | Target | Percentage | 0 | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
| 6.1 | Output | Sports & Recreational activities undertaken by June 2025 | Percentage (100) of Sports & Recreational activities undertaken by June 2025 | Q1-Q4: Attendance Register | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.1.1 | Activity | Procurement of Tractor by September 2024 | Percentage (100) completion of the procurement of Tractor by September 2024 | Q1: Proof of purchase | Target | Number |  | 100 | 0 | 100 | 0 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | Capex |  | 400000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.1.2 | Activity | Undertake Sports & Recreational activities by June 2025 | Number (4) of Sports & recreational activities undertaken by June 2025 (Q1: Fun Walk, Q2: Sports Equipment Purchase, Q3: Athletics, Q4: Bootcamp | Q1-Q4: Attendance Register | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.1.3 | Activity | Undertake Art & Culture activities undertaken by June 2025 | Number (3) of Art & Culture activities undertaken by June 2025 (Q2: Heritage Festival, Tropa Festival & Q4: Art & Culture Workshop | Q2-Q4: Attendance Register | Target | Number |  | 3 | 0 | 2 | 1 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.1.4 | Activity | Procurement of Sports, art & Culture promotional Material | Percentage (100) completion of the purchase of Sports, art & Culture promotional Material by September 2024 | Q1: Proof of purchase | Target | Percentage |  | 100 | 100 | 0 | 0 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.1.5 | Activity | Handing Over of Lebotloane Stadium | Percentage (100) completion of the handover of Lebotloane Stadium by December 2024 | Q2: Attendance Register | Target | Percentage |  | 100 | 0 | 100 | 0 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 6.2 | Output | Community Libraries Revitalised and Maintained by June 2025 | Percentage (100) completion of Community Libraries Revitalisation and Maintenance initiatives by June 2025 | Q1 & Q4: Completion Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Community Development Services | Community Development Services Director |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.2.1 | Activity | Maintain Community Libraries by June 2025 | Number (3) of Community Libraries Maintained by June 2025 | Q1 & Q4: Completion Reports | Target | Number |  | 3 | 1 | 0 | 0 | 2 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.2.2 | Activity | Library Rewiring by September 2024 | Number (2) Libraries Rewired by September 2024 | Q1: Completion Reports | Target | Number |  | 2 | 2 | 0 | 0 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.2.3 | Activity | Procurement of Library Cleaning Materials by March 2025 | Percentage (100) completion of the purchase of Library Cleaning Material by March 2025 | Q3: Proof of Purchase | Target | Percentage |  |  | 0 | 0 | 100 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.2.4 | Activity | Conduct Library Programs by June 2025 | Number (4) of Libraries programs conducted by June 2025 | Q1-Q4: Attendance Register | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.2.5 | Activity | Procurement of Library Promotional Materials | Percentage (100) completion of the purchase of Library Promotional Materials by March 2025 | Q3: Proof of Purchase | Target | Number |  |  | 0 | 0 | 100 | 0 | Community Development Services | Sports Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |

| National Outcome |  |  | National Outcome Responsive, Accountable, Effective And Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  |  | To promote and enhance effective governance systems for improved service delivery, To enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  |  | SG BTO: Ensuring Prudent Financial Management through improved sustainable revenue generation measures |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  |  | Financial Management and Viability |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Ensuring Prudent Financial Management through improved sustainable revenue generation measures |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7 | Outcome | Prudent Financial Management through improved sustainable revenue generation measures ensured | Percentage (100) impementation of financial management intiaives | Q1: Copy of supplementary valuation roll | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Budget and Treasury Office | MM |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 1,060,000.00 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.1 | Output | Increased revenue base through the implementation of the MPRA by June 2025 | Number (1) of Supplementary valuation roll developed and loaded into the FMS by 30 June 2025 | Q1: Copy of supplementary valuation roll | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Budget and Treasury Office | Chief Financial Officer |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 1,060,000.00 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.1.1 | Activity | Development of supplementary Valuation roll by September 2024 | Number (1) of Supplementary valuation roll developed and loaded into the FMS by 30 June 2025 | Q1: Copy of supplementary valuation roll | Target | Percentage | 1 | 1 | 1 | 0 | 0 | 0 | Budget and Treasury Office | Revenue Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.2 | Output | Effective budget planning and reporting | Percentage (100) Implementation of effective budget and financial reporting by June 2025 |  | Target | Percentage | 1 | 100% | 100% | 100% | 100% | 100% | Budget and Treasury Office | Chief Financial Officer |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.2.1 | Activity | Prepare and approve new Budget and related policies | Percentage (100) of 2025/2026 Budget approved by June 2025 | Q4 Council Resolution | Target | Percentage | 100% | 100% | 0 | 0 | 0% | 100% | Budget and Treasury Office | Budget Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.2.2 | Activity | Prepare monthly budget statements by June 2025 | Number (12) of section 71 reports (12 monthly budget statements) submitted by June 2025 | Q1-Q4: Proof of submission | Target | Number | 12 | 12 | 3 | 3 | 3 | 3 | Budget and Treasury Office | Budget Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3 | Output | Secure, sound and sustainable management of the financial affairs of municipalities and other institutions in the local sphere of government; | Percentage (100) implementation of initiatives to ensure the secure,sound and sustainable management of the financial affairs of the municipality by June 2025 | Q1-Q4: Proof of submission and section 11 and 66 reports | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Budget and Treasury Office | Expenditure Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 7.3.1 | Activity | Prepare for council consideration quarterly financial performance reports | Number (4) of section 52 Reports submitted by June 2025 | Q1-Q4: Proof of submission | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Budget and Treasury Office | Budget Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3.2 | Activity | Prepare the Annual Financial Statement for council consideration | Number (1) 2023/2024 Annual Financial statement (AFS) submitted by 31 August 2024 | Proof of Submission and Council Resolution | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Budget and Treasury Office | AFS Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 6,689,914.96 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3.3 | Activity | Managing and ensuring effective Free basic service spending. | Percentage (100) allocation of Free basic service Budget spent by June 2025 | Q1-Q4: Proof of payments | Target | Percentage | 100% | 100% | 100% | 100% | 100% | 100% | Budget and Treasury Office | Revenue Manager |
|  |  |  |  |  | Capital | Capex |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  | 10,444,626.07 |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3.4 | Activity | Implementation of effective management systems and controls to manage effective Supply Chain management processes and reporting | Percentage (100) implementation of the supply chain management procurement plan by June 2025 (for procurement above R50 000) | Q1-Q4: Supply Chain Reports | Target | Percentage | 100% | 100% | 25% | 50% | 75% | 100% | Budget and Treasury Office | SCM Manager |
|  |  |  |  |  | Capital | Capex |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3.5 | Activity | Submission of Supply chain management quarterly implementation reports | Number (4) of quarterly SCM Reports submitted to council on the implementation of the SCM by June 2025 | Q1-Q4: Proof of submission (Reports) | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Budget and Treasury Office | SCM Manager |
|  |  |  |  |  | Capital | Capex |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3.6 | Activity | Review of assets register | Percentage (100) of assets register reviewed by 31 August 2024 | Q1 Report | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Budget and Treasury Office | Assets Manager |
|  |  |  |  |  | Capital | Capex |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  | 3,600,000.00 |  |  |  |  |  |  |
| 7.3.7 | Activity | Monitoring and management of insurance claims for the control of the municipality’s assets | Percentage (100) of insurance claims monitored and managed by June 2025 | Quarterly report of loss assets and claims report | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Budget and Treasury Office | Assets Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 6,200,000.00 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 7.3.8 | Activity | Address audit findings and provide a roadmap to the desired future state of the municipality and implement a workflow that will improve processes or methods, and increase effectiveness and efficiency. | Percentage (100) of all BTO Audit findings addressed by the 30 June 2025 | Q3 and Q4 Corrective Audit Action plan Progress Report | Target | Percentage |  | 100 | 0 | 0 | 100 | 100 | Budget and Treasury Office | AFS Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |

| National Outcome |  | National Outcome Responsive, Accountable, Effective and Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |  |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  | To promote and enhance economic development, growth and economic access |  |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  | SG LED: To maximise the economic potential and growth of the local economy through innovation and improved economic performance, To Maximise the economic potential and growth of Agriculture as a critical economic anchor in the local economy, To minimize the environmental damage through maximizing compliance to address the environmental issues that have a direct and indirect impacts on the natural environment, To maximise (should be minimise) environmental damage through temporary job creation, To maximise the economic potential development of Tourism in the area, Compliance with Town Planning Legislations/policies/regulations |  |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  | Local Economic Development |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 8 | Outcome 8 | The economic potential and growth of the local economy through innovation and improved economic performance maximised | Percentage (100) implementation of LED Initiatives | Q1-Q4 LED Reports | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.1 | Output | LED Strategy reviewed | Number (1) of LED Strategies reviewed by March 2025 | Reviewed LED Strategy | Target | Number | 1 | 1 | 0 | 0 | 1 | 0 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | R600 000 |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.1.1 | Activity | Advertisement and Appointment of Service Provider | Percentage (100) completion of Advertisement and Appointment of Service Provider by September 2024 | Advert, Appointment Letter | Target | Percentage |  | 100 | 100 | 0 | 0 | 0 | Local Economic Development and Planning | LED Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.1.2 | Activity | Completion of the Draft LED Strategy and Public Participation | Percentage (100) completion of Draft LED Strategy and Public Participation by March 2025 | Council resolution | Target | Percentage |  | 100 | 0 | 0 | 100 | 0 | Local Economic Development and Planning | LED Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.2 | Output | Business by-law developed | Percentage (100) completion of the development of the business by-lawby March 2025 | Approved business by-law by Council | Target | Percentage | 0 | 100 | 0 | 0 | 100 | 0 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | R300 000 |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.2.1. | Activity | Advertisement and Appointment of Service Provider | Percentage (100) completion of Advertisement and Appointment of Service Provider by September 2024 | Advert, Appointment Letter | Target | Percentage | 0 | 100 | 100 | 0 | 0 | 0 | Local Economic Development and Planning | LED Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.2.2 | Activity | Presentation of the draft by-law and public participation | Percentage (100) completion of the Presentation of the draft by-law and public participation by December 2024 | Draft by-law and public participation process report | Target | Percentage | 0 | 100 | 0 | 100 | 0 | 0 | Local Economic Development and Planning | LED Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 8.2.3 | Activity | Council Approval of the by-law by council | Percentage (100) completion of Council approval of the by-law by council by March 2025 | Council resolution and copy of a by law | Target | Percentage | 0 | 100 | 0 | 0 | 100 | 0 | Local Economic Development and Planning | LED Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 9 | Outcome 9 | The economic potential and growth of Agriculture as a critical economic anchor in the local economy maximised | Percentage (100) implementation of Agriculture Projects | Q1-Q4 Agriculture Project Report | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| 9.1 | Output | Agricultural Projects developed or supported | Number (5) of Agricultural Projects developed or supported by June 25 | Completion certificate, delivery notes and reports | Target | Number | 12 | 5 | 2 | 1 | 1 | 1 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | R1 000 000 |  |  | 0 | 0 | 0 | 0 |  |  |
| 9.1.1 | Activity | Advertisement and Appointment of Service Provider | Percentage (100) completion of Advertisement and Appointment of Service Provider by September 2024 | Appointment letters, delivery notes and completion certificate | Target | Percentage | 0 | 100 | 100 | 1 | 1 | 1 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 9.1.2 | Activity | Provide support for Agricultural Projects | Number (5) of Agriculture Project supported by June 2025 | Names and list of supported projects | Target | Number | 12 | 5 | 2 | 1 | 1 | 1 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 10 | Outcome 10 | The economic potential development of Tourism in the area maximised | Percentage (100) implementation of Agriculture Projects | Q1-Q4 Agriculture Project Report | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| 10.1 | Output | To maximize the economic potential development of Tourism in the area | To support Tourism projects and programmes in Moretele by June 2025 | Reports, Completion certificate and delivery notes | Target | Number | 3 | 3 | 1 | 1 | 1 | 0 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | R600 000 |  |  | 0 | 0 | 0 | 0 |  |  |
| 10.1.1 | Activity | Tourism Development in Moretele supported | Number (3) of Tourism projects supported by September 2024 | Reports, Completion certificate and delivery notes | Target | Number | 3 | 3 | 3 | 0 | 0 | 0 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 10.1.2 | Activity | Undertake Tourism educational tour for Schools | Number (1) of Tourism educational tour for Schools undertaken by September 2025 | Reports, pictures and attendance registers | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 6.4.3 | Activity | Attend Tourism Exposure and Exhibitions | Number (2) of Tourism Exposure and Exhibitions attended | Reports, pictures, and attendance registers | Target | Number | 1 | 2 | 0 | 0 | 1 | 1 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Outcome |  | To enhance effective spatial planning, land-use management, and development control |  |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 11 | Outcome 11 | Compliance with Town Planning Legislations/policies/regulations | Percentage (100) compliance with Town Planning Legislation and Regulations | Q1-Q4: Reports and Council Resolutions | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.1 | Output | Effective land use Management | Percentage (100) completion of the implementation of Land use Management Initiatives by June 2025 | Report and pictures of demarcated sites | Target | Percentage | New | 100 | 100 | 100 | 100 | 100 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  | R1.8 M | 0 | 0 | 0 | 0 |  |  |
| 11.1.1 | Activity | Demarcation of Sites | Percentage (25) of 400 sites demarcated by September 2025 | Report and pictures of demarcated sites | Target | Percentage | 0 | 50 | 25 | 0 | 0 | 0 | Local Economic Development and Planning | Planning Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.1.2 | Activity | Demarcation of Sites | Percentage (25) of 400 sites demarcated by December 2025 | Report and pictures of demarcated sites | Target | Percentage | 0 | 25 | 0 | 25 | 0 | 0 | Local Economic Development and Planning | Planning Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.1.3 | Activity | Demarcation of Sites | Percentage (25) of 400 sites demarcated by December 2025 | Report and pictures of demarcated sites | Target | Percentage | 0 | 25 | 0 | 0 | 25 | 0 | Local Economic Development and Planning | Planning Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.1.4 | Activity | Demarcation of Sites | Percentage (25) of 400 sites demarcated by December 2025 | Report and pictures of demarcated sites, Close-up reports | Target | Percentage | 0 | 25 | 0 | 0 | 0 | 25 | Local Economic Development and Planning | Planning Manager |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A | 0 | 0 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 11.2 | Output | GIS system procured | Number (1) of GIS system procured by December 2024 | Procured Geographical Information System | Target | Number | New | 1 |  | 1 |  |  | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | R1.4 M |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
| 11.2.1 | Activity | Advertisement and Terms of Reference for the GIS Procurement Tender | Percentage (100) completion of advertisement and Terms of Reference for the GIS Procurement Tender by September 2024 | Terms of reference and tender advertisement | Target | Percentage | New | 100 | 100 | 0 | 0 | 0 | Local Economic Development and Planning | Manager Planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.2.2 | Activity | Appointment of Service Provider and Procurement of GIS System | Percentage (100) completion of the Appointment of Service Provider and Procurement of GIS System by December 2025 | Appointment and procurement of the system | Target | Percentage | New | 100% | 0 | 100% | 0 | 0 | Local Economic Development and Planning | Manager Planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 11.3 | Output | Feasibility Study on 5 incomplete formalisation projects (Carousel View, Mogogelo, Cyferkuil, Motle and Moeka) | Number (1) of Feasibility studies completed on 5 incomplete formalisation projects (Carousel View, Mogogelo, Cyferkuil, Motle and Moeka) | Feasibility study report | Target | Number | New | 1 |  |  | 1 |  | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | R1M |  |  |  |  |  |  |  |  |
| 11.3.1 | Activity | Advertisement and Terms of Reference for the Feasibility Study | Percentage (100) completion of advertisement and Terms of Reference for the Feasibility Study by September 2024 | Terms of reference and advertisement | Target | Percentage | New | 100 | 100 | 0 | 0 | 0 | Local Economic Development and Planning | Manager planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.3.2 | Activity | Appointment of Service Provider | Percentage (100) completion of the Appointment of Service Provider for the Feasibility Study by December 2024 | Appointment letter and progress report | Target | Percentage | Percentage | 100 | 0 | 100 | 0 | 0 | Local Economic Development and Planning | Manager planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.3.3 | Activity | Implementation of the Feasibility Study | Percentage (100) completion of the implementation of the Feasibility Study and handover by June 2025 | Progress report | Target | Percentage | New | 100 | 0 | 50 | 75 | 100 | Local Economic Development and Planning | Manager planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Local Economic Development and Planning | Manager planning |
| 11.4 | Output | Land use survey conducted | Number (1) of Land use surveys conducted by June 2025 in relation to land use scheme | Land use survey report | Target | Number | New | 1 |  |  |  | 1 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | R700 000 |  |  |  |  |  |  |  |  |
| 11.4.1 | Activity | Advertisement and Terms of Reference for the Land Use Survey | Percentage (100) completion of advertisement and Terms of Reference for the Land use survey by September 2024 | Terms of Reference and Advertisement | Target | Percentage | New | 100 | 100 | 0 | 0 | 0 | Local Economic Development and Planning | Manager Planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.4.2 | Activity | Appointment of Service Provider for the Land Use Survey | Percentage (100) completion of the Appointment of Service Provider for the Land use survey by December 2024 | Appointment letter and progress report | Target | Percentage | New | 100 | 0 | 100 | 0 | 0 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Local Economic Development and Planning | Manager Planning |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.4.3 | Activity | Implementation of the Land Use Survey | Percentage (100) completion of the implementation of the Land Use Survey and handover by June 2025 | Progress report | Target | Percentage | New | 100 | 0 | 50 | 75 | 100 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Local Economic Development and Planning | Manager Planning |
|  |  |  |  |  | Operational | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 11.5 | Output | Land use awareness workshop conducted | Number (4) of land use awareness workshops conducted by June 2025 | 4 land use awareness workshops conducted by June 2025 | Target | Number | New | 4 | 1 | 1 | 1 | 1 | Accountability |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department | Person |
|  |  |  |  |  | Operational | R500 000 |  |  |  |  |  |  | Local Economic Development and Planning | Director Local Economic |
| 11.5.1 | Activity | Conduct Land use awareness workshop | Number (4) 0f land use awareness workshosp conducted by June 2025 | Q1-Q4: Attendance registers and minutes | Target | Number | New | 4 | 1 | 1 | 1 | 1 | Accountability |  |
|  |  |  |  |  | Operational | N/A |  |  | 0 | 0 | 0 | 0 | Department | Person |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Local Economic Development and Planning | Manager Planning |
| 12 | Outcome 12 | Minimise environmental damage through temporary job creation | Percentage (100) of target jobs (390) created through employment creation initiatives | Q1-Q4: EPWP Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| 12.1 | Output | Job opportunities accessed through the EPWP initiative | Number (390) of jobs created through EPWP initiatives by June 2025 | Monthly employment records | Target | Number | 390 | 390 | 390 |  |  |  | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  | R9 385 528,64 | 0 | 0 |  | 0 |  |  |
| 12.1.1 | Activity | Implementation of the EPWP jobs (Cleaning of paved roads, cutting of trees, grass and cleaning the ward offices) | Percentage (100) Implementation of the EPWP jobs Cleaning of paved roads, cutting of trees, grass and cleaning the ward offices) by June 2025 | Monthly employment records | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 13 | Outcome 13 | Minimize the environmental damage through maximizing compliance to address the environmental issues that have a direct and indirect impact on the natural environment | Percentage (100) initiatives to maximise environmental compliance on the environment | Monthly signed waste collection reports by SP and the Councillors | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| 13.2 | Output | Waste and environmental management services effectively provided by June 2025 | Number (16) of clusters with access to weekly waste removal services by June 2025 | Monthly signed waste collection reports, including pictures by service, Councillors, and the Environmental Officer | Target | Number | 12 | 16 | 16 | 16 | 16 | 16 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  | R27 600 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  | Number (26) Wards with weekly cleaning of illegal dump hotspots and skip-bins by June 2025 | Monthly signed cleaning of illegal dumps and skip-bin reports with pictures, including signed documents by Ward Councillors | Target | Number | 26 | 26 | 26 | 26 | 26 | 26 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  | R14 499 963 | 0 | 0 | 0 | 0 |  |  |
|  |  |  | Percentage (100) of Closure and Rehabilitation of Ga-Motla dumping site by June 2025 | Closure licence, rehabilitation reports, costs estimates and designs | Target | Percentage | New | 100 | 25 | 50 | 75 | 100 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital |  |  | R1.M | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 13.2.1 | Activity | Construction of Landfill site | Percentage (100) completion of landfill site construction (in terms of Conducting the studies, cost estimates of landfill construction and designs) by June 2025 | Signed studies, designs, and cost estimates documents | Target | Percentage | New | 100% | 25% | 50% | 75% | 100% | Accountability |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department | Person |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Local Economic Development and Planning | Director Local Economic Development |
| 13.2.2 | Activity | Application for closure licence by the service provider | Percentage (100) completion of Application for closure licence by the service provider. | Closure licence, rehabilitation reports, costs estimates and designs | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
|  |  |  |  |  | Target | Percentage | New | 100% | 100 |  |  |  | Local Economic Development and Planning | Manager LED |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Capital Operating | N/A N/A |  |  | 0 0 | 0 0 | 0 0 | 0 0 | Accountability |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 13.3 | Output | Landfill Disposal fees collected at Bela-Bela Local Municipality | Percentage (100) collection of Landfill Disposal fees at Bela-Bela Local Municipality | Monthly charge fees from Bela-bela Local Municipality | Target | Percentage | New | 100 | 100 | 100 | 100 | 100 | Local Economic Development and Planning | Director Local Economic Development |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 13.3.1 | Activity | Implementation of Landfill Disposal fees collection initiatives at Bela-Bela Local Municipality | Percentage (100) implementation of Landfill Disposal fees collection initiatives at Bela-Bela Local Municipality by June 2025 | Monthly charge fees from Bela-bela Local Municipality | Target | Percentage | New | 100 | 100 | 100 | 100 | 100 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 12.4 | Output | Wheel bins distributed | Number (20) of wheel bins distributed by June 2025 | Delivery notes and photos | Target | 100% | 20 | 20 | 0 | 20 | 0 | 0 | Local Economic Development and Planning | Director LED and Planning |
|  |  |  |  |  | Capital | R224 124 |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 13.4.1 | Activity | Roll out of wheelie bins to primary schools for waste separation at source | Percentage (100) completion of the roll out of wheelie bins to primary schools for waste separation at source: Phase 2 by June 2025 | Delivery notes and photos | Target | Percentage | New | 100% | 0 | 0 | 100 | 0 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 13.15 | Output | Environmental Awareness Campaigns conducted | Percentage (100) of Environmental Awareness Campaigns conducted by June 2025 | Attendance registers and photos | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | R100 000 |  |  | 0 | 0 | 0 | 0 |  |  |
| 13.15.1 | Activity | Conduct Environmental Workshops | Number (4) of Environmental Workshops conducted by June 2025 | Q1-Q4: Attendance registers and reports | Target | Number |  |  | 1 | 1 | 1 | 1 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 13.15.2 | Activity | Conduct Environmental Awareness Campaigns | Number (4) of Environmental Awareness Campaigns conducted by June 2025 | Q1-Q4: Attendance registers and reports | Target | Number |  |  | 1 | 1 | 1 | 1 | Local Economic Development and Planning | Manager LED |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |

| National Outcome | National Outcome Responsive, Accountable, Effective and Efficient Local Government System, Outcome 5: A skilled and capable workforce to support an inclusive growth path |
| --- | --- |
| NDP Chapters | Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |
| Municipal Strategic Objectives | To promote and enhance effective governance systems for improved service delivery, to enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |
| Strategic Goals | To promote and enhance professional institutional development and transformation through improved human resources systems and technology. |
| Key Performance Area | Human Resource and cooperate services. |
| Outcome | To promote and enhance professional institutional development and transformation through improved human resources systems and technology. |

| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Department |  | Person |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14 | Outcome | Professional institutional development and transformation through improved human resources systems and technology promoted and enhanced | Percentage (100) implementation of institutional development and transformation initiatives | Q1-Q4: Institutional development and transformation reports | Target |  | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager |  | Municipal Manager |
|  |  |  |  |  | Capital |  | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  | Operating |  | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.1 | Output | Effective HR Administration and Management by June 2025 | Percentage (100) implementation of Municipal Staff Regulations by June 2025 | Q1, Q3-Q4: Approved HR Strategy, Reviewed Staff Establishment |  | Target | Percentage |  | 100 | 25 | 50 | 75 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.1.1. | Activity | Approval of HR Strategy | No (1) of Approved HR Strategy by July 2024 | Q1: Signed Copy of HR Strategy |  | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
| 14.1.2 | Activity | Review Staff Establishment | Number (2) of Reviewed and Approved Staff Establishment by June 2025 | Q2 & Q4: Signed Copy of Approved Reviewed Staff Establishment |  | Target | Number |  | 2 | 0 | 0 | 1 | 1 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |  |
|  |  |  | Indicator |  |  |  |  |  |  |  |  |  |  | Department |  | Person |
| 14.1.3 | Activity | Development and review of HR Policies to promote employee development and professional growth | Number (10) of HR Policies Reviewed, and approved by Council by June 2025 | Q2- Q4: Consultation Minutes, Attendance Registers and Council Resolutions |  | Target | Number |  | 10 | 0 | 3 | 3 | 4 | Human Resources and Corporate Services |  | HR Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  | Number (2) of Policy Orientations for Officials by June 2025 | Q2 & Q4: Attendance Registers |  | Target | Number |  | 2 | 0 | 1 | 0 | 1 | Human Resources and Corporate Services |  | HR Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.2 | Output | Staff Appointed by June 2025 | Percentage (100) of Appointments made by June 2025 | Q1- Q4: Signed Recruitment Files & Appointment Letters |  | Target | Percentage |  | 100 | 50 | 0 | 100 | 0 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  |  |  |  | 0 | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  |  |  |  | 0 | 0 | 0 | 0 | 0 |  |  |  |
| 14.2.1 | Activity | Induction of New Appointed Officials by June 2025 | Number (4) of Induction Sessions of New Appointed Officials by June 2025 | Q1- Q4: Attendance Registers & Signed Induction Checklist |  | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Human Resources and Corporate Services |  | HR Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.2.2 | Activity | Submission of EE Report by March 2025 | Number (01) of EE Report submitted to Dept of Labour by March 2025 | Q3: Proof of Submission Report |  | Target | Number |  | 1 | 0 | 0 | 1 | 0 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | HR Manager |
| 14.3 | Output | Enhanced measures and systems that create safe working conditions as prescribed for in OHSA/COIDA by June 2025 | Number (2) implementation of planned OHSA/COIDA-related initiatives by June 2025 | Q2 and Q4: Medical Surveillance Reports |  | Target | Number |  | 2 | 0 | 1 | 0 | 1 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.3.1 | Activity | Develop measures and systems that create safe working conditions through Compliance with occupational Health and safety standards by June 2025 | Percentage (100) compliance with occupational health and safety standards in all quarters by June 2025 | Q1-Q4: Risk Assessment Reports |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | OHS&HRD Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  | Number (4) of Office inspections conducted in all office buildings | Q1 - Q4: Inspection Reports |  | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Human Resources and Corporate Services |  | OHS&HRD Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.4 | Output | Maintenance of Municipal Buildings by June 2025 | Percentage (100) implementation of Municipal Buildings maintenance initiatives by June 2025 | Q1-Q4: Maintenance/Delivery Reports/Note |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.4.1 | Activity | Provision and maintenance of a Safe and Conducive working environment by June 2025 | Number (4) of Municipal Buildings maintained by March 2025 | Q1-Q4: Maintenance/Delivery Reports/Note |  | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Human Resources and Corporate Services |  | Council Support & Admin Manager |
|  |  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  | Number (1) of Municipal Offices with Ceilings Installed by June 2025 | Q2 -Delivery notes |  | Target | Number |  | 1 | 0 | 1 | 0 | 0 | Human Resources and Corporate Services |  | Council Support & Admin Manager |
|  |  |  |  |  |  | Capital |  |  | R 200 000 | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  | Number (1) of Municipal Offices with floor tiles installed by June 2025 | Q4 Delivery notes |  | Target | Percentage |  | 1 | 0 | 0 | 0 | 1 | Human Resources and Corporate Services |  | Council Support & Admin Manager |
|  |  |  |  |  |  | Capital |  |  | R 200 000 | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department |  | Person |
| 14.5 | Output | Improved fleet efficiency, reliability and prudency by June 2025 | Percentage (100) completion of planned Procurement of new fleet, maintenance and repairs by June 2025 | Proof of purchase and delivery note, maintenance, and repairs reports Q1 -Q4 |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating |  |  | R8M | 0 | 0 | 0 | 0 |  |  |  |
| 14.5.1 | Activity | Procurement of planned Fleet by September 2024 | Percentage (100) completion of planned Procurement of New Fleet by the end of September 2024 | Proof of Purchase and Delivery notes Q1 - |  | Target | Percentage |  | 100 | 100 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Fleet Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | R8M |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.5.2 | Activity | Maintenance and repairs of Fleet by June 2025 | Percentage (100) completion of Maintenance and Repairs of fleet by end of June 2025 | Repairs and Maintenace Reports Q1 - Q4 |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Fleet Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | R 1 490M |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.6 | Output | Security and access control provided by June 2025 | Percentage (100) provision of security and access control services by June 2025 | Q1-Q4: Quarterly security, assessment reports and monthly OB entries |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | R45.6M |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.6.1 | Activity | Appointment of service provider for security and access control by December 2024 | Percentage (100) completion of the appointment of security and access control service provider by December 2024 | Q2: Appointment Letter and SLA |  | Target | Percentage |  | 100 | 0 | 100 | 0 | 0 | Human Resources and Corporate Services |  | Security Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.6.2 | Activity | Assessment of Sites by June 2025 | Percentage (100) provision of security and assessments of Sites services by June 2025 | Q1-Q4 OB Entries for each month And Quarterly Assessment Reports |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Security Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department |  | Person |
| 14.7 | Output | Service and governance systems improved through the implementation of Information and communication technology by June 2025 | Percentage (100) implementation of planned information and communication technology initiatives by June 2025 | Q1-Q4: Compliance Certificates reports |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | R16,8M |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.7.1 | Activity | Prepare consolidated quarterly ICT reports by June 2025 | Number (4) of quarterly ICT reports consolidated and submitted by June 2025 | Q1-Q4: Copies of the reports |  | Target | Number |  | 1 | 1 | 1 | 1 | 1 | Human Resources and Corporate Services |  | Information Technology Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.7.2 | Activity | Software compliance and continuity through 100% Compliance on Existing ICT Software & hardware contracts and services by June 2025 | Percentage (100) completion of Testing and updates of all systems by June 2025 | Q4: Compliance Certificates reports |  | Target | Percentage |  | 100 | 0 | 0 | 0 | 100 | Human Resources and Corporate Services |  | Information Technology Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.7.3 | Activity | Update websites to ensure functionality by June 2025 | Percentage (100) of functional and updated websites by June 2025 | Q1 - Q4 Screen shorts for the uploading and updates |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Information Technology Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.7.4 | Activity | Training for IT Staff Mirco-Soft by June 2025 | Percentage (100) Training for IT Staff for Mirco-Soft by June 2025 | Q4 Attendance Register, Certificates |  | Target | Percentage |  | 100 | 0 | 0 | 0 | 100 | Human Resources and Corporate Services |  | Information Technology Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | R100 000 |  |  | 0 | 0 | 0 | 0 |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department |  | Person |
| 14.8 | Output | Workplace Skills Plan implemented to promote employee development and professional growth by June 2025 | Percentage (100) implementation of Workplace Skills Plan initiatives by June 2025 | Q1-Q4: Attendance registers, results and Proof of payments |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating |  |  | R2.6M | 0 | 0 | 0 | 0 |  |  |  |
| 14.8.1 | Activity | Compilation & Submission of WSP/ATR to LGSETA by June 2025 | Percentage (100) completion of the Compilation & Submission of WSP/ATR to LGSETA by June 2025 | Q4: Proof of Submission and WSP report |  | Target | Percentage |  | 100 | 0 | 0 | 0 | 100 | Human Resources and Corporate Services |  | Information Technology Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department |  | Person |
| 14.9 | Output | Employee Wellness Day Promoted byJune 2025 | Percentage (100) implementation of Employee Wellness initiatives June 2025 | Q1-Q3 Attendance Register, Pictures |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services |  | Director Human Resource and Corporate Services |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | R62 000 |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.9.1 | Activity | Hold Cancer Awareness Day by September 2024 | Number (1) of Cancer Awareness Days held by September 2024 | Q1 Attendance Register, Pictures |  | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Human Resources and Corporate Services |  | EAP Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.9.2 | Activity | Hold Mental Health Awareness Day by September 2024 | Number (1) of Mental Health Awareness Days held by September 2024 | Q1 Attendance Register, Pictures |  | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Human Resources and Corporate Services |  | EAP Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.9.3 | Activity | Drug Awareness Day held by December 2024 | Number (1) of Drug Awareness Days held by December 2024 | Q2 Attendance Register, Pictures |  | Target | Number |  | 1 | 0 | 1 | 0 | 0 | Human Resources and Corporate Services |  | EAP Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.9.4 | Activity | Epilepsy Awareness Day held by December 2024 | Number (1) of Epilepsy Awareness Days held by December 2024 | Q2 Attendance Register, Pictures |  | Target | Number |  | 1 | 0 | 1 | 0 | 0 | Human Resources and Corporate Services |  | EAP Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.9.5 | Activity | Financial Awareness Day by March 2025 | Number (1) of Financial Awareness Days held by March 2025 | Q3 Attendance Register, Pictures |  | Target | Number |  | 1 | 0 | 0 | 1 | 0 | Human Resources and Corporate Services |  | EAP Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.9.6 | Activity | Employee Wellness Day held by March 2025 | Number (1) of Employee Wellness Days held by March 2025 | Q3 Attendance Register, Pictures |  | Target | Number |  | 1 | 0 | 0 | 1 | 0 | Human Resources and Corporate Services |  | EAP Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence |  | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department |  | Person |
| 14.10 | Output | Good records keeping and access to information promoted for a better Audit Opinion through the implementation of Records Management legislative compliant systems by June 2025 | Percentage (100) implementation of planned records keeping and access to information initiatives (Records Management legislative compliant systems by June 2025 | Q1 - Q4 Reports |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Human Resources and Corporate Services | Director Human Resource and Corporate Services |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.10.1 | Activity | Approval of Files/Documents Sorted and Listed and Records Policy and Registry Procedure Manual | Percentage (100) of Files/Documents Sorted and Listed and Records Policy and Registry Procedure Manual approved by June 2025 | Q1 - Q4 Reports |  | Target | Number |  | 100 | 0 | 0 | 0 | 100 | Human Resources and Corporate Services |  | Records Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.10.2 | Activity | Approval of 1 Records Policy and Registry Procedure Manual | Number (1) Records Policy and Registry Procedure Manual Approved by July 2024 | Signed Copy of Policy |  | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Records Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.10.3 | Activity | Sort and List 50 Documents | 50 Documents Sorted & Listed per quarter by June 2025 | Q1-Q4: Reference Report |  | Target | Number |  | 50 | 50 | 50 | 50 | 50 | Human Resources and Corporate Services |  | Records Manager |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |  |
| 14.10.4 | Activity | Conduct 4 x on the Job Training for Secretaries on the implementation of tle Plan | Number (4) x on the Job Training for Secretaries on the Implementation of the File Plan conducted by June 2025 | Q1-Q4: Attendance Register |  | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Records Manager |
| 14.11 | Output | Institutionalization of Risk Management | 100% of Risk Treatment Plans resolved by June 2025 | Q1-Q4: Risk Reports |  | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Director |
| 14.12 | Output | Post Audit Action Plan to address all the audit findings of AGSA and Internal Audit implemented | 100% of Findings resolved by March 2025 | Q3-Q4: Post audit Action Plan |  | Target | Percentage |  | 100 | 0 | 0 | 100 | 100 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Director |
| 14.14 | Output | Harmonious Employer Employee Relations | Number (04) of LLF Meetings held by June 2025 | Q1-Q4: Attendance Register |  | Target | Number |  |  | 1 | 1 | 1 | 1 | Accountability |  |  |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department |  | Person |
|  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 | Human Resources and Corporate Services |  | Director |

| National Outcome Responsive, Accountable, Effective and Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| To promote and enhance effective governance systems for improved service delivery, To enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SG Governance: Efficient and effective Audit Management functions provided, Efficient and effective Risk Management functions provided, To ensure credible planning for improved outcomes, Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management, Promote participatory development and local democracy through effective oversight |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Good Governance and Public Participation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SDBIP ref no |  | Planning level |  | Planning Statement | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 15 |  | Outcome 15 |  | Improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management | Percentage (100) achievement in Institutional Development and Good Governance | Annual reports, Mid-term Report | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1 |  | Output |  | Annual Report consistent with Circular 63 (National Treasury) prepared | 2023/2024 (1) Annual Report approved by January 2025 | Q1-Q4: Report | Target | Number |  | 1 | 0 | 0 | 1 | 0 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.1 |  | Activity |  | 2024 -2025 Performance agreements finalised and signed by Senior Managers | Number (6) of signed performance agreements for Senior Managers by September 2024 | Q1: Copies of signed Performance Agreements | Target | Number | 6 | 6 | 6 | 0 | 0 | 0 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.2 |  | Activity |  | Preparation and approval of the Annual Report | Percentage (100) completion of the preparation and approval of 2023/2024 Annual Report approved by January 2025 | Q2: Council resolution and Copy of Annual Report | Target | Number | 1 | 1 | 0 | 0 | 1 | 0 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.3 |  | Activity |  | Implement initiatives performance management organisational wide through Performance Management System | Percentage (100) of Individual performance management cascading initiatives through performance management System implemented by June 2025 | Q1-Q4: Quarterly Reports | Target | Percentage | 100 | 100 | 25 | 50 | 75 | 100 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | 2.2 M |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.4 |  | Activity |  | Conduct quarterly performance reviews for all section 56/57 employees | Number (4) of individual (section 54/56 managers) performance reviews conducted by June 2025 | Q3: Performance Review Report | Target | Number | 1 | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.5 |  | Activity |  | Conduct PMS policy review | Percentage (100) completion of PMS policy review and approval by June 2025 | Q4: Council Approved Copy of the policy | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.6 |  | Activity |  | Preparation and approval of the SDBIP | Percentage (100) completion of the preparation and approval of the 2025/2026 signed by the Mayor by June 2025 | Q4: Council Approved Copy of the SDBIP | Target | Percentage | 100 | 100 | 0 | 0 | 0 | 100 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 15.1.7 |  | Activity |  | Prepare consolidated quarterly performance report | Number (4) of quarterly performance reports tabled and approved by June 2025 | Q1-Q4: Council Approved Copies of the reports | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | PMS Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| SDBIP ref no |  | Planning level |  |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 16 |  | Outcome 16 |  | Efficient and effective Audit Management functions provided | Percentage (100) provision of Audit Management Functions | Audit Treports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
| 16.1 |  | Output |  | Risk based internal Audit Plan developed | Number of Internal Audit Plans approved by September 2024 | Q4: Approved Internal Audit Plan by Audit Committee Q1: Council resolutions | Target | Number | 1 | 1 | 1 |  |  |  | Moretele Local Municipality | Municipal Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
| 16.1.1 |  | Actvity |  | Preparation of the Internal Audit Plan | Percentage (100) completion of the preparation of the Internal Audit Plans September 2024 | Q1 Approved Internal Audit Plan by Audit Committee | Target | Percentage | 100 | 100 | 100 | 0 | 0 | 0 | Office of the Municipal Manager | Internal Audit Manager |
|  |  |  |  |  |  |  | Capital | Capex |  | 1027193.08 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 16.1.2 |  | Activity |  | Approval of the Internal Audit Plan | Number of Internal Audit Plans approved by September 2024 | Q4: Approved Internal Audit Plan by Audit Committee Q1: Council resolutions | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Office of the Municipal Manager | Internal Audit Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  |  | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  |  | 0 | 0 | 0 |  |  |
| 16.2 |  | Output |  | Work and Audit Committee recommendations accounted to council | Number (4) of Audit Committee reports submitted to Councilby June 2025 | Q1-Q4: Council resolutions | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | Internal Audit Manager |
|  |  |  |  |  |  |  | ` | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 16.2.1 |  | Activity |  | Submission of Audit Committee Report | Number (4) audit committee reports submitted to council by June 2025 | Q1-Q4: Council resolutions | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | Internal Audit Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
|  |  |  | Efficient and effective Risk Management functions provided |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SDBIP ref no |  | Planning level |  |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 17 |  | Outcome 17 |  | Efficient and effective Risk Management functions provided | Percentage (100) provision of Risk Management Functions | Minutes of the RMC meeting and attendance register | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
| 17.1 |  | Output |  | Fraud Management Plan developed and approved | Number (1) Fraud Management Plan developed by September 2024 | Approved Fraud Management Plan | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Office of the Municipal Manager | Risk Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 17.1.1 |  | Activity |  | Hold Anti-fraud and Corruption Awareness Training and Workshop | Number of Anti-fraud and Corruption Awareness Training and Workshops held by December2025 | Presentations and attendance register | Target | Number | 1 | 1 | 0 | 1 | 0 | 0 | Office of the Municipal Manager | Risk Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  | 600 00 | 0 | 0 | 0 | 0 |  |  |
| 17.2 |  | Output |  | Risk Management Plan developed and approved | Number (1) of Risk Management Plan developed by September 2024 | Approved Risk Management Plan | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Office of the Municipal Manager | Risk Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 17.2.1. |  | Activity |  | Hold Risk Management Committee meetings | Number (4) of Risk Management Committee meetings held by June 2025 | Minutes of the RMC meeting and attendance register | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | Risk Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  |  |  |  |  |  |  |
|  |  |  | To ensure credible planning for improved outcomes |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SDBIP ref no |  | Planning level |  |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18 |  | Outcome 18 |  | Promote participatory development and local democracy through effective oversight | Percentage (100) participatory development and effective oversight | Approved SDBIP, IDP reviewed in accordance with approved Process Plan | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Municipal Manager | Municipal Manager |
| 18.1 |  | Output |  | IDP reviewed in accordance with approved Process Plan | Percentage (100) of 2025/2026 IDP Reviewed and approved by June 2025 | Q4: Copy of 2025/2026 IDP, Council resolutions | Target | Percentage | 100 | 100 | 0 | 0 | 0 | 10 | Office of the Municipal Manager | IDP Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.1.1 |  | Activity |  | Develop a credible IDP Process plan | Number of 2025-2026 credible IDPProcess plans developed by September 2024 | Copy of a 2025-2026 process plan | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Office of the Municipal Manager | IDP Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.1.2 |  | Activity |  | Hold 2025-2026 IDP Ward based consultations | Number (26) of 2025-2026 IDP Ward based consultations held by December 2024 | 2025-2026 Ward Based consultation report | Target | Number | 26 | 26 | 0 | 26 | 0 | 0 | Office of the Municipal Manager | IDP Manager |
|  |  |  |  |  |  |  | Capital | n/a |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating |  |  | R520 000 | 0 | 0 | 0 | 0 |  |  |
| 18.1.3 |  | Activity |  | Hold IDP REP Forum meetings | Number (4) of IDP REP Forum meetings held by June 2025 | Minutes and attendance register | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | IDP Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating |  | R100 000 |  | 0 | 0 | 0 | 0 |  |  |
| 18.1.4 |  | Activity |  | Capacitate IDP REP Forums | Number (1) of IDP REP Forums capacitated. | Report and Attendance register | Target | Number | 1 | 1 | 0 | 1 | 0 | 0 | Accountability |  |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 | Department | Person |
|  |  |  |  |  |  |  | Operating |  |  | R200 000 | 0 | 0 | 0 | 0 | Office of the Municipal Manager | IDP Manager |
| 18.2 | Output |  |  | Communication Strategy developed and implemented | Number (1) of Communication Strategy developed and implemented to improve communication and its credibility by June 2025 | Copy of communication strategy | Target | Number |  | 1 | 1 | 0 | 1 | 0 | Office of the Municipal Manager | Communication Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  | 100 000 | 0 | 0 | 0 | 0 |  |  |
| 18.2.1. | Activity |  |  | Hold Communication strategy Workshop | Number (1) of Communication strategy Workshops held by September 2024 | Attendance register | Target | Number |  | 1 | 1 | 0 | 0 | 0 | Office of the Municipal Manager | Communication Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  | 50 000 | 0 | 0 | 0 | 0 |  |  |
| 18.2.1. | Activity |  |  | Develop Cooperate Identity Manuals | Number (1) of Cooperate Identity Manuals developed by December 2024 | Cooperate identity manual | Target | Percentage |  | 1 | 0 | 1 | 0 | 0 | Office of the Municipal Manager | Communication Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  | 200 000 | 0 | 0 | 0 | 0 |  |  |
| 18.2.1. | Activity |  |  | Develop Communications and Social Media Policies | Number (3) of Communications and Social Media Policies developed by June 2025 | Copies of media, communications, and social media policies | Target | Number |  | 3 | 0 | 1 | 1 | 1 | Office of the Municipal Manager | Communication Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.2.1. | Activity |  |  | Procure Diaries, Promotion Materials and Calendars | Number (3) of Diaries, Promotion Materials and Calendars procured by June 2025 | Prove of purchase | Target | Number |  | 3 | 0 | 2 | 1 | 0 | Office of the Municipal Manager | Communication Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  | 250 000 | 0 | 0 | 0 | 0 |  |  |
| 18.2.1. | Activity |  |  | Hold Media Communications and Coverage Promotions | Number (4) of Media Communications and Coverage Promotions held by June 2025 | Prove of purchase | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Office of the Municipal Manager | Communication Manager |
|  |  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  |  | Operating | N/A |  | 100 000 | 0 | 0 | 0 | 0 |  |  |

| 18.3 | Output | Participatory development and local democracy promoted through effective ward committee system | Percentage (100) of promotions in participatory development and effective award system | Q1-Q4: Copies of Ward Committee meeting attendance registers | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Speaker | Manager- Office of the Speaker |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 150 000 | 0 | 0 | 0 | 0 |  |  |
| 18.3.1 | Activity | Conduct Ward Committee meetings | Number (20) of Ward Committee meetings held by June 2025 | Q1-Q4: Copies of Ward Committee meeting attendance registers | Target | Number | 20 | 20 | 5 | 5 | 5 | 5 | Office of the Speaker | Manager- Office of the Speaker |
|  |  |  |  |  | Capital | N/A |  | 4 149 600 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.3.2 | Activity | Award Councillor's Bursary | Number (1) of Councillor's Bursary Awarded by March 2025 | Q1; list of Registered Councilor's | Target | Number | 1 | 1 | 0 | 0 | 1 | 0 | Office of the Speaker | Manager- Office of the Speaker |
|  |  |  |  |  | Capital | N/A |  | 500 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.3.3 | Activity | Purchase Ward Committee Uniforms and Identifications | Number (260) of Ward Committee Uniforms and Identifications purchased by March 2025 | Q2: Invoices and Receipts | Target | Number | 260 | 260 | 0 | 0 | 260 | 0 | Office of the Speaker | Manager- Office of the Speaker |
|  |  |  |  |  | Capital | N/A |  | 230 800 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.3.4 | Activity | Hold Ward Councilors and Secretaries Forum | Number (4) of Ward Councilors and Secretaries Forum held by June 2025 | Q1-Q4: Copy of Attendance Registers | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Speaker | Manager- Office of the Speaker |
|  |  |  |  |  | Capital | N/A |  | 50 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.3.5 | Activity | Hold Ordinary Council meetings | Number (4) of Ordinary Council meetings held by June 2025 | Q1-Q4: Copy of Community Attendance Registers | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Speaker | Manager- Office of the Speaker |
|  |  |  |  |  | Capital | N/A |  | 250 000 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.3.6 | Activity | Hold Imbizos | Number (4) of Imbizos held by June 2025 | Q1-Q4: Copy of Attendance Register | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Speaker | Manager- Office of the Speaker |
|  |  |  |  |  | Capital | N/A |  | 1,200 000 00 | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  |  | 0 | 0 | 0 | 0 |  |  |

| Sbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.4 | Output | Communities and interested stakeholders engaged on the 2023/2024 Annual Report | Percentage (100) of 2023/2024 Annual Oversight Report approved by March 2025 | Q3:Council resolution | Target | Percentage | 100 | 100 | 0 | 0 | 100 | 0 | Office of the Municipal Public Accounts Committee | MPAC Manager |
| 18.4.1 | Activity | Popularization of MPAC committee’s roles and responsibilities with Councilors and Ward Committee Members | Number (1) of Popularization of MPAC committee’s roles and responsibilities with Councilors and Ward Committee Members engagements by September 2024 | Q:3 Invitation, Attendance registers. | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Office of the Municipal Public Accounts Committee | MPAC Manager |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | R150.000.00 | 0 | 0 | 0 | 0 |  |  |
| 18.4.1 | Activity | Consolidation of the draft 2023/2024 Oversight Report by MPAC committee by end of March 2025 | Percentage (100) completion of the consolidation of the draft 2023/2024 Oversight Report by MPAC committee by March 2025 | Invitations, Attendance registers and draft oversight report. | Target | Perecentage | 100 | 100 | 0 | 0 | 100 | 0 | Office of the Municipal Public Accounts Committee | MPAC Manager |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | R120.000.00 | 0 | 0 | 0 | 0 |  |  |
| 18.4.1 | Activity | Printing of the 2023/2024 Annual Oversight Report | Percentage (100) completion of the Printing of the 2023/2024 Annual Oversight Report by March 2025 | Final Oversight report adopted by council. | Target | Percentage | 100 | 100 | 0 | 0 | 100 | 0 | Office of the Municipal Public Accounts Committee | MPAC Manager |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | R381.049.25 | 0 | 0 | 0 | 0 |  |  |

| 18.4.1 | Activity | Engagement on the 2023/2024 Annual Oversight Report with community members by end of March 2025 | Number (4) of engagements on the 2023/2024 Annual Oversight Report with community members by end of March 2025 | Invitations, Minutes and attendance register | Target | Number | 4 | 4 | 0 | 0 | 4 | 0 | Office of the Municipal Public Accounts Committee | MPAC Manager |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | R150.000.00 | 0 | 0 | 0 | 0 |  |  |

| National Outcome |  |  | National Outcome Responsive, Accountable, Effective and Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  |  | To promote and enhance effective governance systems for improved service delivery, To enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  |  | SG Governance: Efficient and effective Audit Management functions provided, Efficient and effective Risk Management functions provided, To ensure credible planning for improved outcomes, Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management, Promote participatory development and local democracy through effective oversight |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  |  | Good Governance and Public Participation |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5 | Output | Implementation of IGR & Protocol Initiatives | Percentage (100) Implementation of IGR & Protocol Initiatives by June 2025 | Report | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- IGR & Protocol |
| 18.5.1 | Activity | Promotion and support of destitute 04 families by June 2025 | Percentage (100) promotion and support of selected destitute 04 families by June 2025 | Pictures and confirmation of receipt by beneficiaries | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 200,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.2 | Activity | Promotion of social cohesion and good governance by June 2025 | Number (4) Mayors Stakeholders Outreach Engagements session held by June 2025 | Attendance Registers, Reports & Pictures | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 400,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.3 | Activity | Hold Revenue Mobilization Initiatives through Mayor’s Outreach Programmes by June 2025 | Number (4) of Revenue Mobilization through Mayor’s Outreach Programmes held by June 2025 | Attendance Registers, Reports & Pictures | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 100,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.4 | Activity | Conduct Mayor Oversight visits by June 2025 | Number (4) of Mayors Oversights visits and Service Delivery Accelerated Programmess (Netefatso Program) by June 2025 | Attendance Registers, Reports & Pictures | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 100,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.5 | Activity | Promotion of the rights of Senior Citizen by June 2025 | Number (4) of Senior Citizens supported by June 2024 | Attendance Registers, Reports & Pictures | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 200,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.6 | Activity | Prepare consolidated quarterly Call Center Reports by June 2025 | Number (12) of quarterly Call Center Reports consolidated and submitted by June 2025 | Q1-Q4: Copies of monthly reports | Target | Number |  | 12 | 3 | 3 | 3 | 3 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | contract | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.6 | Activity | Provide vulnerable families with food parcels by June 2025 | Number (1040) of vulnerable households supported with food parcels by June 2025 | Beneficiary list per ward Q1-Q4 | Target | Percentage |  |  | 260 | 260 | 260 | 260 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 1,600,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.7 | Activity | Strengthen the relationship between the Municipality and Magosi | Number (4) of Engagement Session with Magosi and Traditional Council held by June 2025 | Attendance Registers, Reports & Pictures | Target | Number | Draft MOU with Dikgosi | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 200,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.7 | Activity | Hosting of local IGR Forums by June 2025 | Number (4) of Local IGR Forums held by June 2025 | Attendance Registers, Reports & Pictures | Target | Number |  | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 100,000 | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.8 | Activity | Hosting of local IGR and Protocol Workshops by June 2025 | Number (1) of Local IGR and Protocol Workshops held by December 2025 | Attendance Registers, Draft Protocol Policy & Pictures | Target | Number |  | 1 | 0 | 1 | 0 | 0 | Office of the Mayor | Manager- IGR & Protocol |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 100,000 | 0 | 100,000 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.5.9 | Activity | Promotion of National Calendar Events | 03 Calendar Events held (1 x Mandela day Project, Human Rights Day & Freedom Day) by June 2025 | Attendance Registers, Reports & Pictures | Target | Number | 2 | 5 | Mandela Day Project | Festive Pray | 1x Human Rights | 1 Pre-Easter & 1X Freedom Day | Office of the Mayor | Manager-IGR & Protocol |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | N/A |  | 500,000 | 100,000 | 100,000 | 100,000 | 200,000 |  |  |

| National Outcome |  |  | National Outcome Responsive, Accountable, Effective And Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  |  | To promote and enhance effective governance systems for improved service delivery, To enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  |  | SG Governance: Efficient and effective Audit Management functions provided, Efficient and effective Risk Management functions provided, To ensure credible planning for improved outcomes,Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management, Promote participatory development and local democracy through effective oversight |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  |  | Good Governance and Public Participation |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Efficient and effective Audit Management functions provided |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Efficient and effective Risk Management functions provided |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Promote participatory development and local democracy through effective oversight |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.6 | Output | Promotion and empowerment of Women by June 2025 | Percentage (100) of Women empowerment initiatives by June 2025 | Q1-Q4 Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.6.1 | Activity | Women Council and Women Forums Meetings held by June 2025 | Number (4) Women Council and Women Forums Meetings held by June 2025 | Attendance registers and pictures | Target | Number | 1 | 4 | 1 | 1 | 1 | 1 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.6.2 | Activity | Provide Support to Women Projects by June 2025 | Number (2) of Women Projects Supported by June 2025 | Attendance registers and pictures | Target | Number | 2 | 2 | 0 | 1 | 0 | 1 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 200,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.6.3 | Activity | Hold seminars to advance women's development and empowerment by June 2024 | Number of (1) Women Development and Sustainable Summit by September 2024 | Attendance registers and pictures | Target | Number |  | 1 | 1 | 0 | 0 | 1 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital |  |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 150,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.7 | Output | Promotion and support of people living with disability BY June 2025 | Percentage (100) of support of people living with disability by June 2025 | Q1-Q4 Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Office of the Special Project Office |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating |  |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.7.1 | Activity | Provide Disability Projects Support: Conduct Nelson Mandela Day activities by September 2024 | Number (1) of Mandela Day Activities held by September 2024 and Casual Day Celebration | Beneficiary Name, Acknowledgement of Receipt | Target | Number |  | 2 | 1 | 1 | 0 | 0 | Office of the Mayor | Manager- Office of the Special Project Office |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.7.2 | Activity | Engagement with People with Disability | Number (2) Disability Forum Meetings and Programmes by June 2025 | Attendance registers and pictures | Target | Percentage |  |  | 0 | 1 | 0 | 1 | Office of the Mayor | Manager- Office of the Special Project Office |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.7.3 | Activity | Provide People with Disability Projects Support by June 2025 | Number (1) of Disability Projects Supported by June 2025 | Profile of projects, acknowledgement of receipt | Target | Number | 1 | 1 | 0 | 1 | 0 | 0 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.8 | Output | Promotion of Social Cohesion through celebrating National Days by June 2025 | Percentage of Social Cohesion through celebrating National Days initiatives implemented by June 2025 | Attendance registers and pictures | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Office of the Special Projects |
| 18.8.1 | Activity | Promotion of Social Cohesion through celebrating National Days by June 2025 | Number (1) of Mandela Day Commemoration by September 2024 | Attendance registers and pictures | Target | Number | 1 | 1 | 1 | 0 | 0 | 0 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.8.2 | Activity | Promotion of Social Cohesion through celebrating National Days by June 2024 | Number (1) of Women's Month Commemoration by September 2024 | Attendance registers and pictures | Target | Number | 1 | 1 | 1 |  |  |  | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | 0 | Capex |  |  | 0 |  |  |  |  |  |
|  |  |  |  |  | Operating | 200,000 |  |  | 0 |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.8.3 | Activity | Promotion of Social Cohesion through celebrating National Days by June 2024 | World Aids Day | Attendance registers and pictures | Target | Number | 1 | 1 | 0 | 1 | 0 | 0 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100 00 |  |  | 0 | 0 | 0 | 0 |  |  |
| 18.8.4 | Activity | Promotion of Social Cohesion through celebrating National Days by June 2024 | 16 Days of Activism of Abuse Against Women and Child Abuse | Attendance registers and pictures | Target |  | 1 | 1 | 0 | 1 | 0 | 0 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  |  |  |  |  |  |  |

| National Outcome |  |  | National Outcome Responsive, Accountable, Effective and Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  |  | To promote and enhance effective governance systems for improved service delivery, To enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  |  | SG Governance: Efficient and effective Audit Management functions provided, Efficient and effective Risk Management functions provided, To ensure credible planning for improved outcomes, Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management, Promote participatory development and local democracy through effective oversight |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  |  | Good Governance and Public Participation |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Efficient and effective Audit Management functions provided |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Efficient and effective Risk Management functions provided |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9 | Output | Promotion and empowerment of the Youth by June 2025 | Percentage (100) of Youth empowerment initiatives by June 2025 | Q1-Q4 Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Output | Promotion and empowerment of Women by June 2025 |
| 18.9.1 | Activity | Provide Traffic Officers youth training support to create jobs by June 2025 | Number (16) of Youth receiving certification for Training and be absorbed on WIL for their practicals by June 2025 | Q1-Q4 | Target | Number | 16 | 16 | 16 | 16 | 16 | 16 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital | Training |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 1,400,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.2 | Activity | Number (16) of Youths undergoing Traffic Officers training by December 2024 | Number (16) of youths competently trained as Traffic Officers by Dec 2024 | Certificate and Attendance Register | Target | Number |  | 16 | 16 | 0 | 0 | 0 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital | Training |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 1,400,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.3 | Activity | Facilitation of youth certification with Traffic Officers training college by Jan 2025 | Number (16) of Youth receiving certification for Training and be absorbed on WIL for their practicals by June 2025 | Certificate, Passout Ceremonial Pictures and Attendance Register | Target | Number |  | 16 | 16 | 1 | 0 | 0 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital | Training |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 1,400,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.4 | Activity | Practicals Training of 16 youth undergoing through WIL Program by Jun 2025 | Number (16) of Youth undergoing practical training through the absortion on WIL Program by June 2025 | Traffic Officers absorbed for WIL and Signed agreement | Target | Number |  | 16 | 16 | 16 | 16 | 16 | Office of the Mayor | Manager- Special Project Office |
|  |  |  |  |  | Capital | Training |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 1,400,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.5 | Activity | Establishment and Launch of Youth Council by June 2025 | Percentage (100) completion of the establishment and launch (Ward Youth Forums engagement and reconfirmation of structures) by June 2025 | Q1-Q4 Reports | Target | Percentage |  | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Office of the Special Project Office |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 100,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.6 | Activity | Host Career Development Programme by June 2025 | Number (3) Career Development Programmes by June 2024: Q1: Out of School Career Exhibition through Clusters Q3: Back to School Campaign in partnership with Dept of Education Q4: Career Exhibition in partnership with Dept of Education by June 2025 | Attendance registers and pictures | Target | Number |  | 3 | 1 | 0 | 1 | 1 | Office of the Mayor | Manager- Office of the Special Project Office |
|  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 200,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.7 | Activity | Provide Youth Projects Support by June 2025 | Number (2) of Youth Projects Supported by June 2025 | Profile of projects, acknowledgement of receipt | Target | Number |  |  | 0 | 1 | 1 | 0 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 400,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.8 | Activity | Back to School Campaign in partnership with Dept of Education | Number (1) of Back-to-School Campaign in partnership with Dept of Education (Distribution of 200 shoes, socks and 500 cares packs) | List of Schools and Pictures | Target | Number |  | 1 | 0 | 0 | 1 | 0 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 200,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.9 | Activity | Issuing, submission and capturing of 2024 academic year Bursary applications by December 2024 | Percentage (100) completion of issuing, submitting and capturing of 2024 academic bursaries for 50 Youth | Registration letters, Report | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | 0 | Capex |  |  | 0 |  |  |  |  |  |
|  |  |  |  |  | Operating | 1,200,000 |  |  | 0 |  |  |  |  |  |
| 18.9.10 | Activity | Selection and Payments of 2024 bursaries | Percentage (100) completion of selection and payments for 2024 academic bursaries for 50 Youth | Registration letters, Report | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Office of the Special Projects |
| 18.9.11 | Activity | Monitoring of academic year of beneficiaries by June 2025 | Percentage (100) completion of monitoring of academic year of beneficiaries for 50 Youth by June 2025 | Registration letters, Report | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- Office of the Special Projects |
| Sdbip ref. | Planning Level | Measurable Objective | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.9.12 | Activity | Hold Youth Month Commemoration Programmes | Number (2) of Cluster Programmes held by June 2025 | Attendance registers and pictures | Target | Number | 2 | 2 | 0 | 0 | 0 | 2 | Office of the Mayor | Manager- Office of the Special Projects |
|  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  | Operating | 200,000 |  |  | 0 | 0 | 0 | 0 |  |  |

| National Outcome |  |  | National Outcome Responsive, Accountable, Effective and Efficient Local Government System |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDP Chapters |  |  | Chapter 4: Economic Infrastructure Chapter 8: Human Settlements Chapter 12: Building Safer Communities Chapter 13: Building a capable state Chapter 14: Promoting accountability and fighting corruption |  |  |  |  |  |  |  |  |  |  |  |  |
| Municipal Strategic Objectives |  |  | To promote and enhance effective governance systems for improved service delivery, To enhance and promote effective governance through credible communication systems, To promote and enhance integrated municipal planning, To promote Institutional development and transformation and good governance |  |  |  |  |  |  |  |  |  |  |  |  |
| Strategic Goals |  |  | SG Governance: Efficient and effective Audit Management functions provided, Efficient and effective Risk Management functions provided, To ensure credible planning for improved outcomes, Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management, Promote participatory development and local democracy through effective oversight |  |  |  |  |  |  |  |  |  |  |  |  |
| Key Performance Area |  |  | Good Governance and Public Participation |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Achieve improved in institutional development, transformation, and good governance outcomes through implementation of Performance Management |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Efficient and effective Audit Management functions provided |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome |  |  | Efficient and effective Risk Management functions provided |  |  |  |  |  |  |  |  |  |  |  |  |
| Sdbip ref. | Planning Level | Measurable Objective |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.10 | Output | Implementation of Whipery Initiatives |  | Percentage (100) Implementation of Whipery Initiatives by June 2025 | Report | Target | Percentage | 100 | 100 | 100 | 100 | 100 | 100 | Office of the Mayor | Manager- IGR & Protocol |
| 18.10.1 | Activity | Hold Information Sharing Session between Whips of all political affiliates and portfolio whips. |  | Number (4) of Whipery Forum held and 04 Portfolio Whip by June 2025 | Attendance Register and Minutes | Target | Percentage | 3 | 4 | 1 | 1 | 1 | 1 | Office of the Chief whip | Manager- Office of the Chief whip |
|  |  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  | Operating | 30,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.10.2 | Activity | Hold Direct Engagements with Stakeholders concerning good governance and service delivery issues |  | Number (4) of Whipery Forum held and 04 Portfolio Whip by June 2025 | Attendance Register and Reports | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the chief whip | Manager- Office of the Chief whip |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  | Operating | 250,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.10.3 | Activity | Hold Political engagements in order to make our institution politically stable and avoid unnecessary tension within our institution. |  | Number (4) of Political Caucus Management (Multi-Party Caucus) held by June 2025 | Attendance Register and Reports | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the chief whip | Manager- Office of the Chief whip |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  | Operating | 30,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.10.4 | Activity | Capacitate Councilors as Custodian of the society in the implementation of service delivery. |  | Number (4) of Council Caucuses held by June 2025 | Attendance Register and Reports | Target | Number | 4 | 4 | 1 | 1 | 1 | 1 | Office of the chief whip | Manager- Office of the Chief whip |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  | Operating | 40,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.10.5 | Activity | Voter registration drives, hosting candidate forums or debates, and conducting outreach efforts to inform and mobilize the electorate Organized |  | Number (4) of Whippery Outreach Programmes by June 2025 | Programmes and Attendance Register | Target | Percentage | 4 | 4 | 1 | 1 | 1 | 1 | Office of the Chief whip | Manager- Office of the Chief whip |
|  |  |  |  |  |  | Capital | Capex |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  | Operating | 220,000 |  |  | 0 | 0 | 0 | 0 |  |  |
| Sdbip ref. | Planning Level | Measurable Objective |  | Key Performance Indicator | Evidence | Type | UOM | Baseline | Annual Target | Q1 | Q2 | Q3 | Q4 | Accountability |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Department | Person |
| 18.10.6 | Activity | Bringing together representatives from different political parties, ensure they caucuses can work collaboratively in uniform approach |  | Number (52) of Multi-party Uniforms purchased by June 2025 | Delivery note, collection receipt register of Cllrs and pictures | Target | Number |  | 52 | 0 | 0 | 0 | 52 | Office of the Chief whip | Manager- Office of the Chief whip |
|  |  |  |  |  |  | Capital | N/A |  |  | 0 | 0 | 0 | 0 |  |  |
|  |  |  |  |  |  | Operating | 150,000 |  |  | 0 | 0 | 0 | 0 |  |  |

- Departments Plans

List of Unfunded Projects and Programmes that needs to be undertaken bt the District Municipality

| Project | Municipality | Deliverables | Amount |
| --- | --- | --- | --- |
| Environmental Legal Compliance audit | Moretele & Kgetleng | Scoping report | 2 000 000 |
| Willie Bins 15 000HH | Moretele & Kgetleng | Scoping report | 6 750 000 |
| Waste to Energy | All 5 Municipalities | Feasibility study | 19 000 000 000 |
| Installation of 50000 power packs | All 5 Municipalities | Scoping report | 35 000 000 |
| Installation of 50000 solar geyser | All 5 Municipalities | Scoping report | 35 000 000 |
| Willie Bins 50000 | All 5 Municipalities | Scoping report | 22 5000 |
| 200 skip bins | All 5 Municipalities | Scoping report | 3 200 000 |
| Installation of 20000HH power packs | All 5 Municipalities | Scoping report | 100 000 000 |
| Installation of 60000HH Solar geysers | All 5 Municipalities | Scoping report | 1 800 000 000 |
| Willie bins -160 000 | All 5 Municipalities | Scoping report | 72 000 000 |
| 300 skip bins | All 5 Municipalities | Scoping report | 4 800 000 |
| Construction of Makapanstad Land fill site | Moretele | Scoping report | 250 000 000 |
| Willie Bins | Moretele and Kgetleng | Scoping report | 23 400 000 |
| 250 skip bins | Moretele and Kgetleng | Scoping report | 400 000 |
| 4XHydraulic bin lifting equipments | All 5 Municipalities | Scoping report | 800 000 |
| District environmental management framework | All 5 Municipalities | District environmental management Plan | 4 5000 000 |
| Review of the District air quality plan | All 5 Municipalities | Development of the plan | 3 500 000 |
| Review of the district integrated waste management plan | All 5 Municipalities | Development of the plan | 2 000 000 |
| Environmental Management Policy | All 5 Municipalities | Development of a policy | 2 800 000 |
| Rugby fields x 5 | All 5 Municipalities | Feasibility study | 800 000 000 |
| 3x fire engines | Moretele | Supply and delivery only | 4 000 000 |
| Construction of moeka Community Hall | Moretele | Completed community hall | 9 200 000 |
| Construction of Mmotla Community Hall | Moretele | Completed community hall | 9 200 000 |
| Construction of 10 sports complex in ward 1,2,4,5,6,9,10,19,21,23 and 26 | Moretele | Completed sports complex | 828 000 000 |
| Golf course in Moretele | Moretele | Completion | 2 000 000 000 |

- Projects by Private developers

| Ward Name | Project Type |
| --- | --- |
| 07 | Solar Plant |
| 09 | Solar Plant |
| 12 | Solar Plant |

# ORGANISATIONAL AND INDIVIDUAL PERFORMANCE MANAGEMENT SYSTEM

The White Paper on Local Government (1998) proposed the introduction of performance management systems to local government, as a tool to monitor service delivery progress at local government.  It concludes that the integrated development planning, budgeting and performance management are powerful tools which can assist municipalities to develop an integrated perspective on development in their area.  It will enable them to focus on priorities within an increasingly complex and diverse set of demands and to direct resources allocations and institutional systems to a new set of development objectives.

Chapters 6 of the Local Government: Municipal Systems Act, 2000 (Act No.32 of 2000), requires local government to:

- Develop a performance management system.

- Set targets, monitor and review performance based on indicators linked to the Integrated Development Plan (IDP).

- Publish an annual report on performance management for the councillors, staff, the public and other spheres of government.

- Incorporate and report on a set of general indicators prescribed nationally by the Minister responsible for local government.

- Conduct an internal audit on performance report audited by the Auditor-General.

- Involve the community in setting indicators and targets and reviewing municipal performance.

Section (A) of the Local Government Municipal Systems Act no 32 of 2000 requires every municipality to establish a Performance Management System that is commensurate with its resources and best suited to its circumstances in line with its priorities, objectives, indicators and targets reflected in its Integrated Development Plan (IDP).

It further obliges every municipality to promote a culture of Performance among its political structures, political office bearers, councillors and its administrators and to administer its affairs in an economical, effective, efficient and accountable manner.

In seeking to comply with the above statutory requirement, this document therefore serves a Performance Management Systems Policy Framework for the (Name of Municipality).  This framework caters for the development, implementation and roll-out of Performance Management System with the Moretele Local Municipality

During the year, the Department of Cooperative Governance (DCoG) assisted the (Moretele Local Municipality) to develop an Organisational Performance Management Policy Framework, Key Performance Indicators (KPIs) and targets linked to the Integrated Development Plan (IDP).  The KPIs include baseline, input, output and outcome indicators, the targets include target dates and HR performance targets and the IDP includes Key Performance Areas (KPAs), priority areas and strategic objectives.

Rationale of Performance Management

The requirement for the development and implementation of a Performance Management System is provided for in legislation, which makes it peremptory for municipalities to comply.  The Auditor-General is required to audit municipalities for compliance with legislation and non-compliance will result in adverse consequences.

Policy and Legal Context for PMS

- The White Paper on Local Government (1998)

- Batho Pele (1998)

- The Local Government: Municipal Systems Act, 2000 (Act No. 32 of 2000).

- The Local Government: Municipal Systems Act, (32/2000): Municipal Planning and Performance Management Regulations (2001) , Chapter 3, by the Department Cooperative Governance.

- Guide on Performance Agreements Workshop, 2001, by the South African Local Government Associations (referred to as SALGA Guidelines in short).

- DPLG, 2001, PMS Training Manuals (referred to as PMS Training Manuals in short).

- Municipal Finance Management Act (2003) .

- Municipal Performance Management Regulations (2006) .

- LGTAS and incorporation of specifically Outcome 9

Objectives of Performance Management System

- Facilitate increased accountability

- Facilitate learning and improvement

- Provide early warning signals

- Facilitate decision-making

- Recognise outstanding performance

Benefits of Performance Management

- Improved organizational profitability

- Increased employee responsibility

- Equitable treatment of employees

- Enhanced quality of work life

Over and above the benefits listed above, performance management may also provide the following additional benefits, as depicted in the figure below:

Principles that will guide the development and implementation of the Performance Management System

- Simplicity

- Politically driven

- Incremental implementation

- Transparency and accountability

- Integration

- Objectivity

Moretele Local Municipality Performance Management Systems (PMS) Model

- What is a performance Measurement Model?

- The value of a Performance Measurement Model

- Criteria of a Good Performance Model

- The Balance Scorecard Performance Model

- The revised Municipal Scorecard Model

- Why (Name of Municipality) will adopt the Revised Municipal Scorecard Model

What is a Performance Measurement Model?

Performance management is defined as a strategic process to management (or system of management), which equips leaders, managers, employees and stakeholders at different levels with a set of tools and techniques to regularly plan, continuously monitor, periodically measure and review performance of the organization in terms of indicators and targets for efficiency, effectiveness and impact.  Regulation 7 of the 2001 Performance Regulations requires that every municipality develop a performance management system (PMS) which consists of a performance framework that describes and represents how the municipality’s cycle and processes of performance planning, monitoring, measurement, review, reporting and improvement will be conducted, organized and managed, and must set out the roles and responsibilities of the different stakeholders. The regulations further provide in Regulation 13 that a municipality must, after consultation with the community, develop and implement mechanisms, systems and processes for the monitoring, measurement and review of performance in respect of the key performance indicators and targets set by it.

Performance measurement involves determining the extent to which objectives are being achieved through developing indicators and linking them to targets and related standards. Review of performance against set targets is undertaken on a regular basis. A performance measurement framework is a practical plan for the municipality to collect, process, organise, analyse, audit, reflect on and report performance information.

A performance measurement model is the system that is used to monitor, measure and review performance indicators within the above performance management framework. It is a choice about what aspects or dimensions of performance will be measured. It implies the grouping together of indicators into logical categories or groups, called perspectives, as a means to enhance the ability of an organization to manage and analyze its performance.

The Value of a Performance Measurement Model

The value of performance measurement models can be summarized as follows:

- Models simplify otherwise long lists of indicators by organizing them into perspectives which will sufficiently represent effective performance.

- Different models differ enormously on what is viewed as key aspects of performance (Key Performance Areas) and can help organizations make their own decisions on a model that fits their context.

- Models help in aligning the relationship between areas of performance when planning, evaluating, and reporting.

- Models help align strategic planning and performance management by directly linking Key Performance Areas to priority areas in the strategic plan.

- Building an own model allows municipalities to agree on what areas of performance should be integrated, managed, and measured and what values should inform indicators and standards of achievement.

Criteria of a Good Performance Model

The following characteristics should guide the choice of a performance model:

- It must be simple to develop, and its implementation must be able to be cascaded to the lower levels with ease.

- The model must ensure that there is a balance in the set of indicators being compiled.

- The balance created by the model must encompass all relevant and priority areas of performance.

- The perspectives must be aligned to the IDP objectives.

- The model must be able to timeously diagnose blockages in the system.

- It must be easy to replicate to all other levels.

- It must be easy to integrate with other municipal systems and processes.

The Balanced Scorecard Performance Model

The widely used performance model is the Balanced Scorecard. The Balanced Scorecard ensures that there is balance in the set of indicators being compiled. It was developed as a means to measure performance by combining both financial and non-financial indicators to create a balance between financial and other critical functional areas in organizations. By combining financial indicators and non-financial indicators in a single report, the Balanced Scorecard aims to provide managers with richer and more relevant information about the activities that they are managing than is provided by financial indicators alone.

The Balanced Scorecard performance model requires the use of scorecards as a systematic approach to assessing internal results while probing the external environment. This Model groups its indicators into four perspectives: financial perspectives, customer perspective, internal perspective and learning and growth perspective.

The Revised Municipal Scorecard Model

A Municipal Scorecard Model is a balanced scorecard adapted for measuring key performance on developmental areas that are relevant to municipal service delivery and the public sector. There are five KPA’s that municipalities are required to align their strategic planning on and these cut across every functional area of a municipality. The municipal scorecard measures a municipality’s performance through these five perspectives:

- The Municipal Development Perspective

- The Service Delivery Perspective

- The Institutional Development Perspective

- The Financial Management Perspective, and

- Governance Process Perspective

Why Moretele Local Municipality will adopt the Revised Municipal Scorecard Model?

The Moretele Local Municipality has adopted the balanced scorecard model in its adapted Municipal Scorecard Performance Model format. This model consisted of four perspectives, namely;

(1) Development Impact Perspective;

(2) Resource Management Perspective;

(3) Service Delivery Perspective; and

(4) Governance Process Perspective.

The Moretele Local Municipality, having adopted the Municipal Scorecard Performance Model, will align this framework to the revised Municipal Scorecard Model and its performance will be grouped under the following 5 perspectives:

    - The Municipal Development Perspective: In this perspective the municipality will assess whether the desired development indicators around the performance area of social and economic development is achieved.

    - The Service Delivery Perspective: This perspective will asses the municipality’s performance in the overall delivery of basic and infrastructural services and products.

    - The Financial Management Perspective: This perspective will measure the municipality’s performance with respect to the management of its finances.

    - The Institutional Development Perspective: This perspective relates to input indicators that measure the functioning of the municipality under areas such as human resources, strategic planning and implementation, performance management and all other indicators that seek to develop and manage the municipal institution.

    - The Governance Process Perspective: This perspective will measure the municipality’s performance in relation to its engagement with its stakeholders in the process of governance, established and functioning governance structures, and good municipal governance processes.

The Moretele Local Municipality had adopted a three-level approach of implementing the scorecard. The three levels were:

- The Strategic or Organizational Scorecard Level – reflecting the strategic priorities of the municipality

- The Service Scorecard Level – which captured the municipality’s performance in each defined service, provided a comprehensive picture of the performance of a particular service and consisted of objectives, indicators and targets derived from the service plan and service strategies.

- The Municipal Scorecard Level – this was a scorecard meant to reflect strategic priority areas of the municipality, from a district level perspective. However this scorecard was proposed on condition that the municipality and district had clarifies their powers and functions and all local municipalities under one district buy into one performance management system.

In reviewing the Policy Framework, a two-level scorecard approach is proposed. The Strategic or Organizational Scorecard will reflect KPA’s, objectives, indicators and targets at a strategic level and will align directly with the IDP priorities. This scorecard will follow along the lines of the SDBIP, but will not have the monthly financial cash flow projections and the ward level projects. The second scorecard will be service or departmental scorecards, similar to the one currently used by the municipality. This level of scorecard will reflect objectives, indicators and targets at a departmental level. This scorecard will also inform the individual scorecards of the Section 57 Managers.

The two levels of scorecards will then become the organizational performance management system (PMS) of the Moretele Local Municipality. All reporting on the municipality’s performance will be informed by information derived from the two-level scorecard and reflect the municipality’s performance on the five perspectives.

In an effort to enhance and promote performance management practice in all the business units and leadership structures, Council has opted to separate the functions of performance management and integrated development planning (which has been one unit for a number of years). This is intended to allow the functions to stand be independent but to mutually influence the overall performance of the municipality. It is hoped that this will ensure that performance management emerges as a key towards administrative improvement and the realization of good governance principles.

Appendix A (Circular88 baseline 2022-23)